# Weekly Tasks and Hours

CareConnect — Team E (Ask AI / Retrieval)

Contributor: Ravichandra Vasireddy

Period: July 5 – July 12, 2026

Generated: 2026-07-12

WBS source: C:\Users\ravic\Downloads\WBS v4.docx

# Summary

Total estimated hours: 63.0

Task numbers use CareConnect WBS v4 (Project Plan). Team E backlog tier IDs (e.g. 4.1, 2.1) are shown in the Backlog ref column where applicable. Hours are scope-based estimates — adjust in Word if your actual time differs.

Implementation: 43.0 h

PR reviews: 15.0 h

Design / documentation: 5.0 h

# Task detail

| Category | WBS v4 | Backlog ref | Description | Hours | Status |
| --- | --- | --- | --- | --- | --- |
| Implementation | 3.8.1–3.8.4 | P0 | Ask AI deploy unblock — ECS Bedrock IAM, pgvector RDS, prod profile, SchemaPatchRunner, WebSocket empty default, secrets/SSM validation (PR #292 merged) | 8.0 | Merged to team-ae-develop |
| Implementation | 3.16.1 | 1.5 / 1.6 | retrieval_index_chunk Flyway schema — pgvector extension, FTS trigger, GIN index, SchemaPatchRunner patches, PR #276 review fixes | 6.0 | Merged to team-ae-develop |
| Implementation | 3.12.1 | 2.1 | RetrievalScopeService — RBAC scope resolution for Ask AI retrieval (PR #249) | 4.0 | Merged (carry-over verification this week) |
| Implementation | 3.12.1 | 2.6 | Forbidden scope 403 handler + audit logging on unauthorized retrieval access (PR #273) | 2.0 | Merged (carry-over verification this week) |
| Implementation | 3.16.3 | 4.1 | RetrievalIndexService + IndexWorker — ingest hooks for SUMMARY_CREATED / TRANSCRIPT_INDEXED outbox events, chunkers, SKIP LOCKED claim, TX isolation fix, deferral dead-lettering, E2E tests | 16.0 | Branch: feature/a-rvasireddy-retrieval-index-service-index-worker |
| Implementation | 3.12.1 | 4.2 | FTS keyword leg — search_vector trigger verification, backfill migration, FullTextSearchService, patient-scoped plainto_tsquery query, contract tests (commit c8fc9bf) | 7.0 | Branch: feature/a-rvasireddy-retrieval-index-fts-coverage |
| PR review | 3.8 / 3.16 | P0 | Ask AI P0 deploy unblock (own PR) — review doc + follow-up fixes | 2.0 | Approve with minor fixes |
| PR review | 3.16.3 | 4.1 | Retrieval Index Service / IndexWorker (own branch) — detailed review + blocking TX/deferral fixes implemented | 3.0 | Request changes → fixed |
| PR review | 3.11.6 | — | GET /api/v3/summaries/{id} (feature/a-fasaa-get-summary-by-id) — IDOR analysis; refresh after authz commits | 2.5 | Approve with changes |
| PR review | 3.6.7 | 2.3.3 | Admin analytics dashboard (feature/a-dkinchen-admin-analytics-dashboard) | 1.5 | Request changes |
| PR review | 3.8.1 | — | Deploy permissions fix (feature/a-drattray-deploy-permissions-fix) | 1.0 | Approve with IAM changes |
| PR review | 3.14.1 | — | HMAC OAuth Gmail connect (feature/hmac-signed-oauth-state) | 1.0 | Approve minor |
| PR review | 3.14.4 | 3.14.4 | Textract OCR fallback | 1.0 | Approve minor |
| PR review | 3.13 | — | STML support (feat/team-ae-stml-support) | 1.0 | Reviewed |
| PR review | 3.3 | — | Sentiment clip playback (feature/a-drattray-sentiment) | 0.8 | Reviewed |
| PR review | 3.6.1–3.6.2 | 2.2.2 | Telemetry GoRouter observer (feature/a-dkinchen-telemetry-expansion) | 0.8 | Reviewed |
| PR review | 3.14 | — | USPS mail agent (feature/usps-mail-agent) | 0.5 | Reviewed |
| Design / docs | 1.9 | TDD | Team E Milestone 2 TDD section outline (docs/Team_E_Milestone_2_TDD_Section_Outline.docx) | 2.0 | Complete |
| Design / docs | 1.9 / 1.14 | Backlog | Team E implementation task backlog + hybrid retrieval / RBAC / upstream pipeline design docx generators | 3.0 | Complete |
|  |  |  | TOTAL | 63.0 |  |

## WBS v4 mapping notes

3.16.3 — ingest hooks / indexing pipeline (Team backlog 4.1 IndexWorker)

3.12.1 — RBAC-scoped hybrid retrieval FTS + pgvector (Team backlog 4.2 FTS leg, 2.1 scope)

3.16.1 — Flyway index tables including retrieval_index_chunk (Team backlog 1.5/1.6)

3.11.5 — summary persistence + retrieval-index update (upstream to 3.16.3)

3.11.6 — GET summary by id (reviewed PR for Fon)

## Branches in progress (not merged)

feature/a-rvasireddy-retrieval-index-service-index-worker (WBS 3.16.3 / backlog 4.1)

feature/a-rvasireddy-retrieval-index-fts-coverage (WBS 3.12.1 / backlog 4.2)

## Next week (planned)

Open PR: WBS 3.16.3 + 3.12.1 FTS → team-ae-develop

WBS 3.12.1 — embeddings / pgvector semantic leg (Team backlog 4.3)

WBS 3.12.1 — full hybrid retrieval RRF merge (Team backlog 5.1)

WBS 3.12.3 — POST /api/ai/ask (Team backlog 5.3)