UNIVERSITY OF MARYLAND GLOBAL CAMPUS

School of Cybersecurity and Information Technology

SWEN 670: Software Engineering Capstone

DEPLOYMENT AND

OPERATIONS GUIDE

Connecting to Medicare | Team ECHO

Professor: Dr. Assadullah

Team Members: Rich, Kris, Shayne, Max, Abel, Camilla, Crystal (Quinton — inactive, unassigned)

Milestone: 1  |  Document Version: 0.1 (Draft)  |  Date: 2026-08-25

## Document Control

CareConnect — Connecting to Medicare

Deployment and Operations Guide

University of Maryland Global Campus, SWEN 670 Software Engineering Capstone

Professor: Dr. Assadullah. Client role acted by course instructors (product-owner sign-off scope per the SRS's own Table 3 convention).

Team ECHO. Team Lead: not yet named in the Level 3 Assignment Register (same open item as SRS Table 3). Release/deployment owner: Shayne (WBS 1.5.4 Dev deployment and milestone demo; WBS 4.3.1 Production deployment, per the Level 3 Assignment Register). Produced by: Abel (WBS 1.6.3, Programmer/Operations/User Guides). This Milestone 1 draft was prepared by Rich with AI assistance (see Appendix E) as a starting point for Abel's review and ownership — WBS 1.6.3 is Abel's produce-task, with Rich as reviewer, not the other way around.

Milestone 1  |  Document Version 0.1 (Draft)  |  Date: 2026-08-25

Table 7

Revision history

| Date | Version | Milestone | Description of change | Author |
| --- | --- | --- | --- | --- |
| 2026-08-25 | 0.1 | 1 | Initial Milestone 1 draft. AI-assisted first pass covering Sections 1-6 and 8 per the Milestone Maturity Model (Table 4); Sections 7 and 9-14 deferred, not dropped. Pending Abel's review per WBS 1.6.3. | Rich (draft); Abel (owner, pending) |
| TBD | 2.0 | 2 | Not yet reached | TBD |
| TBD | 3.0 | 3 | Not yet reached | TBD |
| TBD | 4.0 | 4 | Not yet reached | TBD |

Table 8

Sign-off sheet

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project manager | Crystal |  |  |
| Team lead | Shayne |  |  |
| Release or deployment owner | Shayne |  |  |
| Quality assurance lead | Kris |  |  |
| Client | Course instructors (acting as client/product owner) |  |  |

# 1. Introduction (Required)

## 1.1 Purpose

Two or three paragraphs. State what this guide lets a reader do, which release and milestone it covers, and the boundary between this guide and the Programmer Guide and User Guide.

This guide lets an operator install the required tools, obtain access, build the CareConnect backend and frontend, provision the AWS infrastructure the Medicare integration will run on, and deploy a release. It covers the Milestone 1 increment only: architecture and Blue Button 2.0 feasibility work, consistent with the Milestone 1 commitment recorded in the Software Requirements Specification (Section 1.2) — no Medicare-specific code has merged to team-e-develop as of this draft (SRS OQ-10). The boundary with the Programmer Guide and User Guide follows this template's own Table 2 (Part I): this guide covers what an operator does after the code is written, not how the code is written (Programmer Guide) or how an end user completes a task in the product (User Guide).

## 1.2 Intended Audience and Assumed Skills

Table 9

Audiences and assumed skills

| Audience | Uses this guide to | Assumed skills |
| --- | --- | --- |
| New team member | Set up a working environment and run the system locally | Java/Spring Boot or Flutter/Dart familiarity; comfortable with git, Docker, and a command line |
| Release owner | Build, deploy, verify, and roll back a release | Everything above, plus AWS CLI/CloudFormation familiarity and the careconnect-sso AWS profile |
| Operator or support | Monitor the system, read logs, respond to an incident | Can read CloudWatch logs and the AWS Console; does not need to modify code |
| Next cohort | Take over the system without contact with this team | General software engineering background; no prior CareConnect-specific knowledge assumed |
| Faculty and client | Confirm that the delivered system can be run by someone else | No technical setup expected; uses this guide to confirm Appendix A's Milestone 1 checklist |

## 1.3 How This Guide Is Organized

First-time setup: Sections 4 and 5. Provisioning a new environment: Section 6. Routine release: Section 8. Something is broken: this Milestone 1 draft has not yet reached Sections 9 through 12 (rollback, monitoring, known bugs, incident response — see Section 1.4's Milestone Maturity Model); escalate directly to the team until those sections are written at Milestone 2/3.

## 1.4 Related Project Documents

Table 10

Companion project documents

| Document | Version | Date | Location |
| --- | --- | --- | --- |
| Project Plan | Not yet versioned | TBD | Team ECHO SWEN 670 OneDrive project folder |
| Software Requirements Specification | 0.91 (Draft) | 2026-08-25 | Team ECHO SWEN 670 OneDrive project folder |
| Technical Design Document | Not yet versioned (Section 3 and 3.4 Deployment drafted) | 2026-08-23 | same folder |
| Software Test Plan | M1 baseline only | 2026-08-25 | same folder |
| Test Report | Not yet started | TBD | — |
| Programmer Guide | Not yet started (same WBS 1.6.3 package as this document) | TBD | — |
| Deployment and Operations Guide (this document) | 0.1 (Draft) | 2026-08-25 | Team ECHO SWEN 670 OneDrive project folder |
| User Guide | Not yet started (same WBS 1.6.3 package as this document) | TBD | — |
| Voluntary Product Accessibility Template | Not yet started | TBD | — |

## 1.5 Definitions, Abbreviations, and Acronyms

Table 11

Definitions, abbreviations, and acronyms

| Term | Expansion | Meaning as used in this project |
| --- | --- | --- |
| ECS | Elastic Container Service | AWS service that runs the backend as Fargate tasks (Section 2.2) |
| Fargate | AWS Fargate | Serverless compute for ECS; no EC2 instances for the team to patch |
| ECR | Elastic Container Registry | Stores the backend Docker image built by the pipeline (Section 8.1) |
| VPC | Virtual Private Cloud | The isolated network the backend and database run inside (01-networking stack) |
| RDS | Relational Database Service | Managed PostgreSQL used for the backend database (02-data stack) |
| API Gateway (HTTP API) | Amazon API Gateway | Public entry point for the backend; no load balancer is used |
| VPC Link | VPC Link | Private connection API Gateway uses to reach the backend inside the VPC |
| Cloud Map | AWS Cloud Map | Private service discovery the ECS task registers with |
| IAM | Identity and Access Management | AWS service that grants the GitHub Actions role permission to deploy |
| OIDC | OpenID Connect | How GitHub Actions authenticates to AWS without a stored long-lived key |
| Secrets Manager | AWS Secrets Manager | Stores the database password and JWT secret (Section 5.3) |
| SSM | AWS Systems Manager Parameter Store | Backs application-prod.properties' SsmPropertySourceInitializer |
| Amplify | AWS Amplify | Hosts the built Flutter web frontend (Section 2.1, Figure 1) |
| CORS | Cross-Origin Resource Sharing | Browser rule the backend must allow for the Amplify origin to call it |
| pgvector | PostgreSQL vector extension | Enabled on the RDS parameter group for AI/embedding features |
| FHIR | Fast Healthcare Interoperability Resources | Data standard the CMS Blue Button 2.0 sandbox exposes |

## 1.6 References

Style of the American Psychological Association, seventh edition. Include vendor documentation, platform documentation, and any generative writing tool used, consistent with Appendix E.

Amazon Web Services. (2026). Amazon ECS on AWS Fargate. AWS Documentation. https://docs.aws.amazon.com/AmazonECS/latest/developerguide/AWS_Fargate.html
Amazon Web Services. (2026). Amazon API Gateway HTTP APIs. AWS Documentation. https://docs.aws.amazon.com/apigateway/latest/developerguide/http-api.html
Amazon Web Services. (2026). AWS Amplify hosting. AWS Documentation. https://docs.aws.amazon.com/amplify/latest/userguide/welcome.html
GitHub. (2026). Configuring OpenID Connect in Amazon Web Services. GitHub Docs. https://docs.github.com/actions/deployment/security-hardening-your-deployments/configuring-openid-connect-in-amazon-web-services
Centers for Medicare & Medicaid Services. (2026). Blue Button 2.0 API documentation. https://bluebutton.cms.gov/
Team ECHO. (2026). cloudformation-fargate/README.md, DEPLOY_2026_SUMMER.md, GITHUB_ACTIONS_SETUP.md [internal repository documentation]. github.com/umgc/2026_fall_careconnect.
Anthropic. (2026). Claude (Sonnet 5) [Large language model]. https://www.anthropic.com — see Appendix E for the disclosed use in drafting this document.

# 2. System and Environment Overview (Required)

## 2.1 Runtime View for Operators

The delivered system is inherited infrastructure, not something Team Echo built: a CloudFormation/Fargate pipeline (cloudformation-fargate/) already exists in the repository from a prior cohort, with four stacks (networking, data, platform, service) and two working GitHub Actions deploy workflows. Team Echo has not yet exercised this pipeline for its own Medicare work — team-e-develop is currently identical to main with no Medicare-specific code merged (SRS OQ-10). Figure 1 below describes what the pipeline provisions today for the dev/cfdemo environments; design reasoning for the Medicare feature itself stays in TDD Sections 2-3.

Figure 1

Deployment topology of the delivered system

## 2.2 Service and Component Inventory

Table 12

Deployed components

| Component | Technology | Runs on | Started by | Depends on | Owner |
| --- | --- | --- | --- | --- | --- |
| Backend API | Spring Boot 3.4.5 / Java 17 | ECS Fargate task (port 8081) | backend-app-deploy.yml / cdeploy_app_only.sh | RDS Postgres, Secrets Manager, ECR image | Rich (requirements/architecture); Shayne (release owner) |
| Database | PostgreSQL 17.6 (RDS) + pgvector, uuid-ossp | RDS, private DB subnets | 02-data.yaml stack | 01-networking (subnets, security group) | Shayne |
| Frontend web app | Flutter web build | AWS Amplify (managed, outside the VPC) | amplify.yml build spec | API Gateway endpoint (BACKEND_URL build arg) | Camilla (UI); Shayne (release owner) |
| Public API entry | API Gateway HTTP API + VPC Link | AWS-managed, in public subnets for the VPC Link ENIs | 04-service.yaml stack | 01-networking, 03-platform (ECS service) | Shayne |
| Container registry | Amazon ECR | AWS-managed | 03-platform.yaml stack | none | Shayne |
| Service discovery | AWS Cloud Map (private DNS) | AWS-managed | 04-service.yaml stack | 01-networking (VPC) | Shayne |

## 2.3 Environments

Table 13

Environments

| Environment | Purpose | Location or address | Data | Who may deploy | Promotion path |
| --- | --- | --- | --- | --- | --- |
| dev | Default push-to-main target | API Gateway endpoint printed per deploy (Section 8.1); not yet deployed by Team Echo | Synthetic only | Anyone with the AWS role via GitHub Actions | to cfdemo/staging |
| cfdemo | Parallel demo/validation environment; the one all worked examples in the inherited pipeline docs target | Same pattern as dev, separate stack set | Synthetic only | Anyone with the AWS role via GitHub Actions | to staging |
| staging | Parameter files exist but no GitHub secrets or CI dropdown entry are wired up (see Section 6.1 note) — not operational today | Not deployed | Synthetic only | Local script only, self-supplied secrets | to production |
| production | Parameter files exist but no GitHub secrets or CI dropdown entry are wired up — not operational today, and Team Echo has no Milestone 1 need for it | Not deployed | Synthetic only | Local script only, self-supplied secrets | not applicable |

All environments use synthetic data only. The SRS's own Document Control block states the same constraint ("Blue Button 2.0 sandbox and synthetic test data only"); the CMS Blue Button 2.0 sandbox itself is CMS's own synthetic beneficiary data, not real Medicare data, per CMS's sandbox documentation.

## 2.4 External Services and Dependencies

Table 14

External services

| Service | Used for | Account owner | Plan or tier | Credential name | Expiry or renewal |
| --- | --- | --- | --- | --- | --- |
| AWS (ECS/RDS/ECR/API Gateway/Secrets Manager/CloudWatch) | Hosting the backend and database | Shayne (release owner) | Pay-as-you-go (AWS Educate/course account — owner TBD, see Section 2.6) | AWS_GITHUB_ACTIONS_ROLE_ARN (OIDC role, not a static key) | N/A — OIDC, no static credential to expire |
| AWS Amplify | Hosting the Flutter web frontend | Shayne | Same AWS account | Amplify console access (GitHub third-party app approval currently blocked — TDD Section 3.7 risk) | N/A |
| GitHub Actions | Running the deploy workflows | Repo admin (course-wide CODEOWNERS group) | Free for a public/education repo tier | Repository variables/secrets, Section 5.1 | N/A |
| CMS Blue Button 2.0 sandbox | Planned Medicare data source — not yet integrated on team-e-develop | TBD — sandbox access not yet confirmed (SRS OQ-03) | Free sandbox tier | Not yet issued | Not applicable yet |

## 2.5 Accounts, Roles, and Access Requests

Offboarding is not yet documented anywhere in the inherited pipeline docs or the repository — flagged here as a gap rather than assumed. The rows below are what this draft could confirm from the repository and the GITHUB_ACTIONS_SETUP.md setup guide; several "granted by" entries are TBD because AWS account ownership for Team Echo specifically was not documented anywhere this draft could check.

Table 15

Access model

| Access | Granted by | Granted to which roles | Request procedure | Removal procedure |
| --- | --- | --- | --- | --- |
| Repository access (github.com/umgc/2026_fall_careconnect) | Course-wide CODEOWNERS group / repo admin | All team members (read); PR approval per CODEOWNERS | Request via course instructors | Removed by repo admin at term end or on request |
| AWS deploy role (careconnect-github-actions-deploy) | AWS account owner (owner TBD, see below) | GitHub Actions only, via OIDC — no team member assumes this role directly | N/A — automatic via OIDC trust policy scoped by repo/branch | Revoke by deleting/narrowing the OIDC trust policy |
| AWS Console / careconnect-sso profile (for local cdeploy_*.sh runs) | AWS account owner (owner TBD) | Release owner (Shayne) at minimum | Not documented for Team Echo specifically — open item | Not documented — open item |
| Amplify console / third-party GitHub app approval | AWS account owner | Release owner | Currently blocked (TDD Section 3.7 risk) — not yet resolved | N/A while blocked |

## 2.6 Cost and Quota Constraints (Conditional)

Complete this if the project uses paid or metered services. Record the limits, who monitors spending, and what happens when a free tier or credit is exhausted. Several prior cohorts lost a demonstration environment this way.

Not confirmed. No cost or quota monitoring owner for the AWS account is documented anywhere this draft could check — the inherited pipeline's own docs record a real prior incident where a cfdemo teardown failed partway (README.md, ECR image cleanup) but say nothing about a spending owner or alert threshold. This is an open item for whoever owns the AWS account, not something this draft can state either way without guessing.

# 3. Source Control and Release Artifacts (Required)

Keep this section to what an operator needs in order to obtain the right code and produce a release. Contribution workflow, code review expectations, and coding standards belong in the Programmer Guide.

## 3.1 Repository Locations

Table 16

Repositories

| Repository | Contents | Address | Access required |
| --- | --- | --- | --- |
| github.com/umgc/2026_fall_careconnect | Application code (backend, frontend) and infrastructure code (cloudformation-fargate/) in one repository | https://github.com/umgc/2026_fall_careconnect | Read for all team members; write via pull request (CODEOWNERS) |

## 3.2 Branches Used for Release

Table 17

Branches

| Branch | Purpose | Deploys to | Protected | Merge rule |
| --- | --- | --- | --- | --- |
| main | Stable, deployable code; identical to team-e-develop as of this draft (commit 87f42ff1) | dev (via backend-app-deploy.yml push trigger) | Not verified from this environment — GitHub API access is blocked here (see Section 2.5) | PR + CODEOWNERS review |
| team-e-develop | Team Echo's own integration branch; no Team Echo commits merged yet | none yet | Not verified — same gap as above | Not yet defined by the team |
| feature/e-* | Individual work (e.g., feature/e-telemetry-ingest, feature/e-smcpherson-aws-deploy-enablement) | none | No | Merge to team-e-develop, reviewer TBD |

## 3.3 Repository Layout Relevant to Deployment

List only the directories an operator touches, for example the application root, the infrastructure code, the pipeline definitions, and the configuration examples. Give the path exactly as it appears in the repository.

backend/core — Spring Boot application root, including the Dockerfile and .env.example.
backend/core/pg_docker — local PostgreSQL + pgAdmin docker-compose stack for development.
cloudformation-fargate — the four CloudFormation templates, parameter files per environment, and the cdeploy_*/cdestroy_* shell/PowerShell scripts.
.github/workflows — backend-app-deploy.yml, backend-full-deploy.yml, team-b-ci.yml, build-and-analyze.yml.
frontend — Flutter application root, including amplify.yml and .env.example/.env.template.

## 3.4 Release Artifacts and Versioning

Table 18

Release artifacts

| Artifact | Produced by | Naming pattern | Stored in | Retention |
| --- | --- | --- | --- | --- |
| Backend Docker image | cdeploy_app_only.sh / cdeploy_cloudformation.sh (docker build) | {environment}-{git-short-sha}, e.g. dev-87f42ff | Amazon ECR | Not documented — no lifecycle policy found in the templates read for this draft |
| Frontend web build | Amplify build (flutter build web --release) | Amplify's own build-history naming | Amplify hosting (build/web output) | Governed by Amplify's own build retention, not project-configured |

No project-specific semantic versioning scheme exists yet. A deployed backend image is traced to a commit through its ECR tag, {environment}-{git-short-sha} (cdeploy_app_only.sh), or an explicit --image-tag override on a manual workflow_dispatch run. There is no git tag or GitHub Release created automatically by either deploy workflow as of this draft — an open item to raise if the team wants reproducible traceability beyond the ECR tag.

# 4. Workstation Setup (Required)

Written for a new team member on a clean machine, from the repository's own build configuration (pom.xml, pubspec.yaml, Dockerfile, .env.example). This Milestone 1 draft could not be verified end to end from the AI drafting sandbox used to prepare it: mvn compile fails immediately with an HTTP 403 from Maven Central through that sandbox's network proxy, and no Flutter/Dart SDK is installed there. This is the same constraint already recorded in the Software Test Plan M1 baseline (Part 4.2). A team member with a normal workstation needs to run Section 4.5 once, record the actual time and the required screenshot, and correct anything below that turns out to be wrong — that is the single most important thing left to close before this document can honestly claim Appendix A's M1 checklist items on workstation setup and local run.

## 4.1 Hardware and Operating System Requirements

Table 19

Minimum workstation requirements

| Item | Minimum | Recommended | Notes |
| --- | --- | --- | --- |
| Operating system | Windows 10/11, macOS 13+, or a modern Linux distribution — not stated by the project; industry-typical minimums | Current release of any of the above | Docker Desktop (or Docker Engine on Linux) is required either way |
| Memory | 8 GB | 16 GB | Backend + Postgres + pgAdmin containers + Flutter build together are memory-heavy |
| Free disk space | 10 GB | 20 GB | Docker images, Maven/Gradle caches, Flutter SDK, Android/iOS toolchains if used |
| Processor or virtualization | Any 64-bit CPU with virtualization enabled | 4+ cores | Required for Docker containers |
| Network | Broadband internet | Broadband internet | Maven Central, Docker Hub, Flutter SDK, and AWS all need outbound HTTPS access |

## 4.2 Required Tools

Table 20

Tools to install

| Tool | Version | Purpose | Source | Verification command and expected result |
| --- | --- | --- | --- | --- |
| Java (Temurin) | 17 | Backend build/runtime | adoptium.net | java -version → reports 17.x |
| Maven | Wrapper committed (mvnw / mvnw.cmd) | Backend build | backend/core/mvnw | ./mvnw -version → resolves and prints Maven/Java versions |
| Docker | Current stable (Desktop or Engine) | Local Postgres, pgAdmin, and building the backend image | docker.com | docker --version → reports a version |
| Git | Current stable | Clone the repository, manage branches | git-scm.com | git --version → reports a version |
| Flutter SDK | 3.x, stable channel (Dart >=3.5.0 <4.0.0) | Frontend build/run | flutter.dev; see Section 4.3.1 | flutter doctor → no blocking issues |
| AWS CLI | v2 | Local cdeploy_*.sh / cdestroy_*.sh runs (Section 6, 8.2) | aws.amazon.com/cli | aws --version → reports a v2.x version |

The last column is what makes this section usable. Every tool row needs a command the reader can run to confirm the installation worked.

## 4.3 Installation Procedure

Repeat the pattern below for each tool that needs more than a default installation. Keep the steps short and exact.

### 4.3.1 Flutter SDK

Git installed (Section 4.2). No prior Flutter installation.

1. Clone the Flutter SDK's stable channel (the same approach frontend/amplify.yml uses in CI): git clone https://github.com/flutter/flutter.git -b stable
2. Add flutter/bin to the system PATH.
3. Run flutter precache to download platform-specific artifacts.

Run flutter config --enable-web (web is the only target Amplify builds today, per amplify.yml).

Run flutter doctor. Expected result: no items blocking a web build (Android/iOS toolchain warnings are not blocking for this project's Amplify web target).

## 4.4 Obtaining the Source

1. git clone https://github.com/umgc/2026_fall_careconnect.git
2. cd 2026_fall_careconnect && git checkout team-e-develop
3. Backend: cd backend/core && cp .env.example .env, then fill in DB_PASSWORD and SECURITY_JWT_SECRET locally (never commit .env — Section 5.3).
4. Frontend: cd frontend && flutter pub get

## 4.5 Running the System Locally

Table 21

Local run procedure

| Step | Component | Command | Expected result |
| --- | --- | --- | --- |
| 1 | PostgreSQL (docker compose) | cd backend/core/pg_docker && docker compose up -d | [NOT YET VERIFIED — see Section 4.1] pgvector/pgvector:pg15 container and pgAdmin running |
| 2 | Backend (Spring Boot) | cd backend/core && ./mvnw clean package -Pdocker -DskipTests && ./mvnw spring-boot:run (or run the packaged jar) | [NOT YET VERIFIED] Backend listening on port 8080/8081; GET /v1/api/test/health returns 200 |
| 3 | Frontend (Flutter web) | cd frontend && flutter run -d chrome --dart-define=BACKEND_URL=http://localhost:8080 | [NOT YET VERIFIED] App loads in Chrome and reaches the local backend |
| 4 | Verification | Open the local frontend URL; confirm the app loads and shows a backend-connected state | [NOT YET VERIFIED] — this is the Milestone 1 screenshot requirement (Appendix A) and cannot be produced from the AI drafting sandbox; a teammate must capture it on a real machine |

[SCREENSHOT PENDING — required for the Milestone 1 individual submission per this template. Capture after a teammate runs Section 4.5 on a real machine; cannot be produced from the AI drafting sandbox used for this draft (Section 4.1).]

## 4.6 Local Setup Problems

Table 22

Setup problems and fixes

| Symptom | Likely cause | Fix | Reported by |
| --- | --- | --- | --- |
| mvn package produces a Lambda artifact instead of a runnable jar/Docker image | Default Maven profile builds for AWS Lambda | Build with the docker profile explicitly: ./mvnw clean package -Pdocker -DskipTests (README.md, cloudformation-fargate) | Documented in the inherited pipeline's README; not yet independently re-confirmed by Team Echo |
| mvn compile fails with HTTP 403 from repo.maven.apache.org | Network proxy in this AI drafting sandbox blocks Maven Central — not expected on a normal team workstation | Use a normal internet connection outside this sandbox; re-run ./mvnw -B verify | Confirmed in this sandbox 2026-08-25; needs re-confirmation as NOT a problem on a real machine |

# 5. Configuration and Secrets (Required)

## 5.1 Configuration Inventory

Pulled from backend/core/.env.example and the four application-*.properties profiles, not assumed. This is the backend's local/dev configuration surface; production additionally reads from AWS SSM (see 5.2).

Table 23

Configuration settings

| Setting name | Used by | Purpose | Source | Secret | Example format |
| --- | --- | --- | --- | --- | --- |
| JDBC_URI | Backend (database) | Postgres connection string | .env / application.properties | No | jdbc:postgresql://localhost:5432/careconnect |
| DB_USER / DB_PASSWORD | Backend (database) | Postgres credentials | .env locally; Secrets Manager in dev/cfdemo (02-data.yaml) | Yes | DB_PASSWORD=<value> |
| SECURITY_JWT_SECRET | Backend (auth) | Signs/verifies JWTs | .env locally; Secrets Manager (CARECONNECT_JWT_SECRET) in dev/cfdemo | Yes | 32+ character random string |
| CORS_ALLOWED_LIST | Backend (web) | Allowed browser origins | .env / application.properties; reset to localhost-only by cdeploy_app_only.sh (Section 8.1 caution) | No | http://localhost:*,https://<amplify-domain> |
| AWS_ACCESS_KEY_ID / AWS_SECRET_ACCESS_KEY | Backend (Chime/recording/Bedrock/Transcribe) | Local IAM user creds — not the ECS task role | .env (local only) | Yes | AKIA... / <value> |
| spring.flyway.enabled | Backend (schema) | Disabled everywhere — see Section 8.3 correction | application*.properties (hardcoded false) | No | false |
| spring.jpa.hibernate.ddl-auto | Backend (schema) | update in dev/test/prod; none in the base profile | application*.properties | No | update |
| /careconnect/{env}/db-password, /careconnect/{env}/jwt-secret | Backend (prod) | Same two secrets, addressed via SSM/Secrets Manager in AWS | 02-data.yaml Secrets Manager entries | Yes | AWS-managed |
| BACKEND_URL, APP_DOMAIN, APP_PORT | Frontend (Amplify build) | Baked into the Flutter web build at build time | Amplify console → branch → environment variables | No | https://<api-id>.execute-api.us-east-1.amazonaws.com |

## 5.2 Configuration by Environment

Local: reads backend/core/.env directly. Test (application-test.properties): same shape as dev, plus AI indexing/embedding workers disabled and management endpoints disabled for deterministic unit tests. Dev/cfdemo: GitHub Actions injects CARECONNECT_DATABASE_MASTER_PASSWORD and CARECONNECT_JWT_SECRET from repository secrets (DEV_*/CFDEMO_* pairs) into the CloudFormation deploy, which stores them in Secrets Manager; the running ECS task reads them from there, not from a .env file. Production (application-prod.properties): additionally enables SsmPropertySourceInitializer to read SSM-backed values, and requires SendGrid email configuration via environment variables. No STAGING_*/PROD_* GitHub secrets are documented anywhere found in this repository, so a staging or production deploy is not fully wired end to end today (see Section 6.1).

## 5.3 Secret Handling Rules

- Local: in a gitignored .env file (backend/core/.gitignore lines 36-41). Dev/cfdemo: in AWS Secrets Manager, created by the 02-data.yaml stack and read by the ECS task at start-up via the task execution role.

- Not documented for Team Echo specifically. GitHub repository secrets (DEV_*/CFDEMO_* pairs) are visible only to repo admins in Settings → Secrets; a team member without admin access would need to request a value or a grant from whoever holds that role — not yet named for Team Echo (open item, same gap as Section 2.5).

- .env* is gitignored at the repo root and in backend/core/ and frontend/, with .env.example explicitly un-ignored. The repository-wide build-and-analyze.yml workflow runs TruffleHog and Gitleaks as blocking secret scanners on every PR (quality/ci/gate/policy.yaml), independent of this pipeline.

- Not documented anywhere in the inherited pipeline's docs or scripts read for this draft. No rotation has been performed by Team Echo — flagged as an open item, not assumed to be handled.

- Not documented. This is a real gap: Section 11 (Known Bugs) and Section 12 (Incident Response), where an exposure procedure would normally live, are both deferred to Milestone 3 per Table 4 — flagged here so it is not silently missing from two places at once.

No project-specific secret handling policy exists beyond what is listed above; Team Echo has not added Medicare-specific secrets (e.g., a Blue Button API key) yet, since sandbox access is not yet confirmed (SRS OQ-03).

## 5.4 Third Party Service Configuration

Repeat the pattern below for each external service. Complete every step; a service section that stops at a heading with no content is a defect. Record the date the vendor console was last checked, since these interfaces change.

### 5.4.1 CMS Blue Button 2.0 (planned, not yet configured)

Table 24

Service configuration record (repeat for each service)

| Field | Entry |
| --- | --- |
| Purpose in this system | Medicare visit and billing data source for the feature this SRS/TDD describe (FR-MCR-*) |
| Account owner and plan | TBD — sandbox access not yet confirmed (SRS OQ-03); free sandbox tier once granted |
| Registration steps | Not yet started — blocked on OQ-03 |
| Credentials issued | None issued yet |
| Settings applied in the vendor console | Not applicable yet |
| Settings applied in this system | Not applicable yet — no Table 23 rows exist for Blue Button configuration |
| Test or sandbox mode | CMS's Blue Button 2.0 sandbox is itself the only mode planned for this course project — no production Medicare access is in scope |
| Verification | Not applicable yet |
| Limits and cost | Not confirmed — see OQ-03 |
| Console last verified | Not applicable — no console access yet |

# 6. Infrastructure Provisioning (Required)

## 6.1 Resource Inventory

Table 25

Provisioned resources

| Resource | Type | Name or identifier pattern | Purpose | Created by | Environment |
| --- | --- | --- | --- | --- | --- |
| VPC, subnets, route tables, security groups | network | careconnect-{env}-* | Isolates the backend and database; 2 public + 2 private "DB" subnets | 01-networking.yaml | dev, cfdemo (staging/prod files exist but unused, see note below) |
| RDS PostgreSQL 17.6 instance + subnet group + parameter group | database | careconnect-{env}-db | Application database, pgvector/uuid-ossp enabled | 02-data.yaml | dev, cfdemo |
| Secrets Manager: db-password, jwt-secret | identity/secret | /careconnect/{env}/db-password, /careconnect/{env}/jwt-secret | Backend reads these at start-up | 02-data.yaml | dev, cfdemo |
| ECR repository | storage | careconnect-{env} | Stores the backend Docker image | 03-platform.yaml | dev, cfdemo |
| ECS cluster, task execution role, task role | compute/identity | careconnect-{env}-* | Runs the backend Fargate task; task role also covers Chime/Bedrock/Transcribe/S3/SES/SNS/SSM/KMS | 03-platform.yaml | dev, cfdemo |
| Cloud Map namespace/service, API Gateway HTTP API + VPC Link, optional ACM cert/Route53 record | network/compute | careconnect-{env}-* | Public entry point and private service discovery | 04-service.yaml | dev, cfdemo |

## 6.2 Provisioning Order and Dependencies

01-networking → 02-data → 03-platform → build and push the backend image to ECR → 04-service, and torn down in reverse. 02-data imports the private DB subnet IDs and RDS security group from 01-networking's exported outputs; 04-service imports the VPC, public subnet, and VPC-Link security group IDs from 01-networking and needs the ECR image URI (03-platform) plus a pushed image before the ECS service can start. This order and the ECR-cleanup-before-teardown requirement are documented in cloudformation-fargate/README.md and were not re-derived from the templates alone.

staging and prod have parameter files under cloudformation-fargate/parameters/ and pass the deploy scripts' environment validation, but no STAGING_*/PROD_* GitHub secrets are documented and the full-deploy workflow's manual-dispatch dropdown only offers dev/cfdemo — so a staging/prod deploy is not wired up end to end via CI today, only theoretically possible by running the local script with self-supplied secrets. Team Echo has not provisioned any environment yet.

## 6.3 Provisioning Procedure

Table 26

Provisioning steps

| Step | Working directory | Command | Inputs required | Expected result |
| --- | --- | --- | --- | --- |
| 1 | repository root | export CARECONNECT_DATABASE_MASTER_PASSWORD=<value> export CARECONNECT_JWT_SECRET=<value> | A strong Postgres password and a 32+ character random JWT secret | Environment variables set for the shell session |
| 2 | repository root | ./cloudformation-fargate/cdeploy_cloudformation.sh --environment cfdemo --profile careconnect-sso | AWS CLI v2, the careconnect-sso profile configured, the two env vars above | All four stacks reach CREATE_COMPLETE/UPDATE_COMPLETE; script prints the API endpoint |
| 3 | repository root | curl "$API_ENDPOINT/v1/api/test/health" | The API endpoint from step 2's output | HTTP 200 (see Section 8.4 for the full verification, including the CORS check) |

## 6.4 Verifying the Infrastructure

aws cloudformation describe-stacks --stack-name careconnect-service-{env} --query "Stacks[0].Outputs" — confirms the ApiEndpoint and EcrRepositoryUri outputs exist. GET {ApiEndpoint}/v1/api/test/health — confirms API Gateway can reach the ECS task (this alone does not prove CORS works for the frontend; see Section 8.4).

## 6.5 Changing Infrastructure

Infrastructure is CloudFormation, not Terraform — there is no local state file to protect; AWS itself is the source of truth for each stack's state. A change is made by editing the relevant template/parameter file in cloudformation-fargate/ and re-running cdeploy_cloudformation.sh for that environment, which CloudFormation applies as an update to the existing stack. No PR-based review process specific to infrastructure changes is documented yet for Team Echo — an open item.

## 6.6 Teardown and Cleanup

cdestroy_cloudformation.sh --environment cfdemo --profile careconnect-sso deletes the four stacks in reverse dependency order (service → platform → data → networking) and empties the ECR repository before deleting the platform stack, since CloudFormation cannot delete an ECR repository that still holds images. cloudformation-fargate/README.md documents a real failure the prior cohort hit here — a platform-stack DELETE_FAILED because images remained — with the fix (aws ecr batch-delete-image by tag, then by digest). No database export/preservation step is documented; RDS is created with DeletionPolicy: Snapshot (02-data.yaml), so a final snapshot is retained automatically unless that policy is overridden.

Retained after teardown: the automatic RDS snapshot (DeletionPolicy: Snapshot) and CloudWatch log groups unless separately deleted. Not retained: the ECR images (deleted as part of teardown) and the Secrets Manager entries (deleted with the data stack). Team Echo has not exercised a teardown yet.

# 7. Build and Release Preparation (Required)

Flag — deferred, not dropped. This section matures at Milestone 2 per Table 4 (Section 1.4, Milestone Maturity Model), which names Sections 1 through 6 and Section 8 as the Milestone 1 scope and does not include Section 7. It will cover build prerequisites, the build procedure and its verification, and a release-readiness checklist, once Team Echo has produced a release artifact of its own (none exists yet — SRS OQ-10).

# 8. Deployment Procedures (Required)

## 8.1 Automated Deployment

Figure 2

Deployment pipeline

Table 29

Pipeline stages

| Stage | Trigger | Actions | Success criterion | On failure |
| --- | --- | --- | --- | --- |
| Build and push image | Push to main touching backend/**, cloudformation-fargate/templates/04-service.yaml, or the parameters/service.json files; or manual workflow_dispatch | Assume the deploy role via OIDC; build the jar with the docker profile; build and push a {env}-{sha} tagged image to ECR | Image pushed successfully | Workflow run marked failed; no step notifies the team beyond the GitHub Actions run status |
| Update ECS service | Runs immediately after the build/push stage succeeds | cdeploy_app_only.sh updates the 04-service CloudFormation stack with the new image tag | Stack reaches UPDATE_COMPLETE; script prints the API endpoint and health-check URL | Workflow run marked failed; the ECS service keeps running the previous image (CloudFormation does not roll the stack back automatically) |

Defined in .github/workflows/backend-app-deploy.yml (push-triggered, app-only updates) and backend-full-deploy.yml (manual, full stack set — used the first time an environment is created or when infrastructure itself changes). Both authenticate to AWS via OIDC using the AWS_GITHUB_ACTIONS_ROLE_ARN repository variable — no long-lived AWS key is stored in GitHub. backend-full-deploy.yml additionally reads DEV_DATABASE_MASTER_PASSWORD/DEV_JWT_SECRET or CFDEMO_DATABASE_MASTER_PASSWORD/CFDEMO_JWT_SECRET from repository secrets, depending on the chosen environment. A run is monitored from the GitHub Actions tab; there is no additional alerting configured. Caution carried over from the inherited pipeline's own docs: cdeploy_app_only.sh resets CorsAllowedList to the checked-in parameters/{env}-service.json value, which can silently break Amplify access until it is corrected — see Section 5.1's CORS_ALLOWED_LIST row.

## 8.2 Manual Deployment

The manual path is the same cdeploy_*.sh scripts the pipeline calls, run locally instead of by GitHub Actions — there is no separate manual procedure to maintain.

Table 30

Manual deployment steps

| Step | Component | Action or command | Expected result | Approximate time |
| --- | --- | --- | --- | --- |
| 1 | AWS credentials | Configure the careconnect-sso AWS CLI profile locally | aws sts get-caller-identity succeeds | 2-5 |
| 2 | Backend | cd cloudformation-fargate && ./cdeploy_app_only.sh --environment <env> --profile careconnect-sso | Image built, pushed, ECS service updated, API endpoint printed | 3-6 |
| 3 | Full environment (first time only, or when infrastructure changes) | ./cdeploy_cloudformation.sh --environment <env> --profile careconnect-sso [--run-tests] | All four stacks reach *_COMPLETE | 10-20 |

## 8.3 Database Changes During a Release

Correction to what two earlier Team Echo drafts (the Software Test Plan M1 baseline and the WBS 1.2.2 Repository, Build, and CI Assessment) stated: those documents said the database uses Flyway migrations, because backend/core/src/main/resources/db/migration/ exists and holds 124 versioned .sql files. Direct verification for this document found spring.flyway.enabled=false in every one of the four application-*.properties profiles (base, dev, test, prod) — Flyway is present in the repository but disabled everywhere it runs. The schema is actually produced by Hibernate's spring.jpa.hibernate.ddl-auto=update plus a SchemaPatchRunner referenced in application.properties's own comments, in both dev and production. This means schema changes are applied automatically when the backend starts against a new entity model, not through a reviewed, ordered migration file — and there is no documented reversal procedure for a bad schema change. This is worth flagging to the team as a real operational risk, not only a documentation correction; the two earlier documents should be corrected to match.

## 8.4 Post-Deployment Verification

Layered per the inherited pipeline's own troubleshooting notes: a curl health check alone proves API Gateway reaches ECS, but does not prove the Amplify frontend can actually call it — that needs a separate CORS check.

Table 31

Post-deployment checks

| Check | How to run it | Expected result | If it fails |
| --- | --- | --- | --- |
| Service reachable | curl "$API_ENDPOINT/v1/api/test/health" | HTTP 200 | Check ECS service events and CloudWatch logs for the task |
| Health endpoint | Same as above (management.endpoints.web.exposure.include=health) | HTTP 200 with a healthy status body | Same as above |
| CORS preflight | curl -X OPTIONS "$API_ENDPOINT/..." -H "Origin: $FRONTEND_URL" -H "Access-Control-Request-Method: GET" | HTTP 200 with access-control-allow-origin present | Update CorsAllowedList (Section 5.1) and redeploy; do not assume a passing curl health check means the frontend works |
| Primary user path works | [NOT YET DEFINED — no Medicare-specific feature is deployed yet, per SRS OQ-10; this row is a placeholder for when FEAT-01 ships] | — | — |
| Logs free of new errors | CloudWatch Logs group for the ECS task (Section 10.2, deferred to Milestone 3) | No new ERROR-level entries since the deploy | Roll back per Section 9 (deferred to Milestone 2) if errors appear |

## 8.5 Deployment Record

Table 32

Deployment log

| Date | Environment | Version or commit | Deployed by | Outcome | Notes |
| --- | --- | --- | --- | --- | --- |
| — | — | — | — | — | No deployment has been performed by Team Echo as of this draft (2026-08-25); this log starts empty by design, not by omission |

# 9. Rollback and Recovery (Required)

Flag — deferred, not dropped. Matures at Milestone 2 per Table 4, which requires a rollback procedure written and tested once by that point. Team Echo has not yet deployed anything to roll back (Section 8.5's deployment log is empty).

# 10. Routine Operations and Monitoring (Required)

Flag — deferred, not dropped. Matures at Milestone 3 per Table 4 ("operational readiness, the syllabus focus for that milestone"): health checks, logs, metrics/dashboards/alerts, scheduled tasks, and start/stop/restart procedures.

# 11. Known Bugs and Limitations (Required)

Flag — deferred, not dropped. Matures at Milestone 3 per Table 4. No Medicare-specific code exists yet to have known bugs (SRS OQ-10); the inherited pipeline's own real defects (e.g., the ECR-cleanup-on-teardown failure cited in Section 6.6) are documented in its README rather than duplicated into a register here before Team Echo has hit them directly.

# 12. Incident Response and Troubleshooting (Required)

Flag — deferred, not dropped. Matures at Milestone 3 per Table 4. Section 4.6 and Section 5.3 above already record the setup-time and secret-exposure gaps found during this draft; a full severity model, escalation contacts, and troubleshooting catalog are Milestone 3 work.

# 13. Security and Compliance Operations (Required)

Flag — deferred, not dropped. Matures at Milestone 3 per Table 4. Access reviews, credential rotation, patching, audit records, and the regulatory-obligations subsection depend on real operational history this team does not have yet, and overlap directly with the SRS's still-open HIPAA applicability question (OQ-09) and Section 11.6.

# 14. Maintenance and Handover (Required)

Flag — deferred, not dropped. Matures at Milestone 4 per Table 4 ("final and accurate for the delivered system... handover section written for the next cohort"). Not meaningful to write before the system that needs handing over exists.

# Appendix A. Milestone Submission Checklists

Table 51

Milestone 1 checklist

| Item | Complete | Location |
| --- | --- | --- |
| Cover page, revision history, and sign-off completed | Partial — cover/front matter complete; sign-off signatures pending (Document Control) | Cover page, Document Control |
| Environments, components, and external services listed | Yes | Section 2.2-2.5 |
| Workstation setup verified by a team member on a clean machine | No — not yet verified on a real machine; see Section 4.1 | Section 4.1 |
| Local run procedure with expected results and a screenshot | No — commands documented from repo config, but not executed or screenshotted; see Section 4.5 | Section 4.5 |
| Configuration inventory complete for the delivered increment | Yes, for what exists today — no Medicare-specific configuration exists yet (SRS OQ-10) | Section 5.1 |
| Deployment procedure for the delivered increment, with verification steps | Yes, for the inherited pipeline; no Medicare feature has been deployed yet | Section 8 |
| No credentials or secret values anywhere in the document | Yes — checked; only value names and storage locations appear | whole document |
| No template guidance or placeholder text remaining | Yes, except the intentionally-retained screenshot placeholder box (Section 4.5) and the deferred-section flags (Sections 7, 9-14), both explained in place | whole document |

Table 52

Milestone 2 checklist (additions to Milestone 1)

| Item | Complete | Location |
| --- | --- | --- |
| Track Changes enabled and markup visible | Not yet due (Milestone 2) | — |
| Infrastructure provisioning documented and applied from the documented steps | Not yet due (Milestone 2) | — |
| Secret storage, access, and rotation rules written | Not yet due (Milestone 2) | — |
| Automated pipeline documented, with the manual path also written | Not yet due (Milestone 2) | — |
| Rollback procedure written and exercised once, with the date recorded | Not yet due (Milestone 2) | — |
| Troubleshooting catalog expanded with problems met during this milestone | Not yet due (Milestone 2) | — |

Table 53

Milestone 3 checklist (additions to Milestone 2)

| Item | Complete | Location |
| --- | --- | --- |
| Health checks, logs, metrics, and alerts complete with owners | Not yet due (Milestone 3) | — |
| Routine operational tasks defined with frequency and evidence | Not yet due (Milestone 3) | — |
| Backup verified by an actual restore, with the date recorded | Not yet due (Milestone 3) | — |
| Severity model, escalation, and incident log in use | Not yet due (Milestone 3) | — |
| Every procedure verified by someone other than its author | Not yet due (Milestone 3) | — |
| Access review and credential rotation records current | Not yet due (Milestone 3) | — |
| Known bugs register populated, with a workaround and an owner for each entry | Not yet due (Milestone 3) | — |

Table 54

Milestone 4 checklist (final)

| Item | Complete | Location |
| --- | --- | --- |
| Every command, path, address, and screenshot matches the delivered system | Not yet due (Milestone 4) | — |
| Handover checklist complete | Not yet due (Milestone 4) | — |
| Open operational issues stated plainly | Not yet due (Milestone 4) | — |
| Open known bugs and limitations stated with workarounds for the next cohort | Not yet due (Milestone 4) | — |
| A reader outside the team deployed the system using this guide alone | Not yet due (Milestone 4) | — |
| Teardown procedure written and the retained data identified | Not yet due (Milestone 4) | — |
| Final proofread by a team member who did not write the section | Not yet due (Milestone 4) | — |

# Appendix B. Team Review Checklist Before Submission

- Has every procedure been run, in order, by a person following only this document?

- Does every command include the working directory it is run from?

- Does every step that can fail silently state the expected result?

- Are all credential values, tokens, keys, and connection strings absent?

- Do the screenshots show the current release and no personal data?

- Does anything here duplicate the Programmer Guide or the User Guide?

- Does every known defect appear once in the known bugs register with a workaround, rather than repeatedly in the incident log?

- Are the version numbers of the companion documents in Table 10 correct?

- Is Track Changes on, with markup visible, from Milestone 2 onward?

# Appendix C. Command Reference

A one page quick sheet of the commands used most often, gathered from the sections above so an operator does not have to search the document during an incident.

Table 55

Command quick reference

| Task | Working directory | Command | Section |
| --- | --- | --- | --- |
| Clone and switch branch | anywhere | git clone https://github.com/umgc/2026_fall_careconnect.git && cd 2026_fall_careconnect && git checkout team-e-develop | 3.1, 4.4 |
| Install dependencies | backend/core; frontend | ./mvnw -version (backend, verifies wrapper); flutter pub get (frontend) | 4.4 |
| Run locally | backend/core/pg_docker; backend/core; frontend | docker compose up -d; ./mvnw spring-boot:run; flutter run -d chrome --dart-define=BACKEND_URL=http://localhost:8080 | 4.5 |
| Build release artifact | backend/core | [deferred to Milestone 2 — Section 7] | 7.2 |
| Provision infrastructure | cloudformation-fargate | ./cdeploy_cloudformation.sh --environment cfdemo --profile careconnect-sso | 6.3 |
| Deploy (app-only) | cloudformation-fargate | ./cdeploy_app_only.sh --environment <env> --profile careconnect-sso | 8.1, 8.2 |
| Verify deployment | anywhere | curl "$API_ENDPOINT/v1/api/test/health" | 8.4 |
| View logs | AWS Console / CLI | [deferred to Milestone 3 — Section 10] | 10.2 |
| Roll back | cloudformation-fargate | [deferred to Milestone 2 — Section 9] | 9.2 |
| Tear down | cloudformation-fargate | ./cdestroy_cloudformation.sh --environment <env> --profile careconnect-sso | 6.6 |

# Appendix D. Environment and Configuration Reference Sheet

One page per environment, filled in for the current release, so an operator has every address and setting name in one place. Values that are secret are named here, not printed.

Table 56

Environment reference sheet for dev

| Item | Entry |
| --- | --- |
| Application address | Not yet deployed — printed as the ApiEndpoint stack output once deployed (Section 6.4) |
| Service or interface address | API Gateway HTTP API endpoint, stack careconnect-service-dev |
| Database host and name | RDS instance from stack careconnect-data-dev; credentials by reference only (Secrets Manager, Section 5.1) |
| Object or file storage location | Not applicable — no S3/object storage identified for this feature yet |
| Log locations | CloudWatch Logs group created by 03-platform.yaml (deferred detail — Section 10) |
| Pipeline or deployment target | backend-app-deploy.yml (default CF_ENVIRONMENT); backend-full-deploy.yml (manual) |
| Deployed version | None — no deployment performed yet (Section 8.5) |
| Configuration source | GitHub repository variables/secrets → Secrets Manager (Section 5.2) |
| Owner | Shayne (release owner, per the Level 3 Assignment Register) |

Environment reference sheet for cfdemo

| Item | Entry |
| --- | --- |
| Application address | Not yet deployed — printed as the ApiEndpoint stack output once deployed (Section 6.4) |
| Service or interface address | API Gateway HTTP API endpoint, stack careconnect-service-cfdemo |
| Database host and name | RDS instance from stack careconnect-data-cfdemo; credentials by reference only |
| Object or file storage location | Not applicable — no S3/object storage identified for this feature yet |
| Log locations | CloudWatch Logs group created by 03-platform.yaml (deferred detail — Section 10) |
| Pipeline or deployment target | backend-full-deploy.yml or backend-app-deploy.yml with environment=cfdemo (manual dispatch) |
| Deployed version | None — no deployment performed yet (Section 8.5) |
| Configuration source | GitHub repository variables/secrets → Secrets Manager (Section 5.2) |
| Owner | Shayne (release owner, per the Level 3 Assignment Register) |

# Appendix E. Tool Attribution

University policy permits the use of generative writing and coding assistants for tasks such as drafting, summarizing, and clarifying concepts, provided the use fits the assignment and is attributed. Complete this record for every milestone, including a statement that no tool was used if that is the case.

Table 57

Tool usage record for this document

| Tool and version | Section or task | How it was used | How the output was verified | Contributor |
| --- | --- | --- | --- | --- |
| Claude (Anthropic); session model identifier claude-sonnet-5, accessed through the Claude/Cowork interface | Entire document | Drafting section prose from real repository facts gathered by the same tool (file reads, grep, an internal research pass over cloudformation-fargate/README.md, DEPLOY_2026_SUMMER.md, and GITHUB_ACTIONS_SETUP.md); writing the python-docx script that assembled this document from the course template; generating the matplotlib diagrams (Figures 1-2) | Every fact above was checked against the actual repository (commit 87f42ff1) rather than typed from memory, and every gap or contradiction found (e.g., the Flyway correction in Section 8.3) is disclosed in place rather than silently fixed. Rendered pages were converted to PDF and reviewed visually before delivery. This document has NOT been verified by executing its own procedures — Section 4.1 discloses that limitation explicitly. | Rich Galero |
| LibreOffice (headless), poppler-utils (pdftoppm, pdftotext) | Verification only | Rendering the draft to PDF and extracting page images/text for review | N/A — verification tool, not a content source | Rich Galero |

Entries recorded here must also appear in the reference list in Section 1.6, in the style of the American Psychological Association.

# Appendix F. Glossary of Operational Terms

Table 58

Operational terms used in this template

| Term | Meaning as used in this course |
| --- | --- |
| Runbook | A document that lets a competent person operate a system they did not build |
| Environment | A complete running copy of the system, separate from the others, with its own configuration and data |
| Release artifact | The packaged output of a build that is deployed to an environment |
| Provisioning | Creating the infrastructure resources the system runs on |
| Deployment | Placing a release artifact into an environment and making it active |
| Promotion | Moving a version that passed verification in one environment into the next environment |
| Rollback | Returning an environment to the previously working version |
| Health check | A quick automated or manual test that a component is running and responsive |
| Incident | An unplanned event that degrades or stops the service |
| Recovery time | The elapsed time between the start of an incident and the return to normal service |
| Teardown | Destroying the provisioned resources of an environment at the end of its life |
| Known bug | A defect that has been reproduced and recorded, with a workaround, and that is not yet fixed |
| Known limitation | Behavior the system deliberately does not support in this release, which is not a defect |
| Workaround | A documented way to keep working while a known bug remains unfixed |

End of document.