PROJECT MANAGEMENT PLAN

CareConnect Project Plan

University of Maryland Global Campus

School of Cybersecurity and Information Technology

SWEN 670: Software Engineering Capstone

Professor: Mir Mohammed Assadullah

Team Members: [Last, First; Last, First; Last, First; Last, First; Last, First]

Document Version: 1.0 | Date: Aug 29, 2026

# How to Use This Template

This is the required format for the SWEN 670 Project Management Plan. Every numbered section stays in. If a section does not apply to your scope, leave the heading in place and write a line or two saying why it does not apply and who decided that. A deleted section counts as an incomplete deliverable.

- Anything in square brackets is a placeholder. Replace it. Brackets left in the submitted document cost you points for completeness.

- Each dashed box is a required figure. Replace it with a real diagram, exported as PNG or SVG at 150 dpi or better, and legible at 100 percent zoom.

- Give every table and figure a number, an italicized title, and an APA style note written in your own words.

- Treat the document as living. It gets re-baselined at every milestone, and the revision history and sign-off sheet should show that happening.

- Formatting: US Letter, 1 inch margins, an 11 or 12 point body font used consistently, and APA 7th edition citations and reference list.

# Document Control

## Document Identification

Table 1

Document Identification

| Field | Value |
| --- | --- |
| Document title | Project Management Plan, CareConnect |
| Document ID | TEAM-PMP-001 |
| Current version | 1.0 |
| Status | [Draft / In review / Approved / Baselined] |
| Author of record | Abel Tabor, Documentation Lead |
| Owner | [Team Lead or Project Manager] |
| Classification | [Academic, non-production. Contains no real PHI.] |
| Repository location | [GitHub path or SharePoint link to the controlled copy] |
| Review cycle | [Re-baselined at each milestone] |

Note. This table gives graders and future cohorts a single place to identify which version of the plan they are reading.

## Revision History

Table 2

Revision History

| Version | Date | Author | Summary of Changes | Sections Affected |
| --- | --- | --- | --- | --- |
| 1.0 | 08/23/2026 | Abel Tabor | Initial submission | All |
| 1.1 | [MM/DD/YYYY] | [Name] | [Revisions from instructor feedback] | [3.1, 8.4] |
| 2.0 | [MM/DD/YYYY] | [Name] | [Milestone 2 re-baseline] | [8, 16, 18] |
| [ ] | [ ] | [ ] | [ ] | [ ] |

Note. Every substantive edit gets a row. Version numbers increment by 0.1 for revisions and 1.0 for milestone baselines.

## Approval and Sign-Off

Table 3

Approval and Sign-Off

| Name | Role | Approval Scope | Signature | Date |
| --- | --- | --- | --- | --- |
| [Name] | Team Lead | Full document | [ ] | [ ] |
| [Name] | Tech Lead / Software Architect | Sections 11 to 14 | [ ] | [ ] |
| [Name] | QA Engineer / Tester | Sections 15 and 16 | [ ] | [ ] |
| [Name] | Product Owner / Client | Sections 3 to 5, 9 | [ ] | [ ] |
| [Name] | Course Instructor | Final acceptance | [ ] | [ ] |

Note. Approval indicates the signer has read the sections listed and accepts them as the baseline.

## Distribution List

Table 4

Distribution List

| Recipient | Role | Format | Frequency |
| --- | --- | --- | --- |
| [Name] | Course Instructor | [PDF via LEO/Canvas] | [Each milestone] |
| [Name] | Client / Product Owner | [PDF or Teams link] | [Each milestone] |
| Project team | All members | [.docx in repository] | [Continuous] |
| [Next cohort] | Incoming capstone team | [Handover package] | [End of term] |

Note. Controlled distribution prevents teams from working off divergent copies of the plan.

## Related Project Documents

Table 5

Capstone Document Set and Status

| # | Document | Milestone | Owner | Status |
| --- | --- | --- | --- | --- |
| 1 | Project Management Plan (this document) | M1 | [Name] | [Draft] |
| 2 | Software Requirements Specification (SRS) | M1 | [Name] | [Not started] |
| 3 | Technical Design Document (TDD) | M2 | [Name] | [Not started] |
| 4 | Software Test Plan (STP) | M2 | [Name] | [Not started] |
| 5 | Programmer Guide | M3 | [Name] | [Not started] |
| 6 | Deployment and Operations Guide | M3 | [Name] | [Not started] |
| 7 | User Guide | M4 | [Name] | [Not started] |
| 8 | Software Test Report (STR) and VPAT | M4 | [Name] | [Not started] |

Note. Each document has one accountable owner even though the whole team contributes.

Table of Contents

How to Use This Template	1

Document Control	1

Document Identification	1

Revision History	1

Approval and Sign-Off	1

Distribution List	1

Related Project Documents	1

1. Executive Summary	1

1.1 Project Name and Identifier	1

1.2 Purpose of the Project	1

1.3 Purpose of This Document	1

1.4 Summary of Scope	1

1.5 Summary of Approach, Schedule, and Budget	1

1.6 Key Risks at a Glance	1

2. Introduction and Background	1

2.1 Statement of Need	1

2.2 Project Overview	1

2.3 Project Vision	1

2.4 Project History and Inherited Work	1

2.5 Intended Audience and Reading Guide	1

2.6 Definitions, Acronyms, and Abbreviations	1

3. Objectives, Goals, and Success Criteria	1

3.1 Goals	1

3.2 Objectives	1

3.3 Definition of Minimum Viable Product	1

3.4 Measures of Success and Key Performance Indicators	1

4. Scope of Work	1

4.1 Scope Statement	1

4.2 In Scope	1

4.3 Out of Scope	1

4.4 Product Scope Versus Project Scope	1

4.5 Acceptance Criteria for Scope Completion	1

5. Stakeholder Analysis	1

5.1 Stakeholder Register	1

5.2 Power and Interest Grid	1

5.3 Engagement Strategy	1

6. Project Organization, Roles, and Responsibilities	1

6.1 Team Roster	1

6.2 Organization Chart	1

6.3 Role Descriptions	1

6.4 RACI Matrix	1

6.5 Decision Rights and Escalation Path	1

6.6 Inter-Team Dependencies	1

7. Project Approach and Methodology	1

7.1 Development Methodology	1

7.2 Sprint Cadence and Ceremonies	1

7.3 Sprint Plan Overview	1

7.4 Definition of Ready and Definition of Done	1

7.5 Estimation Approach	1

8. Schedule Management	1

8.1 Milestones and Deliverables	1

8.2 Milestone Descriptions	1

8.3 Work Breakdown Structure	1

8.4 Gantt Chart	1

8.5 Network Diagram and Critical Path	1

8.6 Schedule Baseline and Buffer Policy	1

8.7 Academic Calendar Constraints	1

9. Project Deliverables	1

9.1 Documentation Deliverables	1

9.2 Software Deliverables	1

9.3 Deliverable Acceptance Process	1

10. Requirements Overview and Traceability	1

10.1 Requirements Summary	1

10.2 Use Case Overview	1

10.3 Requirements Traceability Matrix	1

11. Technical Architecture	1

11.1 Architectural Drivers and Objectives	1

11.2 System Context Diagram	1

11.3 Container Diagram	1

11.4 Component Diagram	1

11.5 Logical Architecture	1

11.6 Deployment and Network Topology	1

11.7 Data Model	1

11.8 Runtime Flows and Sequence Diagrams	1

11.9 State Model	1

11.10 Data Flow and Trust Boundaries	1

11.11 Technology Stack	1

11.12 Frontend Design	1

11.13 Backend Design	1

11.14 API Inventory	1

11.15 Artificial Intelligence and Machine Learning Services	1

11.16 User Interface Design	1

11.17 Non-Functional Requirement Targets	1

11.18 Architecture Decision Records	1

12. Security, Privacy, and Regulatory Compliance	1

12.1 Regulatory Landscape	1

12.2 Sensitive Data Inventory	1

12.3 Threat Model	1

12.4 Authentication, Authorization, and Permission Matrix	1

12.5 Encryption and Key Management	1

12.6 Audit Logging	1

12.7 Vulnerability and Dependency Management	1

12.8 Incident Response and Breach Notification	1

12.9 Test Data Policy	1

13. Accessibility Plan	1

13.1 Conformance Target	1

13.2 Accessibility Requirements by Category	1

13.3 Assistive Technology Test Matrix	1

13.4 VPAT Plan	1

14. Configuration and Environment Management	1

14.1 Repository Structure and Branching Strategy	1

14.2 Commit, Pull Request, and Review Standards	1

14.3 Versioning and Release Tagging	1

14.4 Environments and Access Matrix	1

14.5 CI/CD Pipeline	1

14.6 Secrets, Accounts, and Credential Handover	1

15. Quality Management and Test Strategy	1

15.1 Quality Objectives	1

15.2 Test Levels, Entry, and Exit Criteria	1

15.3 Defect Management	1

15.4 Quality Metrics and Reporting	1

15.5 Peer Review and Walkthrough Schedule	1

16. Risks, Assumptions, Issues, and Dependencies (RAID)	1

16.1 Risk Management Approach	1

16.2 Probability and Impact Scales	1

16.3 Risk Heat Map	1

16.4 Risk Register	1

16.5 Assumptions Log	1

16.6 Issues Log	1

16.7 Dependencies Log	1

16.8 Constraints	1

17. Resource and Budget Management	1

17.1 Estimating Method and Basis	1

17.2 Labor Cost	1

17.3 Materials and Tooling Cost	1

17.4 Infrastructure and Cloud Cost	1

17.5 Third-Party and One-Time Fees	1

17.6 Cost Control Plan	1

17.7 Budget Summary	1

17.8 Resource Loading	1

18. Monitoring, Control, and Earned Value Management	1

18.1 Progress Tracking Mechanics	1

18.2 Earned Value Management	1

18.3 Earned Value S-Curve	1

18.4 Sprint Burndown and Velocity	1

18.5 Status Reporting	1

18.6 Variance Thresholds and Corrective Action	1

19. Communications Management	1

19.1 Communication Matrix	1

19.2 Tools and Channels	1

19.3 Meeting Records	1

19.4 Decision Log	1

20. Change Management	1

20.1 Change Control Process	1

20.2 Change Control Process Diagram	1

20.3 Change Control Board	1

20.4 Change Classification and Fast Track	1

20.5 Change Log	1

21. Project Closeout and Cohort Handover	1

21.1 Final Demonstration	1

21.2 Handover Package Checklist	1

21.3 Technical Debt Register	1

21.4 Lessons Learned	1

21.5 Archival	1

22. Academic Integrity and Individual Accountability	1

22.1 Individual Contribution Log	1

22.2 Peer Evaluation Process	1

22.3 Generative AI Use Disclosure	1

Appendix A. Glossary of Terms	1

Appendix B. Acronyms and Abbreviations	1

Appendix C. Standard Forms and Templates	1

C.1 Change Request Form	1

C.2 Meeting Minutes Template	1

C.3 Architecture Decision Record Template	1

C.4 Weekly Status Report Template	1

Appendix D. Full Requirements Traceability Matrix	1

Appendix E. References	1

List of Tables

[Insert a table of tables here using References > Insert Table of Figures > Caption label: Table.]

List of Figures

[Insert a table of figures here using References > Insert Table of Figures > Caption label: Figure.]

# 1. Executive Summary

## 1.1 Project Name and Identifier

[Full project name, edition or flavor if applicable, and the short identifier used in commits, branches, and status reports.]

CareConnect Medicare Integration — Team Echo. Short identifier used in status reports and this document set: team-e

## 1.2 Purpose of the Project

CareConnect is an existing, cross-platform care-coordination application, inherited from prior SWEN 670 cohorts, that already supports authentication, patient-caregiver relationship management, role-based access control, real-time chat and calling, Electronic Visit Verification, and In-Home Residential Support. Medicare beneficiaries and the caregivers who support them currently have no way to see Medicare-derived visit and billing information inside that platform; today, seeing that information means leaving CareConnect for a separate Medicare channel. Team Echo’s assignment within the wider CareConnect capstone is to close that gap: to let a patient securely link their Medicare account to CareConnect and view their own retrieved Medicare visit and billing information there, without CareConnect ever collecting or storing the patient’s Medicare password, and — starting at Milestone 2 — to reconcile that Medicare data against other health-data sources so that disagreements between sources are surfaced rather than silently resolved.

## 1.3 Purpose of This Document

This Project Management Plan (PMP) defines scope, schedule, stakeholder engagement, organization, methodology, quality, risk, resource, budget, communications, and change-control practices for Team Echo’s Medicare-integration project. It is the controlling document for these topics: where another Team Echo artifact conflicts with a decision recorded here, this document governs until the conflict is resolved through the change-control process in Section 20.

## 1.4 Summary of Scope

- Medicare account linking (FEAT-01): a patient authenticates on Medicare’s own hosted page and CareConnect exchanges the resulting authorization for an API access token, so CareConnect never collects or stores a Medicare password.

- Medicare data retrieval, storage, and display (FEAT-02): retrieval of the linked beneficiary’s Medicare visit and billing records, persisted so they display without a Medicare round trip on every visit, with defined loading, empty, error, and offline states.

- Cross-source data comparison (FEAT-03): reconciliation of Medicare visit records against data from other integrated sources (Epic, Aetna, Oracle Health) built by peer capstone teams, recommended for Milestone 2 because it depends on interfaces those teams have not yet committed to a date (Open Question OQ-M2).

- Resolution of the five CareConnect handoff defects assigned to Team Echo (telemetry ingestion, telemetry retention policy, server-side telemetry validation, unimplemented medication telemetry events, and medication photo capture), all currently in the “not working” condition received from the prior cohort.

- WCAG 2.1 Level AA accessibility on every new Medicare screen, and backend-enforced authorization and tenant isolation for all Medicare data, consistent with the CareConnect Team Requirements Briefing.

## 1.5 Summary of Approach, Schedule, and Budget

Team Echo will deliver the project using Scrum, organized as two sprints per milestone (a build sprint followed by a harden/test/document sprint), across four milestones: M1 Initiation (August 29, 2026), M2 Design and Test Planning (September 19, 2026), M3 Implementation (October 10, 2026), and M4 Validation (November 3, 2026). A fully costed budget is not yet available at this baseline: it depends on the per-member weekly-hours commitment and the role assignments tracked as Issue ISS-01 (Section 16.6), and on confirmed AWS service sizing once the Technical Design Document’s architecture sections are drafted. Section 17 records the estimating method, the labor-rate basis, and the cloud-cost line items already known, and will carry a completed total once those inputs are confirmed.

## 1.6 Key Risks at a Glance

- R-1 (Section 16.4): FEAT-03 depends on Epic, Aetna, and Oracle Health integrations owned by other capstone teams, with no committed interface or delivery date (Open Question OQ-M2). Mitigation: keep FEAT-03 at Milestone 2 and track the peer-team commitment as Dependency D-2.

- R-2: Team role assignments (Team Lead, Business Analyst, Architect, Developer, QA, UX, DevOps) are not yet finalized, which blocks a firm labor budget, a named document owner in Table 5, and a complete RACI. Mitigation: Issue ISS-01 assigns this to the team for resolution before the Milestone 1 sign-off deadline.

- R-3: The Medicare feature requirements in the redline (FR-MCR/FR-XSRC) remain Proposed and have not been ratified into the baselined SRS Section 6 by the Business Analyst, so Team Echo’s Milestone 1 requirement scope is not yet formally locked. Mitigation: Issue ISS-02 tracks ratification as a pre-Milestone-1 action.

# 2. Introduction and Background

## 2.1 Statement of Need

CareConnect’s existing platform gives patients, caregivers, and care teams a shared communication and care-coordination surface, but it has no view into a beneficiary’s Medicare-derived visit and billing history. A patient or caregiver who wants that information today must leave CareConnect and use a separate Medicare channel, which works against CareConnect’s purpose of being the single coordination surface for a patient’s care circle. Team Echo’s Aug. 13 and Aug. 15, 2026 requirements-elicitation meetings with the course instructors, acting as the CareConnect client, confirmed this gap and directed Team Echo to close it for the Medicare portion of CareConnect’s broader multi-source health-data ambition; other capstone teams are assigned other external sources (Section 6.6).

## 2.2 Project Overview

CareConnect is an existing, end-to-end care-coordination application with mobile, web, and desktop frontends, backend services, and AWS-hosted infrastructure, built by prior capstone cohorts. Team Echo is not building a new product; it is adding a Medicare-integration module — account linking, data retrieval and display, and cross-source reconciliation — to the inherited platform, for the same patient, family-caregiver, professional-caregiver, and administrator user classes CareConnect already serves (SRS Section 2.4), used primarily from the existing CareConnect mobile application.

## 2.3 Project Vision

For Medicare beneficiaries and the caregivers who support them, who need a single place to see Medicare-derived visit and billing information alongside the rest of their CareConnect care record, the Medicare-integration module is a secure account-linking and data-retrieval capability that lets a patient view their own Medicare information without leaving CareConnect and without ever entering a Medicare password inside the app. Unlike checking Medicare’s own portal separately, CareConnect surfaces this data next to the patient’s existing care-coordination record, and — beginning at Milestone 2 — flags where Medicare and another integrated source disagree about the same visit rather than silently preferring one.

## 2.4 Project History and Inherited Work

Table 6

Inherited Baseline from Prior Cohorts

| Item | Source Term / Team | Condition Received | Action This Term |
| --- | --- | --- | --- |
| Known defects backlog: Handoff items 1.6–1.10 (telemetry ingestion, telemetry retention policy, server-side telemetry validation, unimplemented medication telemetry events, medication photo capture) | Summer 2026 cohort Handoff document | All five items received in “not working” condition | In work; assigned to Team Echo per the Handoff document (SRS Section 2.2) |

Note. An honest inherited baseline protects the team from being graded on defects it did not create.

## 2.5 Intended Audience and Reading Guide

Course instructors, acting as client and grader, should start with Sections 1, 4, 5, and 9 to see what Team Echo is committing to and why. Team Echo developers should start with Sections 6 through 8 and 11 for roles, methodology, and the current architecture position. The testing sub-team should start with Sections 10 and 15 for requirement counts and the quality strategy. The next CareConnect cohort should start with Sections 2.4, 16, and 21 for the inherited baseline, open risks, and the eventual handover package.

## 2.6 Definitions, Acronyms, and Abbreviations

See Appendix A and Appendix B. Every acronym is spelled out at first use in the body text.

# 3. Objectives, Goals, and Success Criteria

## 3.1 Goals

- Patients can securely link and view their own Medicare visit and billing information inside CareConnect, without CareConnect ever collecting or storing a Medicare password.

- Medicare data access is governed by the same backend-enforced role-based access control and tenant isolation as the rest of CareConnect, never by frontend logic alone.

- By Milestone 2, Medicare data is reconciled against other integrated health-data sources so that disagreements between sources are visible to the user rather than silently resolved.

- The five inherited Handoff defects assigned to Team Echo (Section 2.4) are resolved without regressing existing CareConnect behavior.

- Every new Medicare-facing screen meets WCAG 2.1 Level AA, with evidence recorded in the VPAT/ACR.

## 3.2 Objectives

Table 7

SMART Objectives

| ID | Objective | Metric and Target | Due By | Owner |
| --- | --- | --- | --- | --- |
| OBJ-1 | [Specific objective statement] | [Measure, baseline, target] | [Sprint / Milestone] | [Role] |
| OBJ-2 | [ ] | [ ] | [ ] | [ ] |
| OBJ-3 | [ ] | [ ] | [ ] | [ ] |
| OBJ-4 | [ ] | [ ] | [ ] | [ ] |

Note. Each objective traces forward to at least one requirement in the SRS and one test case in the STP.

## 3.3 Definition of Minimum Viable Product

[List the exact feature set that must work for the project to be considered successful. Everything else is explicitly enhancement. State the demo scenario that proves the MVP: a named user completes a named end-to-end task on a named device.]

## 3.4 Measures of Success and Key Performance Indicators

Table 8

Project Key Performance Indicators

| KPI | Definition | Target | Measured By | Reported |
| --- | --- | --- | --- | --- |
| Schedule Performance Index | EV divided by PV | [0.95 to 1.05] | [EVM workbook] | Weekly |
| Cost Performance Index | EV divided by AC | [0.95 to 1.05] | [EVM workbook] | Weekly |
| Sprint commitment met | Points completed / committed | [85 percent] | [Board] | Per sprint |
| Automated test pass rate | Passing / total on main | [100 percent] | [CI pipeline] | Per commit |
| Code coverage | Lines covered by unit tests | [70 percent] | [Coverage report] | Per sprint |
| Open critical defects | Severity 1 unresolved | [0 at milestone] | [Issue tracker] | Weekly |
| Accessibility conformance | WCAG 2.1 AA criteria met | [100 percent of in-scope] | [Audit] | M3, M4 |

Note. KPIs are reported in the weekly status report defined in Section 18.

# 4. Scope of Work

## 4.1 Scope Statement

Team Echo will extend the existing CareConnect platform (Dart/Flutter frontend, Java/Spring Boot backend, AWS-hosted infrastructure) with a Medicare-integration module for CareConnect’s patient and caregiver user classes, covering Medicare account linking, Medicare visit/billing data retrieval and display, and — from Milestone 2 — cross-source reconciliation against other integrated health-data sources, delivered across the four milestones ending November 3, 2026, without altering the inherited platform’s existing authentication, chat, calling, Electronic Visit Verification, or In-Home Residential Support behavior.

## 4.2 In Scope

Table 9

In-Scope Capabilities

| ID | Capability | Description (shall statement) | Priority (MoSCoW) |
| --- | --- | --- | --- |
| SC-1 | [Capability area] | [The system shall ...] | Must |
| SC-2 | [ ] | [ ] | Must |
| SC-3 | [ ] | [ ] | Should |
| SC-4 | [ ] | [ ] | Could |
| SC-5 | [ ] | [ ] | Won't (this term) |

Note. MoSCoW priority drives sprint ordering and is the first thing renegotiated when the schedule slips.

## 4.3 Out of Scope

[List exclusions with a one-line rationale each. Exclusions without rationale invite the client to reopen them.]

Table 10

Explicit Exclusions

| ID | Excluded Item | Rationale | Revisit When |
| --- | --- | --- | --- |
| OOS-1 | [Item] | [Why excluded: time, licensing, regulatory, safety] | [Future term / never] |
| OOS-2 | [ ] | [ ] | [ ] |
| OOS-3 | [ ] | [ ] | [ ] |

Note. Exclusions are binding until changed through the Section 20 change control process.

## 4.4 Product Scope Versus Project Scope

[Distinguish the features of the delivered software from the work of the project, which includes documentation, testing, presentations, and handover.]

## 4.5 Acceptance Criteria for Scope Completion

[State the objective conditions under which the client and instructor agree the scope was delivered. Reference the demo scenario from Section 3.3.]

# 5. Stakeholder Analysis

## 5.1 Stakeholder Register Table 11

Stakeholder Register

| ID | Stakeholder | Internal / External | Interest in Project | Influence | Communication Need |
| --- | --- | --- | --- | --- | --- |
| SH-1 | Course instructors (Prof. Assadullah, rubric owner; Prof. Minagar, instructor of record, Sec. 9041) | Internal | Assessing applied SE practice against the 7-criterion rubric across all four milestones | High | Milestone submissions, milestone presentations, rubric feedback |
| SH-2 | Client / Product Owner (represented by the course instructors in the Aug 15, 2026 requirements elicitation meeting) | Internal | Medicare integration delivering real retrieval, display, and reconciliation capability on the milestone schedule | High | Requirements elicitation meetings, milestone demos |
| SH-3 | Team Echo members (Rich, Kris, Shayne, Max, Abel, Camilla, Crystal; Quinton inactive) | Internal | Grade, portfolio-quality deliverables, individual accountability (peer evaluation is 10% of grade each milestone) | High | Team collaboration tool (continuous), standing sync at least twice weekly |
| SH-4 | Patients / Medicare beneficiaries | External | Understandable, accurate view of their own Medicare-derived data; control over connecting, sharing, and disconnecting | Low | Represented via User Needs Analysis personas P-01/P-02; usability validation before design is baselined |
| SH-5 | Caregivers / family members | External | Delegated, bounded access to a patient's data; visible sharing status; no informal credential sharing | Low-Medium | Represented via User Needs Analysis persona P-03; user acceptance testing once caregiver flows are built |
| SH-6 | Clinicians / care coordinators ("providers") | External | Reliable, provenance-marked summaries through an authenticated dashboard workflow (M2+ per current SRS scope) | Medium | Represented via User Needs Analysis personas P-04/P-05; no direct M1 engagement channel yet |
| SH-7 | Medicare (CMS Blue Button 2.0 API) and the AWS platform (Amplify, CloudFront, API Gateway) | External | Neither has a stake in the team's grade, but each gates delivery independent of effort: Medicare via sandbox access and rate limits, AWS via GitHub third-party app approval | High (blocking power) / Low (interest) | Access requests and sandbox onboarding; tracked as OQ-M1 and the Amplify GitHub-approval risk (TDD Section 3.7) |
| SH-8 | Peer cohort test team (the other course teams that exchange builds each milestone) | External | Whether CareConnect installs, runs, and works from Team Echo's own documentation; their defect reports become client-reported issues in the backlog | Medium | Cross-team build exchange at each milestone (Requirements Briefing Sec. 9.3) |
| SH-9 | Next cohort / future maintainers | External | Inheriting a maintainable, documented codebase | Low | Handover package (Programmer Guide, Deployment and Operations Guide) at project closeout |
| SH-10 | CareConnect internal staff — named inconsistently across elicitation sources as "admin" (transcript) versus "sysadmin" and "data stewards" (notes) — see note below | Internal | Data governance, system administration, and access control over Medicare-derived data | Medium-High | Represented indirectly through the existing SecurityConfig/Role design; direct engagement not yet scheduled |

Note. Influence and interest ratings drive the engagement approach in Section 5.2. SH-10's exact composition is unresolved: the Aug 15, 2026 requirements-elicitation transcript names “admin” as a primary user, while a separate notes record of the same meeting names “sysadmin” and “data stewards” instead. This is the same open user-roster conflict already logged against the SRS (Section 8, Open Questions) and is not silently resolved here — SH-10 is deliberately written to carry both namings until the client/product owner picks one.

## 5.2 Power and Interest Grid

Figure 1

Stakeholder Power and Interest Grid

Note. Course instructors, the simulated client, and Team Echo itself cluster in Manage Closely, consistent with a graded academic capstone where the same three parties set, fund, and evaluate the work. End users (patients, caregivers, clinicians) sit toward Keep Informed rather than Manage Closely because this milestone's design is elicited through personas and secondary research (User Needs Analysis) rather than direct end-user authority over scope. Medicare and the AWS platform plot toward Keep Satisfied despite having no stake in the grade, because their access decisions — sandbox availability, GitHub app approval — can independently block delivery regardless of team effort.

## 5.3 Engagement Strategy

Manage closely (SH-1, SH-2, SH-3). Course instructors, the simulated client, and the team itself are engaged continuously: standing syncs at least twice weekly, milestone demos, and blockers escalated within 24 hours per the Requirements Briefing. Nothing in this group waits for a scheduled review — decisions made outside the team's chosen collaboration tool are treated as not having happened.

Keep satisfied (SH-7, and SH-10 at its upper range). Medicare and the AWS platform are not consulted for their opinion of the project, but their access decisions are on the critical path, so they are monitored proactively rather than reactively: sandbox and credential requests are filed as early as possible (OQ-M1), and the Amplify GitHub-approval blocker is escalated to whoever can grant it rather than waited out. CareConnect's internal administrative/data-governance staff are engaged the same way once their exact role definition is settled (see the SH-10 note).

Keep informed (SH-4, SH-5, SH-6, SH-8). Patients, caregivers, and clinicians are not in a position to direct scope this milestone, but the design is built from their elicited needs (User Needs Analysis personas P-01–P-05) and will be validated against them before requirements are baselined — usability sessions for patients, user-acceptance testing for caregivers once those flows exist, and persona review for the clinician dashboard work planned for M2 and beyond. The peer cohort test team is kept informed the same way: engaged directly only at each milestone's build exchange, per the Requirements Briefing's cross-team testing model, with their defect reports treated as client-reported issues in the backlog rather than routine QA feedback.

## Monitor (SH-9). The next cohort has no active stake in this project's day-to-day decisions and receives a handover package (Programmer Guide, Deployment and Operations Guide) at closeout rather than ongoing engagement.

# 6. Project Organization, Roles, and Responsibilities

## 6.1 Team Roster

Table 12

Team Roster and Availability

| Name | Primary Role | Backup Role | Time Zone | Hours/Week | Contact |
| --- | --- | --- | --- | --- | --- |
| [Name] | [Team Lead] | [Business Analyst (BA)] | [ET] | [10] | [UMGC email] |
| [Name] | [Tech Lead / Software Architect (Arch)] | [Software Engineer / Developer (Dev), backend] | [CT] | [10] | [ ] |
| [Name] | [Software Engineer / Developer (Dev), backend] | [DevOps Engineer (Ops)] | [ ] | [ ] | [ ] |
| [Name] | [Software Engineer / Developer (Dev), frontend or mobile] | [UI/UX Designer (UX)] | [ ] | [ ] | [ ] |
| [Name] | [QA Engineer / Tester (QA)] | [Business Analyst (BA)] | [ ] | [ ] | [ ] |
| [Name] | [UI/UX Designer (UX), accessibility] | [Software Engineer / Developer (Dev), frontend] | [ ] | [ ] | [ ] |
| [Name] | [DevOps Engineer (Ops), security] | [Software Engineer / Developer (Dev), backend] | [ ] | [ ] | [ ] |

Note. Role names come from the catalog in Section 6.3. Use those names here so the same role can be traced through Table 13, Table 44, and Section 20.1. Every primary role has a named backup so a single absence does not stop a workstream.

## 6.2 Organization Chart

Figure 2

Project Organization Chart

[ INSERT FIGURE 2 HERE ]
A hierarchy showing instructor and client at the top, then Team Lead, then the functional roles, with dotted lines to cross-team integration counterparts and to the class-level Project Manager if one exists.
Suggested tools: PowerPoint SmartArt, draw.io, Visio

Note. [One to three sentences in your own words explaining what the reader should take away from this figure. Every figure in this document requires an APA style note.]

## 6.3 Role Descriptions

This section defines what each project role actually does. Read it before your team assigns roles. Many teams distribute roles by negotiation and volunteering without a shared understanding of what each one carries, and the responsibilities below exist to prevent that.

[As a team, select the roles this project needs, delete the roles you will not use, and add any role the catalog does not cover. Record who holds each role in Table 12, and use the same role names in Table 12, Table 13, Table 44, and Section 20.1 so a reader can follow one role through the whole plan. For every role your team adopts, add the deliverables that role is accountable for in this project.]

Project Roles and Descriptions

Team Lead. Manages team resource allocation, supports resource tracking and usage, maintains project scope, facilitates issue and roadblock resolution, and manages day to day team tasks. Facilitates team meetings such as daily stand-ups and retrospectives. Performs impact analysis on proposed changes as part of the change control process in Section 20.1.

Business Analyst (BA). Bridges the gap between business stakeholders and the technical team. Analyzes business processes, workflows, and system requirements. Translates complex business needs into clear technical specifications. Validates that the developed software solves the actual business problem. Performs impact analysis on proposed changes as part of the change control process.

Tech Lead / Software Architect (Arch). Designs the high level technical structure and system architecture. Selects the technology stack, frameworks, and tools. Guides developers and resolves complex technical blockers. Performs impact analysis on proposed changes as part of the change control process.

Software Engineer / Developer (Dev). Writes clean, maintainable, and efficient code. Fixes software defects and implements new features. Participates in code reviews so quality stays consistent across the team.

QA Engineer / Tester (QA). Creates and executes manual or automated test plans. Identifies, documents, and tracks software defects. Verifies that the product meets its defined acceptance criteria. Performs impact analysis on proposed changes as part of the change control process.

UI/UX Designer (UX). Conducts user research and creates user personas. Builds wireframes, prototypes, and visual user interfaces. Ensures the application is intuitive and easy to navigate.

DevOps Engineer (Ops). Manages server infrastructure, cloud environments, and deployments. Builds automated continuous integration and continuous deployment pipelines. Monitors system uptime, security, and performance.

Note. All project roles contribute to project documentation. The abbreviation after each role name is the column heading used in the RACI matrix in Table 13. If your team has fewer members than roles, one person may hold more than one role. Record both roles in Table 12 and say here how the workload is split.

[For any role you add, follow the same format: the role name in bold, then three to five sentences covering the purpose of the role, its main responsibilities, and the deliverables it is accountable for.]

## 6.4 RACI Matrix

Table 13

RACI Matrix (R = Responsible, A = Accountable, C = Consulted, I = Informed)

| Deliverable / Activity | Lead | BA | Arch | Dev | QA | UX | Ops |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Project Management Plan | A | R | C | C | C | C | C |
| Software Requirements Specification | C | A | R | C | C | C | I |
| Technical Design Document | C | C | A | R | C | C | C |
| Software Test Plan | C | C | C | C | A | I | C |
| Sprint backlog and estimation | A | R | C | R | C | C | C |
| Implementation of user stories | I | C | C | A | C | C | C |
| CI/CD pipeline and environments | I | I | C | C | C | I | A |
| Security and privacy review | C | C | R | C | C | I | A |
| Accessibility audit and VPAT | C | C | I | C | R | A | I |
| Test execution and defect triage | I | C | C | R | A | C | C |
| Release and deployment | C | I | C | C | C | I | A |
| Status reporting and EVM | A | R | I | I | I | I | I |
| Handover package to next cohort | A | R | R | R | R | R | R |

Note. The column headings are the role abbreviations defined in Section 6.3: Lead is Team Lead, BA is Business Analyst, Arch is Tech Lead / Software Architect, Dev is Software Engineer / Developer, QA is QA Engineer / Tester, UX is UI/UX Designer, and Ops is DevOps Engineer. Add or remove columns so the matrix matches the roles your team selected in Section 6.3.

## 6.5 Decision Rights and Escalation Path

Table 14

Decision Rights and Escalation

| Decision Type | Decided By | Escalates To | Target Turnaround |
| --- | --- | --- | --- |
| Technical implementation detail | [Developer] | [Architect] | [Same day] |
| Architecture or stack change | [Architect] | [Team Lead + Instructor] | [48 hours] |
| Scope change | [Team Lead + Product Owner] | [Change Control Board] | [One week] |
| Schedule or milestone change | [Team Lead] | [Instructor] | [One week] |
| Unresolved team conflict | [Team Lead] | [Instructor] | [48 hours] |

Note. Any item that exceeds the target turnaround is logged as an issue in Section 16.6.

## 6.6 Inter-Team Dependencies

[If multiple teams share a codebase or product, name the counterpart on each team, the shared interfaces, and the integration checkpoints.]

# 7. Project Approach and Methodology

## 7.1 Development Methodology

[Name the framework and justify it in two or three sentences: Scrum, Scaled Agile Framework, Kanban, or a hybrid. State honestly which practices you will and will not adopt.]

## 7.2 Sprint Cadence and Ceremonies

Table 15

Ceremony Calendar

| Ceremony | Frequency | Duration | Participants | Output |
| --- | --- | --- | --- | --- |
| Sprint planning | [Every 2 weeks] | [60 min] | [All] | [Sprint backlog] |
| Daily standup (async acceptable) | [Daily / 3x week] | [15 min] | [All] | [Blocker list] |
| Backlog refinement | [Weekly] | [30 min] | [Lead, BA, Arch] | [Groomed stories] |
| Sprint review and demo | [End of sprint] | [45 min] | [All + client] | [Accepted increment] |
| Retrospective | [End of sprint] | [30 min] | [All] | [Action items] |
| Client / instructor sync | [Weekly] | [30 min] | [Lead + client] | [Decision log entries] |

Note. Asynchronous standups work fine for a distributed team, as long as the written record stays in the team channel.

## 7.3 Sprint Plan Overview

Table 16

Sprint Plan

| Sprint | Dates | Theme / Goal | Planned Capacity (pts) | Linked Milestone |
| --- | --- | --- | --- | --- |
| Sprint 0 | [Wk 1 to 2] | [Setup, onboarding, planning] | [n/a] | M1 |
| Sprint 1 | [Wk 3 to 4] | [Foundation] | [ ] | M2 |
| Sprint 2 | [Wk 5 to 6] | [Core feature A] | [ ] | M2 / M3 |
| Sprint 3 | [Wk 7 to 8] | [Core feature B] | [ ] | M3 |
| Sprint 4 | [Wk 9 to 10] | [Integration and hardening] | [ ] | M3 / M4 |
| Sprint 5 | [Wk 11 to 12] | [Validation, docs, handover] | [ ] | M4 |

Note. Sprint themes map to the phases in the work breakdown structure in Section 8.3.

## 7.4 Definition of Ready and Definition of Done

Definition of Ready. A user story may enter a sprint only when it satisfies all of the following:

- Written in user story form with a business value statement

- Acceptance criteria written in Given / When / Then form

- Estimated by the team and small enough to finish inside one sprint

- Dependencies identified and unblocked

- Test approach agreed with the QA lead

- Any UI has an approved wireframe

Definition of Done. A story is done only when all of the following are true:

- Code merged to the integration branch through an approved pull request

- At least one reviewer other than the author approved the change

- Unit tests written and passing; coverage threshold not reduced

- Integration or end-to-end test added or updated where applicable

- Static analysis and dependency vulnerability scan pass with no new high findings

- Accessibility checks pass for any new UI

- Documentation updated (README, API docs, user guide section)

- Demonstrated to the Product Owner and accepted

## 7.5 Estimation Approach

[State the estimation technique (planning poker, t-shirt sizing, ideal hours), the point scale, and how velocity will be established in the first two sprints.]

# 8. Schedule Management

## 8.1 Milestones and Deliverables

Table 17

Milestone Schedule

| Milestone | Deliverables | Due Date | Acceptance Criteria | Sign-Off By |
| --- | --- | --- | --- | --- |
| M1: Initiation | PMP, SRS | [Date] | [Both documents complete, no placeholders, approved] | [Instructor] |
| M2: Design and Test Planning | TDD, STP | [Date] | [Architecture diagrams complete; test cases trace to requirements] | [Instructor] |
| Midpoint Checkpoint | Working increment demo | [Date] | [Running software demonstrated] | [Client] |
| M3: Implementation | Programmer Guide, Deployment and Operations Guide | [Date] | [Feature complete; deployable from documentation alone] | [Instructor] |
| M4: Validation | User Guide, Test Report, VPAT, Handover | [Date] | [All critical defects closed; final demo delivered] | [Instructor + Client] |

Note. Acceptance criteria are the objective conditions used for grading. They are not negotiable after baseline.

## 8.2 Milestone Descriptions

[One short paragraph per milestone describing the work performed and why the milestone matters. Do not simply restate the table.]

## 8.3 Work Breakdown Structure

Figure 3

Work Breakdown Structure (Tree View)

[ INSERT FIGURE 3 HERE ]
A hierarchical tree decomposed to at least three levels: 1.0 phases, 1.1 deliverables, 1.1.1 work packages. Work packages should be sized at 8 to 40 hours. Number every node.
Suggested tools: WBS Chart Pro, Visio, draw.io, PowerPoint SmartArt, MS Project

Note. [One to three sentences in your own words explaining what the reader should take away from this figure. Every figure in this document requires an APA style note.]

Table 18

WBS Dictionary (excerpt)

| WBS ID | Work Package | Description | Owner | Estimate (hrs) | Predecessor |
| --- | --- | --- | --- | --- | --- |
| 1.1.1 | [Elicit functional requirements] | [What is produced and how it is verified] | [Name] | [16] | [none] |
| 1.1.2 | [ ] | [ ] | [ ] | [ ] | [1.1.1] |
| 2.1.1 | [ ] | [ ] | [ ] | [ ] | [ ] |
| 3.1.1 | [ ] | [ ] | [ ] | [ ] | [ ] |

Note. The dictionary is what makes the WBS usable. Every leaf node in Figure 3 needs a row here.

## 8.4 Gantt Chart

Figure 4

Project Gantt Chart

[ INSERT FIGURE 4 HERE ]
Tasks from the WBS on the vertical axis with dates across the horizontal axis, showing durations, dependencies, milestone diamonds, resource assignment, and the critical path highlighted. Must be legible when printed: split across two pages or use landscape orientation rather than shrinking to fit.
Suggested tools: MS Project, TeamGantt, GanttProject, Jira roadmap, Excel

Note. [One to three sentences in your own words explaining what the reader should take away from this figure. Every figure in this document requires an APA style note.]

## 8.5 Network Diagram and Critical Path

Figure 5

Precedence Network Diagram with Critical Path

[ INSERT FIGURE 5 HERE ]
Activity-on-node diagram showing dependencies between work packages, with early start, early finish, late start, late finish, and float for each node. Highlight the zero-float path in red.
Suggested tools: MS Project (Network Diagram view), Lucidchart, draw.io

Note. [One to three sentences in your own words explaining what the reader should take away from this figure. Every figure in this document requires an APA style note.]

Critical path summary: [List the activities on the critical path and the total duration. State the total float available on the two nearest non-critical paths.]

## 8.6 Schedule Baseline and Buffer Policy

[State the date the schedule was baselined, where the baseline file lives, how much buffer is held (a common academic figure is 10 to 15 percent held at the end of each milestone rather than inside each task), and who may consume buffer.]

## 8.7 Academic Calendar Constraints

[List known conflicts: holidays, exam periods, team member travel, and the hard end-of-term submission date that cannot move.]

# 9. Project Deliverables

## 9.1 Documentation Deliverables

See Table 5 in Document Control for the full document set, owners, and status.

## 9.2 Software Deliverables

Table 19

Software Deliverables and Acceptance

| ID | Deliverable | Description | Acceptance Criteria | Due |
| --- | --- | --- | --- | --- |
| SD-1 | [Mobile application build] | [Platform, distribution method] | [Installs and runs on target devices; demo scenario passes] | [M4] |
| SD-2 | [Backend services] | [ ] | [ ] | [M3] |
| SD-3 | [Database schema and migrations] | [ ] | [Migrates cleanly from empty] | [M3] |
| SD-4 | [CI/CD pipeline] | [ ] | [Green build on main] | [M2] |
| SD-5 | [Source repository and README] | [ ] | [New developer can build in under 30 minutes] | [M4] |

Note. The thirty minute onboarding test is the practical measure of whether the Programmer Guide actually works.

## 9.3 Deliverable Acceptance Process

[Describe who reviews, how long review takes, what happens on rejection, and how acceptance is recorded.]

# 10. Requirements Overview and Traceability

## 10.1 Requirements Summary

[Summarize requirement counts by category and point to the SRS for detail. Do not duplicate the SRS here.]

## 10.2 Use Case Overview

Figure 6

System Use Case Diagram

[ INSERT FIGURE 6 HERE ]
UML use case diagram showing all actors (patient, caregiver, administrator, external systems) and the primary use cases within the system boundary, with include and extend relationships.
Suggested tools: Visual Paradigm, StarUML, PlantUML, draw.io

Note. [One to three sentences in your own words explaining what the reader should take away from this figure. Every figure in this document requires an APA style note.]

## 10.3 Requirements Traceability Matrix

Table 20

Requirements Traceability Matrix (excerpt; full matrix in Appendix D)

| Req ID | Requirement (short) | Source | Priority | Design Ref | Story / Commit | Test Case | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| REQ-001 | [Short statement] | [Client / SRS 4.1] | Must | [TDD 3.2] | [US-14] | [TC-021] | [Verified] |
| REQ-002 | [ ] | [ ] | Should | [ ] | [ ] | [ ] | [Open] |
| REQ-003 | [ ] | [ ] | Must | [ ] | [ ] | [ ] | [In test] |

Note. The RTM is updated at every milestone. A requirement with no test case is an unverifiable requirement.

# 11. Technical Architecture

## 11.1 Architectural Drivers and Objectives

Table 21

Architectural Objectives and Rationale

| Objective | Driver | Design Response | How Verified |
| --- | --- | --- | --- |
| Scalability | [Expected concurrent users] | [Stateless services, autoscaling] | [Load test] |
| Security and privacy | [Health data handling] | [Encryption, RBAC, audit logs] | [Security review] |
| Availability | [Target uptime] | [Multi-AZ, health checks] | [Failover test] |
| Performance | [p95 latency target] | [Caching, connection strategy] | [Performance test] |
| Cost efficiency | [Academic budget cap] | [Free tier, scale to zero] | [Billing dashboard] |
| Maintainability | [Cohort handover] | [Modular design, documentation] | [Onboarding test] |

Note. Each objective needs a way to be verified. Without one it is an aspiration, not a requirement.

## 11.2 System Context Diagram

Figure 7

System Context Diagram (C4 Level 1)

[ INSERT FIGURE 7 HERE ]
The system as a single box in the center, surrounded by every human actor and every external system it exchanges data with. Label each arrow with what flows and over what protocol.
Suggested tools: Structurizr, draw.io C4 shapes, PlantUML C4

Note. [One to three sentences in your own words explaining what the reader should take away from this figure. Every figure in this document requires an APA style note.]

## 11.3 Container Diagram

Figure 8

Container Diagram (C4 Level 2)

[ INSERT FIGURE 8 HERE ]
The deployable units inside the system boundary: mobile app, web app, API application, database, message broker, object storage. Label each with technology choice and the protocol between them.
Suggested tools: Structurizr, draw.io, Lucidchart

Note. [One to three sentences in your own words explaining what the reader should take away from this figure. Every figure in this document requires an APA style note.]

## 11.4 Component Diagram

Figure 9

Component Diagram (C4 Level 3) for the Primary Service

[ INSERT FIGURE 9 HERE ]
Internal components of the most complex container: controllers, services, repositories, adapters, and their dependencies.
Suggested tools: PlantUML, StarUML, draw.io

Note. [One to three sentences in your own words explaining what the reader should take away from this figure. Every figure in this document requires an APA style note.]

## 11.5 Logical Architecture

Table 22

Logical Architecture by Tier

| Tier | Component | Responsibilities | Technology Choice |
| --- | --- | --- | --- |
| Client | [Mobile / web app] | [UI, device APIs, local cache] | [ ] |
| Edge | [CDN, WAF] | [TLS termination, filtering] | [ ] |
| API | [Gateway] | [Routing, authN, throttling] | [ ] |
| Application | [Services] | [Business logic] | [ ] |
| Data | [Relational, object, cache] | [Persistence] | [ ] |
| Integration | [External APIs] | [Third-party data exchange] | [ ] |
| Observability | [Logs, metrics, traces] | [Monitoring and alerting] | [ ] |

Note. Each row is expanded with implementation detail in the Technical Design Document.

## 11.6 Deployment and Network Topology

Figure 10

Deployment and Network Topology Diagram

[ INSERT FIGURE 10 HERE ]
Physical or cloud deployment view: regions, availability zones, VPC and subnet boundaries, security groups, load balancers, which components are publicly routable, and where secrets are stored. Mark the trust boundary clearly.
Suggested tools: AWS Architecture Icons in draw.io, Cloudcraft, Lucidchart

Note. [One to three sentences in your own words explaining what the reader should take away from this figure. Every figure in this document requires an APA style note.]

## 11.7 Data Model

Figure 11

Entity Relationship Diagram

[ INSERT FIGURE 11 HERE ]
All entities with primary keys, foreign keys, attributes, data types, and cardinality on every relationship. Tag every attribute that holds PHI or PII with an asterisk and cross-reference Section 12.2.
Suggested tools: dbdiagram.io, MySQL Workbench, pgModeler, Lucidchart

Note. [One to three sentences in your own words explaining what the reader should take away from this figure. Every figure in this document requires an APA style note.]

Table 23

Data Dictionary (excerpt)

| Entity | Attribute | Type | Constraints | PHI/PII | Retention |
| --- | --- | --- | --- | --- | --- |
| [Users] | [user_id] | [UUID] | [PK, not null] | No | [Life of account] |
| [Users] | [email] | [varchar(254)] | [unique, not null] | PII | [ ] |
| [HealthLogs] | [value] | [numeric] | [not null] | PHI | [ ] |
| [ ] | [ ] | [ ] | [ ] | [ ] | [ ] |

Note. The PHI and PII column drives the encryption, access control, and retention decisions in Section 12.

## 11.8 Runtime Flows and Sequence Diagrams

Figure 12

Sequence Diagram: [Primary End-to-End Scenario]

[ INSERT FIGURE 12 HERE ]
UML sequence diagram for the highest-value scenario (for example authentication then a core transaction), showing every participant, synchronous and asynchronous messages, and error paths. Produce one diagram per critical flow; three to five is typical.
Suggested tools: PlantUML, sequencediagram.org, StarUML

Note. [One to three sentences in your own words explaining what the reader should take away from this figure. Every figure in this document requires an APA style note.]

## 11.9 State Model

Figure 13

State Transition Diagram for [Key Domain Object]

[ INSERT FIGURE 13 HERE ]
States and permitted transitions for an object with meaningful lifecycle (for example a care task: created, assigned, in progress, completed, missed, cancelled), with the trigger on each transition.
Suggested tools: PlantUML, draw.io, StarUML

Note. [One to three sentences in your own words explaining what the reader should take away from this figure. Every figure in this document requires an APA style note.]

## 11.10 Data Flow and Trust Boundaries

Figure 14

Data Flow Diagram with Trust Boundaries

[ INSERT FIGURE 14 HERE ]
Level 1 DFD showing processes, data stores, external entities, and data flows, with dashed trust boundary lines. This diagram is the input to the threat model in Section 12.3.
Suggested tools: Microsoft Threat Modeling Tool, OWASP Threat Dragon, draw.io

Note. [One to three sentences in your own words explaining what the reader should take away from this figure. Every figure in this document requires an APA style note.]

## 11.11 Technology Stack

Table 24

Technology Stack Summary

| Layer | Technology and Version | Justification | License |
| --- | --- | --- | --- |
| Frontend | [Framework x.y] | [Why chosen over alternatives] | [ ] |
| Backend | [Language and framework] | [ ] | [ ] |
| Database | [Engine and version] | [ ] | [ ] |
| Messaging / streaming | [ ] | [ ] | [ ] |
| Cloud platform | [ ] | [ ] | [ ] |
| CI/CD | [ ] | [ ] | [ ] |
| Observability | [ ] | [ ] | [ ] |
| Testing | [ ] | [ ] | [ ] |

Note. Pin your versions. 'Latest' is not a version, and it will not reproduce for the team that comes after you.

## 11.12 Frontend Design

[Describe the client architecture, state management, offline behavior, and role-based UI differences.]

## 11.13 Backend Design

[Describe service decomposition, API style, authentication flow, and error handling conventions.]

## 11.14 API Inventory

Table 25

External API Inventory

| API | Purpose | Auth Method | Data Accessed | Rate Limits / Cost | Fallback |
| --- | --- | --- | --- | --- | --- |
| [Provider API] | [ ] | [OAuth 2.0] | [ ] | [ ] | [Behavior if unavailable] |
| [ ] | [ ] | [ ] | [ ] | [ ] | [ ] |
| [ ] | [ ] | [ ] | [ ] | [ ] | [ ] |

Note. Fill in the fallback column. Every external dependency is an availability risk, and it belongs in the register in Section 16.

## 11.15 Artificial Intelligence and Machine Learning Services

- Purpose and user-facing flow of each AI feature

- Model or service selected and why, including alternatives evaluated

- What data is sent to the model, what is redacted, and what is retained

- Guardrails: prompt constraints, output validation, refusal and escalation paths

- Human in the loop: which outputs require review before the user sees them

- Evaluation approach: test prompts, accuracy measures, hallucination handling

- Cost model and throttling

- Disclaimers presented in the interface and where they appear

## 11.16 User Interface Design

Figure 15

Screen Flow and Navigation Map

[ INSERT FIGURE 15 HERE ]
Every screen as a node with navigation arrows between them, annotated by role. This is a map, not a set of wireframes; individual wireframes belong in the Technical Design Document.
Suggested tools: Figma, Balsamiq, draw.io

Note. [One to three sentences in your own words explaining what the reader should take away from this figure. Every figure in this document requires an APA style note.]

## 11.17 Non-Functional Requirement Targets

Table 26

Non-Functional Requirement Targets

| Attribute | Target | Measurement Method | Verified At |
| --- | --- | --- | --- |
| Response time | [p95 under 300 ms for API reads] | [Load test tool] | [M3] |
| Availability | [99.5 percent during demo window] | [Uptime monitor] | [M4] |
| Concurrent users | [50 simultaneous sessions] | [Load test] | [M3] |
| Data durability | [Daily backup, RPO 24 h, RTO 4 h] | [Restore drill] | [M3] |
| Accessibility | [WCAG 2.1 AA] | [Automated + manual audit] | [M3, M4] |
| Security | [No high or critical findings open] | [SAST + dependency scan] | [Each build] |

Note. A target with no measurement method behind it cannot be tested, and it will not be accepted here.

## 11.18 Architecture Decision Records

Table 27

Architecture Decision Record Index

| ADR ID | Decision | Status | Date | Consequences (short) |
| --- | --- | --- | --- | --- |
| ADR-001 | [Chose X over Y for real-time transport] | [Accepted] | [Date] | [Trade-off accepted] |
| ADR-002 | [ ] | [Proposed] | [ ] | [ ] |
| ADR-003 | [ ] | [Superseded by ADR-00n] | [ ] | [ ] |

Note. Format for each record: context, decision, alternatives considered, consequences.

# 12. Security, Privacy, and Regulatory Compliance

## 12.1 Regulatory Landscape

Table 28

Applicable Regulations and Standards

| Regulation / Standard | Applies Because | Key Obligations | Evidence in This Project |
| --- | --- | --- | --- |
| [HIPAA / HITECH] | [Covered entity relationship, or state N/A and why] | [Safeguards, BAA, minimum necessary] | [Design decision reference] |
| [FTC Health Breach Notification Rule] | [Consumer health data outside HIPAA] | [Breach notification duties] | [ ] |
| [GDPR / state privacy laws] | [User location] | [Lawful basis, subject rights, deletion] | [ ] |
| [Section 508 / WCAG 2.1 AA] | [Public institution deliverable] | [Accessibility conformance, VPAT] | [Section 13] |
| [PCI DSS] | [If payments handled, or state N/A] | [Scope reduction via processor] | [ ] |

Note. State non-applicability explicitly. 'Not applicable because payments are handled entirely by a third-party processor' is a complete and correct answer.

## 12.2 Sensitive Data Inventory

Table 29

PHI and PII Inventory

| Data Element | Classification | Where Stored | Encryption | Who Can Access | Retention |
| --- | --- | --- | --- | --- | --- |
| [Name, email] | PII | [Users table] | [At rest AES-256; in transit TLS 1.2+] | [Roles] | [ ] |
| [Vitals, symptoms] | PHI | [ ] | [ ] | [ ] | [ ] |
| [Location data] | Sensitive PII | [ ] | [ ] | [ ] | [ ] |
| [Audio / transcripts] | PHI | [ ] | [ ] | [ ] | [ ] |

Note. You cannot protect what you have not written down. This table feeds both the threat model and the access control matrix.

## 12.3 Threat Model

Figure 16

Threat Model Diagram (STRIDE per Element)

[ INSERT FIGURE 16 HERE ]
Annotate the data flow diagram from Section 11.10 with identified threats at each trust boundary crossing, categorized as Spoofing, Tampering, Repudiation, Information disclosure, Denial of service, or Elevation of privilege.
Suggested tools: OWASP Threat Dragon, Microsoft Threat Modeling Tool

Note. [One to three sentences in your own words explaining what the reader should take away from this figure. Every figure in this document requires an APA style note.]

Table 30

Threat Register (excerpt)

| ID | Threat | STRIDE Category | Affected Component | Mitigation | Residual Risk |
| --- | --- | --- | --- | --- | --- |
| T-1 | [Session token replay] | Spoofing | [API gateway] | [Short-lived JWT, rotation] | [Low] |
| T-2 | [ ] | [ ] | [ ] | [ ] | [ ] |
| T-3 | [ ] | [ ] | [ ] | [ ] | [ ] |

Note. Each mitigation traces to a requirement in the SRS and a test case in the STP.

## 12.4 Authentication, Authorization, and Permission Matrix

Table 31

Role Permission Matrix (C = create, R = read, U = update, D = delete, blank = no access)

| Resource | Patient | Family Caregiver | Professional Caregiver | Administrator |
| --- | --- | --- | --- | --- |
| Own profile | CRU | R | R | CRUD |
| Patient health log | CRU | [R] | [CRU] | [R] |
| Care task | [RU] | [CRUD] | [CRUD] | [R] |
| Messages | [CR] | [CR] | [CR] | [ ] |
| Billing record | [R] | [ ] | [R] | [CRUD] |
| Audit log | [ ] | [ ] | [ ] | [R] |

Note. This matrix is directly testable. Each cell turns into a positive or negative authorization test case.

## 12.5 Encryption and Key Management

[State algorithms, key storage location, rotation policy, and who holds access. Include how secrets are kept out of the repository.]

## 12.6 Audit Logging

[What events are logged, what fields each log entry contains, where logs are stored, how long they are retained, and how immutability is enforced. State explicitly that PHI is not written to application logs.]

## 12.7 Vulnerability and Dependency Management

[Scanning tools, scan frequency, severity thresholds that block a merge, and the patching timeline for each severity.]

## 12.8 Incident Response and Breach Notification

Table 32

Incident Response Plan (summary)

| Phase | Actions | Owner | Timeframe |
| --- | --- | --- | --- |
| Detect | [Alerting, user report channel] | [DevOps] | [Continuous] |
| Triage and contain | [Severity classification, isolate] | [Security lead] | [Within 4 hours] |
| Eradicate and recover | [Patch, rotate credentials, restore] | [Team] | [Within 48 hours] |
| Notify | [Instructor, client, affected users per applicable rule] | [Team Lead] | [Per regulation] |
| Post-incident review | [Root cause, corrective actions] | [Team Lead] | [Within 1 week] |

Note. Run this once during the term as a tabletop exercise and put the outcome in the lessons learned log.

## 12.9 Test Data Policy

Real patient data shall never be used. [State the source of synthetic data (for example Synthea generated records or manually authored fixtures), how it is generated, and how the team verifies no production or real personal data enters the repository.]

# 13. Accessibility Plan

## 13.1 Conformance Target

[State the target: WCAG 2.1 Level AA, and Section 508 for the delivered artifact. Note any criteria excluded and why.]

## 13.2 Accessibility Requirements by Category

Table 33

Accessibility Requirements

| WCAG Principle | Requirement | Implementation Approach | Test Method |
| --- | --- | --- | --- |
| Perceivable | [Text alternatives, contrast 4.5:1, scalable text] | [ ] | [Automated scan + manual] |
| Operable | [Keyboard access, touch targets 44 px, no timing traps] | [ ] | [Manual] |
| Understandable | [Plain language, consistent navigation, error identification] | [ ] | [Review] |
| Robust | [Semantic markup, screen reader labels] | [ ] | [VoiceOver / TalkBack] |

Note. Automated tools catch perhaps a third of accessibility problems. The rest need someone testing by hand with a screen reader.

## 13.3 Assistive Technology Test Matrix

Table 34

Assistive Technology Test Matrix

| Technology | Platform | Version | Scenarios Tested | Result |
| --- | --- | --- | --- | --- |
| VoiceOver | iOS | [ ] | [Login, core task, alert] | [ ] |
| TalkBack | Android | [ ] | [ ] | [ ] |
| Dynamic type / font scaling | Both | [200 percent] | [ ] | [ ] |
| Keyboard only | Web | [ ] | [ ] | [ ] |
| Color contrast analyzer | Both | [ ] | [All screens] | [ ] |

Note. Results feed the VPAT deliverable at Milestone 4.

## 13.4 VPAT Plan

[State which VPAT edition will be produced (for example VPAT 2.5 Rev INT, Section 508 edition), who owns it, when the evidence is collected, and how 'supports', 'partially supports', and 'does not support' determinations will be justified.]

# 14. Configuration and Environment Management

## 14.1 Repository Structure and Branching Strategy

[Repository URL, monorepo or multi-repo decision, directory layout, and the branching model (for example trunk-based with short-lived feature branches, or GitFlow). State the branch protection rules on the integration branch.]

## 14.2 Commit, Pull Request, and Review Standards

- Commit message convention: [for example Conventional Commits, with the story ID referenced]

- Pull request template requirements: [description, linked story, test evidence, screenshots for UI]

- Minimum reviewers: [1 or 2], with the author unable to approve their own change

- Merge strategy: [squash / merge commit] and who may merge

- Code style and linting: [tool and configuration, enforced in CI]

## 14.3 Versioning and Release Tagging

[Semantic versioning scheme, tag format, and what triggers a version bump.]

## 14.4 Environments and Access Matrix

Table 35

Environments and Access

| Environment | Purpose | Data | Deployed From | Who Has Access |
| --- | --- | --- | --- | --- |
| Local | [Development] | [Synthetic] | [Any branch] | [All developers] |
| Development / Integration | [Continuous integration] | [Synthetic] | [Integration branch] | [All] |
| Staging / Demo | [Client demos, UAT] | [Synthetic] | [Release tag] | [Team + client] |
| Production (if used) | [ ] | [ ] | [ ] | [ ] |

Note. No environment in this course contains real patient data at any time.

## 14.5 CI/CD Pipeline

Figure 17

Continuous Integration and Deployment Pipeline

[ INSERT FIGURE 17 HERE ]
Left to right flow: commit, build, unit test, static analysis, dependency scan, package, deploy to integration, integration test, manual approval gate, deploy to staging. Mark which stages block a merge.
Suggested tools: draw.io, Mermaid, PlantUML, GitHub Actions workflow visualization

Note. [One to three sentences in your own words explaining what the reader should take away from this figure. Every figure in this document requires an APA style note.]

## 14.6 Secrets, Accounts, and Credential Handover

Table 36

Account and Credential Register

| Account / Service | Owner of Record | Access Method | Handover Plan | Expiry |
| --- | --- | --- | --- | --- |
| [Cloud account] | [Instructor / institution, not a student] | [IAM roles] | [Transfer at term end] | [ ] |
| [Source repository] | [ ] | [ ] | [ ] | [ ] |
| [Third-party API keys] | [ ] | [Secrets manager] | [Rotate at term end] | [ ] |
| [App store / distribution] | [ ] | [ ] | [ ] | [ ] |

Note. Wherever possible the owner of record should be an institutional account, so the project outlives the people currently on it.

# 15. Quality Management and Test Strategy

This section states the quality approach. Detailed test cases belong in the Software Test Plan.

## 15.1 Quality Objectives

[Two or three sentences on what quality means for this product, with reference to the KPI table in Section 3.4.]

## 15.2 Test Levels, Entry, and Exit Criteria

Table 37

Test Levels

| Level | Scope | Owner | Entry Criteria | Exit Criteria |
| --- | --- | --- | --- | --- |
| Unit | [Single class or function] | [Developer] | [Code compiles] | [Coverage target met, all pass] |
| Integration | [Service to service, service to DB] | [Developer + QA] | [Units pass] | [All interface contracts verified] |
| System | [End-to-end scenarios] | [QA] | [Feature complete] | [All critical scenarios pass] |
| Performance | [Load, latency] | [QA + DevOps] | [Stable build in staging] | [NFR targets in 11.17 met] |
| Security | [SAST, DAST, dependency] | [Security lead] | [Build available] | [No open high or critical] |
| Accessibility | [WCAG 2.1 AA] | [UX] | [UI complete] | [No Level A or AA failures] |
| User acceptance | [Client scenarios] | [Client] | [System test passed] | [Client sign-off] |

Note. Entry and exit criteria stop testing from starting too early and finishing too soon.

## 15.3 Defect Management

Table 38

Defect Severity Definitions and Response

| Severity | Definition | Response Time | Resolution Target |
| --- | --- | --- | --- |
| S1 Critical | [Data loss, security exposure, app unusable] | [Same day] | [48 hours] |
| S2 Major | [Core feature broken, no workaround] | [1 business day] | [Current sprint] |
| S3 Minor | [Feature impaired, workaround exists] | [3 days] | [Next sprint] |
| S4 Cosmetic | [Visual or wording issue] | [Best effort] | [Backlog] |

Note. The QA lead sets severity and the Product Owner sets priority. They are different fields and they often disagree, which is fine.

## 15.4 Quality Metrics and Reporting

[Defect density, defect removal efficiency, escaped defects, test pass rate, coverage trend. State where the dashboard lives and when it is reviewed.]

## 15.5 Peer Review and Walkthrough Schedule

[Which artifacts get a formal review, who participates, and how findings are logged and closed.]

# 16. Risks, Assumptions, Issues, and Dependencies (RAID)

## 16.1 Risk Management Approach

[How risks are identified, how often the register is reviewed, and who owns the register. Minimum expectation: review at every sprint planning and re-baseline at every milestone.]

## 16.2 Probability and Impact Scales

Table 39

Probability and Impact Scales

| Level | Probability | Schedule Impact | Quality / Scope Impact |
| --- | --- | --- | --- |
| 5 Very high | [81 to 100 percent] | [Milestone missed] | [MVP feature lost] |
| 4 High | [61 to 80 percent] | [More than 1 sprint] | [Major feature degraded] |
| 3 Moderate | [41 to 60 percent] | [Up to 1 sprint] | [Feature partially degraded] |
| 2 Low | [21 to 40 percent] | [A few days] | [Minor rework] |
| 1 Very low | [0 to 20 percent] | [Absorbed by buffer] | [Negligible] |

Note. Exposure equals probability multiplied by impact. Scales must be defined before scoring so ratings are comparable across the team.

## 16.3 Risk Heat Map

Figure 18

Risk Heat Map (5 x 5)

[ INSERT FIGURE 18 HERE ]
A 5 by 5 grid with probability on one axis and impact on the other, color banded green, yellow, orange, red, with each risk ID plotted in its cell. Include a second overlay or a second copy of the grid showing post-mitigation residual position.
Suggested tools: Excel conditional formatting, PowerPoint, Lucidchart

Note. [One to three sentences in your own words explaining what the reader should take away from this figure. Every figure in this document requires an APA style note.]

## 16.4 Risk Register

Table 40

Risk Register

| ID | Risk (condition leads to consequence) | Category | P | I | Exposure | Response | Owner | Trigger |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R-1 | [If X occurs, then Y results] | [Technical] | [3] | [4] | [12] | [Mitigate: action] | [Name] | [Observable signal] |
| R-2 | [ ] | [Schedule] | [ ] | [ ] | [ ] | [Avoid: action] | [ ] | [ ] |
| R-3 | [ ] | [Resource] | [ ] | [ ] | [ ] | [Accept: monitor] | [ ] | [ ] |
| R-4 | [ ] | [Security] | [ ] | [ ] | [ ] | [Transfer: action] | [ ] | [ ] |
| R-5 | [ ] | [External] | [ ] | [ ] | [ ] | [ ] | [ ] | [ ] |

Note. Write each risk as a condition and a consequence. 'Team availability' is a topic, not a risk. 'If two members are unavailable during finals week, integration testing slips past M4' is a risk you can plan around.

## 16.5 Assumptions Log

Table 41

Assumptions Log

| ID | Assumption | Basis | Validation Method | Status | Becomes Risk If False |
| --- | --- | --- | --- | --- | --- |
| A-1 | [Statement] | [Why believed] | [How it will be confirmed] | [Open / Validated / Invalid] | [R-n] |
| A-2 | [ ] | [ ] | [ ] | [ ] | [ ] |
| A-3 | [ ] | [ ] | [ ] | [ ] | [ ] |

Note. An assumption nobody plans to check is just a hidden risk. When one turns out to be wrong, move it to the risk register.

## 16.6 Issues Log

Table 42

Issues Log

| ID | Issue | Date Raised | Impact | Owner | Action | Status |
| --- | --- | --- | --- | --- | --- | --- |
| I-1 | [What has occurred] | [Date] | [Effect on schedule or scope] | [Name] | [Corrective action] | [Open] |
| I-2 | [ ] | [ ] | [ ] | [ ] | [ ] | [ ] |

Note. Issues open longer than one sprint are escalated per Section 6.5.

## 16.7 Dependencies Log

Table 43

Dependencies Log

| ID | Dependency | Type | Provider | Needed By | Status |
| --- | --- | --- | --- | --- | --- |
| D-1 | [What is required from outside the team] | [Internal / External] | [Who provides it] | [Date] | [Confirmed] |
| D-2 | [ ] | [ ] | [ ] | [ ] | [ ] |

Note. Name a person on the other team, not just the team. Teams do not answer email.

## 16.8 Constraints

- [Fixed term length and immovable final submission date]

- [Budget: open-source, free tier, and course-provided cloud credits only]

- [Team capacity in hours per week, accounting for full-time employment]

- [Technology stack inherited from prior cohorts]

- [No real patient data may be used at any point]

- [Regulatory certification is out of reach within an academic term]

# 17. Resource and Budget Management

## 17.1 Estimating Method and Basis

[State the method (analogous, parametric, bottom-up), the rate source with a citation such as the U.S. Bureau of Labor Statistics occupational data, the effective date of the rates, the assumed hours per member per week, and the contingency percentage.]

## 17.2 Labor Cost

Table 44

Labor Cost Estimate

| Role | Rate ($/hr) | Hrs/Week | Weeks | Total Hours | Cost ($) |
| --- | --- | --- | --- | --- | --- |
| [Team Lead] | [ ] | [ ] | [12] | [ ] | [ ] |
| [Tech Lead / Software Architect] | [ ] | [ ] | [12] | [ ] | [ ] |
| [Software Engineer / Developer, backend] | [ ] | [ ] | [12] | [ ] | [ ] |
| [Software Engineer / Developer, frontend] | [ ] | [ ] | [12] | [ ] | [ ] |
| [QA Engineer / Tester] | [ ] | [ ] | [12] | [ ] | [ ] |
| [UI/UX Designer] | [ ] | [ ] | [12] | [ ] | [ ] |
| [DevOps Engineer] | [ ] | [ ] | [12] | [ ] | [ ] |
| Totals |  |  |  | [ ] | [ ] |

Note. Use the role names from Section 6.3 and include one line for every role your team selected. Check the arithmetic before you submit. Totals that do not add up to their own line items are common, and they are the first thing a reader notices.

## 17.3 Materials and Tooling Cost

Table 45

Materials and Tooling

| Item | Basis | Cost ($) |
| --- | --- | --- |
| [Developer hardware] | [Student provided] | 0 |
| [IDE and design tools] | [Free or academic license] | 0 |
| [Other] | [ ] | [ ] |

Note. State the license basis, not just the zero.

## 17.4 Infrastructure and Cloud Cost

Table 46

Monthly Cloud Cost Estimate

| Service | Sizing Assumption | Unit Price | Monthly Qty | Monthly Cost ($) |
| --- | --- | --- | --- | --- |
| [Compute] | [ ] | [ ] | [ ] | [ ] |
| [Managed database] | [ ] | [ ] | [ ] | [ ] |
| [Object storage] | [ ] | [ ] | [ ] | [ ] |
| [API gateway / networking] | [ ] | [ ] | [ ] | [ ] |
| [AI or ML services] | [ ] | [ ] | [ ] | [ ] |
| [Monitoring and logs] | [ ] | [ ] | [ ] | [ ] |
| Subtotal |  |  |  | [ ] |

Note. Cite the pricing page and the date you retrieved it. Cloud prices move, and nobody can check an estimate that has no source.

## 17.5 Third-Party and One-Time Fees

[Developer program enrollments, certificates, domain registration, and any paid API tiers.]

## 17.6 Cost Control Plan

[Budget alerts and thresholds, who monitors billing and how often, tagging strategy for cost attribution, and the specific levers available such as scale to zero, spot capacity, storage lifecycle rules, and shutting down non-production environments outside working hours.]

## 17.7 Budget Summary

Table 47

Total Project Budget

| Category | Amount ($) | Percent of Total | Source Section |
| --- | --- | --- | --- |
| Labor | [ ] | [ ] | 17.2 |
| Materials and tooling | [ ] | [ ] | 17.3 |
| Infrastructure (term total) | [ ] | [ ] | 17.4 |
| Third-party and one-time fees | [ ] | [ ] | 17.5 |
| Contingency [10 percent] | [ ] | [ ] | 17.1 |
| Total | [ ] | 100 |  |

Note. Show contingency on its own line. Folding it quietly into the other rows hides the one number a reader wants to find.

## 17.8 Resource Loading

Figure 19

Resource Histogram by Sprint

[ INSERT FIGURE 19 HERE ]
Stacked bar chart of planned hours per team member per sprint, with a horizontal line marking each member's stated weekly availability. Any bar above the line is an over-allocation to resolve before baseline.
Suggested tools: Excel, MS Project resource graph, Google Sheets

Note. [One to three sentences in your own words explaining what the reader should take away from this figure. Every figure in this document requires an APA style note.]

# 18. Monitoring, Control, and Earned Value Management

## 18.1 Progress Tracking Mechanics

[Where work is tracked (board and tool), how status is updated, who updates it, and by when each week.]

## 18.2 Earned Value Management

Table 48

Earned Value Measures

| Measure | Formula | Interpretation | Threshold for Action |
| --- | --- | --- | --- |
| Planned Value (PV) | Budgeted cost of work scheduled | [What should have been done by now] | n/a |
| Earned Value (EV) | Percent complete x budget at completion | [What has actually been earned] | n/a |
| Actual Cost (AC) | Hours or dollars actually expended | [What it cost] | n/a |
| Schedule Variance (SV) | EV minus PV | [Negative means behind schedule] | [SV below negative 10 percent of PV] |
| Cost Variance (CV) | EV minus AC | [Negative means over cost] | [CV below negative 10 percent of EV] |
| Schedule Performance Index | EV divided by PV | [Below 1.0 is behind] | [SPI below 0.90] |
| Cost Performance Index | EV divided by AC | [Below 1.0 is over cost] | [CPI below 0.90] |
| Estimate at Completion | BAC divided by CPI | [Forecast total cost] | [EAC above BAC by 10 percent] |
| To Complete Performance Index | (BAC minus EV) / (BAC minus AC) | [Efficiency needed to finish on budget] | [TCPI above 1.10] |

Note. Percent complete must use a fixed rule such as 0/50/100 or the Definition of Done in Section 7.4. Self-reported percentages are not acceptable.

Table 49

Earned Value Reporting Table (per reporting period)

| Period | PV | EV | AC | SV | CV | SPI | CPI | EAC |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Week 1 | [ ] | [ ] | [ ] | [ ] | [ ] | [ ] | [ ] | [ ] |
| Week 2 | [ ] | [ ] | [ ] | [ ] | [ ] | [ ] | [ ] | [ ] |
| Week 3 | [ ] | [ ] | [ ] | [ ] | [ ] | [ ] | [ ] | [ ] |
| ... |  |  |  |  |  |  |  |  |

Note. Maintain this in a spreadsheet in the repository and paste the current rows here at each milestone re-baseline.

## 18.3 Earned Value S-Curve

Figure 20

Cumulative PV, EV, and AC S-Curve

[ INSERT FIGURE 20 HERE ]
Line chart with time on the horizontal axis and cumulative cost or hours on the vertical axis, plotting three curves: planned value, earned value, and actual cost, with the current reporting date marked.
Suggested tools: Excel, Google Sheets, MS Project

Note. [One to three sentences in your own words explaining what the reader should take away from this figure. Every figure in this document requires an APA style note.]

## 18.4 Sprint Burndown and Velocity

Figure 21

Sprint Burndown and Team Velocity

[ INSERT FIGURE 21 HERE ]
Two small charts side by side: remaining story points against the ideal line for the current sprint, and completed points per sprint across all sprints with a rolling average.
Suggested tools: Jira, GitHub Projects insights, Excel

Note. [One to three sentences in your own words explaining what the reader should take away from this figure. Every figure in this document requires an APA style note.]

## 18.5 Status Reporting

Table 50

Weekly Status Report Contents

| Element | Detail Required |
| --- | --- |
| Period covered | [Dates] |
| Overall status | [Green / Yellow / Red with one-line justification] |
| Accomplished this period | [Completed stories with IDs] |
| Planned next period | [Committed stories with IDs] |
| EVM snapshot | [SPI, CPI, and variance commentary] |
| Blockers and issues | [ID, owner, needed action] |
| Risks changed | [New, closed, or re-scored risks] |
| Decisions needed | [Decision, decider, by when] |
| Individual contribution | [Hours and work per member] |

Note. A red status is not a failure. Reporting green when the numbers say otherwise is.

## 18.6 Variance Thresholds and Corrective Action

[State the thresholds that trigger a written corrective action plan, what that plan must contain, and who approves it.]

# 19. Communications Management

## 19.1 Communication Matrix

Table 51

Communication Matrix

| Communication | Audience | Purpose | Frequency | Channel | Owner |
| --- | --- | --- | --- | --- | --- |
| Daily standup | Team | [Sync, blockers] | [Daily] | [Teams / Slack] | [Scrum Master] |
| Weekly status report | Instructor, client | [Progress, EVM, risks] | [Weekly] | [Email + repo] | [Team Lead] |
| Sprint demo | Client, instructor | [Show working software] | [Biweekly] | [Teams] | [Team Lead] |
| Milestone submission | Instructor | [Formal deliverable] | [4x term] | [LEO / Canvas] | [Team Lead] |
| Decision log update | Team | [Traceability] | [As decided] | [Repository] | [BA] |
| Cross-team sync | Other teams | [Integration] | [As needed] | [Teams] | [Architect] |
| Escalation | Instructor | [Blocked decision] | [As needed] | [Email] | [Team Lead] |

Note. Each recurring communication needs one named owner who is on the hook for it happening.

## 19.2 Tools and Channels

[Name the tools for chat, meetings, document storage, code, issue tracking, and design, and state which is authoritative for what. Ambiguity about which tool holds the truth is a common source of rework.]

## 19.3 Meeting Records

[State that agendas are circulated in advance, minutes are recorded with action items, owners, and due dates, and where they are stored. Use the template in Appendix C.]

## 19.4 Decision Log

Table 52

Decision Log

| ID | Decision | Date | Decided By | Alternatives Considered | Rationale | Affects |
| --- | --- | --- | --- | --- | --- | --- |
| DEC-1 | [What was decided] | [Date] | [Who] | [Options rejected] | [Why] | [Docs / sections] |
| DEC-2 | [ ] | [ ] | [ ] | [ ] | [ ] | [ ] |

Note. Of everything in this plan, the decision log does the most to make handover between cohorts painless.

# 20. Change Management

## 20.1 Change Control Process

- Identification: any team member or stakeholder submits a Change Request Form (Appendix C).

- Initial screening: the Team Lead confirms completeness and relevance within [2 business days]. Role definitions are in Section 6.3.

- Impact analysis: the Team Lead, Tech Lead / Software Architect (Arch), Business Analyst (BA), and QA Engineer / Tester (QA) assess effects on scope, schedule, cost, quality, and risk.

- Change Control Board review: the CCB approves, rejects, or defers with recorded rationale.

- Implementation planning: approved changes are added to the backlog and the affected documents are updated.

- Implementation and verification: the change is built, tested, and confirmed against its acceptance criteria.

- Documentation and communication: the change log, RTM, and affected sections are updated and stakeholders are notified.

- Post-implementation review: confirm the change delivered the intended benefit without new defects.

## 20.2 Change Control Process Diagram

Figure 22

Change Control Swimlane Diagram

[ INSERT FIGURE 22 HERE ]
Swimlanes for Requester, Team Lead, Impact Assessors, CCB, and Implementation Team, showing the flow from submission through decision to verification, including the reject and defer paths and the fast-track path for low-impact changes.
Suggested tools: draw.io, Lucidchart, Visio

Note. [One to three sentences in your own words explaining what the reader should take away from this figure. Every figure in this document requires an APA style note.]

## 20.3 Change Control Board

Table 53

Change Control Board Membership

| Member | Role on Board | Responsibility | Vote |
| --- | --- | --- | --- |
| [Instructor] | Chair | [Final approval, priority] | Yes |
| [Client / Product Owner] | Member | [Business value assessment] | Yes |
| [Team Lead] | Secretary | [Intake, records, communication] | Yes |
| [Tech Lead / Software Architect] | Member | [Technical feasibility, effort] | Yes |
| [QA Engineer / Tester] | Member | [Test and quality impact] | Advisory |

Note. Define quorum and what happens if the board cannot meet before a decision is needed.

## 20.4 Change Classification and Fast Track

Table 54

Change Classification

| Class | Definition | Approval Path | Turnaround |
| --- | --- | --- | --- |
| Minor | [No effect on scope, schedule, or cost] | [Team Lead alone] | [2 days] |
| Moderate | [Under one sprint of effort, no milestone impact] | [Team Lead + Architect] | [1 week] |
| Major | [Affects scope, milestone dates, or budget] | [Full CCB] | [1 to 2 weeks] |

Note. If there is no fast lane, teams route around the process altogether, which is worse than having a light one.

## 20.5 Change Log

Table 55

Change Log

| CR ID | Description | Submitted | Class | Decision | Decided | Impact | Docs Updated |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CR-001 | [ ] | [Date] | [Major] | [Approved] | [Date] | [+3 days, +5 pts] | [PMP 4.2, SRS 3.1] |
| CR-002 | [ ] | [ ] | [ ] | [ ] | [ ] | [ ] | [ ] |

Note. Show which documents each approved change touched. A change that was approved but never made it into the plan is untracked scope.

# 21. Project Closeout and Cohort Handover

## 21.1 Final Demonstration

[Date, format, length, audience, the scenario to be demonstrated, the environment used, and the fallback if live demo fails, such as a recorded walkthrough.]

## 21.2 Handover Package Checklist

Table 56

Cohort Handover Checklist

| Item | Description | Owner | Complete |
| --- | --- | --- | --- |
| Repository access transferred | [To institutional account, not personal] | [ ] | [ ] |
| Cloud accounts and billing | [Ownership transferred, keys rotated] | [ ] | [ ] |
| Build and run instructions verified | [Tested by someone who did not write them] | [ ] | [ ] |
| Environment variables documented | [Names and purpose, values in secrets manager] | [ ] | [ ] |
| Open defect backlog groomed | [Prioritized, reproducible steps] | [ ] | [ ] |
| Technical debt register | [What was deferred and why] | [ ] | [ ] |
| ADRs current | [All significant decisions recorded] | [ ] | [ ] |
| Test data and fixtures | [Synthetic data generation documented] | [ ] | [ ] |
| Known limitations documented | [What does not work and why] | [ ] | [ ] |
| Recorded walkthrough | [15 to 30 minute code and architecture tour] | [ ] | [ ] |

Note. The verification standard: a developer with no prior exposure can clone, build, and run the system in under 30 minutes using only the written documentation.

## 21.3 Technical Debt Register

Table 57

Technical Debt Register

| ID | Debt Item | Reason Incurred | Estimated Effort to Repay | Risk If Unpaid |
| --- | --- | --- | --- | --- |
| TD-1 | [Shortcut taken] | [Schedule pressure] | [Hours or points] | [ ] |
| TD-2 | [ ] | [ ] | [ ] | [ ] |

Note. Debt you write down is a decision. Debt you do not write down is a surprise the next team walks into.

## 21.4 Lessons Learned

Table 58

Lessons Learned Log

| Category | What Happened | Impact | Recommendation for Future Teams |
| --- | --- | --- | --- |
| [Process] | [ ] | [ ] | [ ] |
| [Technical] | [ ] | [ ] | [ ] |
| [Team / communication] | [ ] | [ ] | [ ] |
| [Tooling] | [ ] | [ ] | [ ] |

Note. Collect lessons at each retrospective. Trying to reconstruct them in the final week never works.

## 21.5 Archival

[Where the final artifacts are archived, in what formats, and who confirms the archive is complete and readable.]

# 22. Academic Integrity and Individual Accountability

## 22.1 Individual Contribution Log

Table 59

Individual Contribution Summary

| Member | Sections Authored | Stories Completed | Commits / PRs | Hours Logged |
| --- | --- | --- | --- | --- |
| [Name] | [ ] | [ ] | [ ] | [ ] |
| [Name] | [ ] | [ ] | [ ] | [ ] |
| [Name] | [ ] | [ ] | [ ] | [ ] |

Note. Updated at each milestone. Contribution is shown through artifacts, not claimed in a sentence.

## 22.2 Peer Evaluation Process

[When peer evaluations are collected, on what criteria, and how they inform individual grades. Reference the syllabus.]

## 22.3 Generative AI Use Disclosure

Table 60

Generative AI Use Disclosure

| Tool | Used For | Sections or Artifacts Affected | Human Verification Performed |
| --- | --- | --- | --- |
| [Tool and version] | [Drafting, code generation, review, diagramming] | [ ] | [Who checked it and how] |
| [ ] | [ ] | [ ] | [ ] |

Note. All AI-assisted content is reviewed and verified by a named team member, who remains accountable for its accuracy.

# Appendix A. Glossary of Terms

Table 61

Glossary

| Term | Definition |
| --- | --- |
| [Domain term] | [Definition written for a reader outside the team] |
| Business Associate Agreement | [Contract required when a vendor handles protected health information on behalf of a covered entity] |
| Earned Value | [The budgeted value of work actually completed at a point in time] |
| Minimum Viable Product | [The smallest feature set that delivers the intended value and can be demonstrated end to end] |
| Protected Health Information | [Individually identifiable health information as defined by HIPAA] |
| [ ] | [ ] |

Note. Add any domain term a new team member would stumble over, and keep the list alphabetized.

# Appendix B. Acronyms and Abbreviations

Table 62

Acronyms

| Acronym | Expansion | Acronym | Expansion |
| --- | --- | --- | --- |
| ADR | Architecture Decision Record | PMP | Project Management Plan |
| BAC | Budget at Completion | PV | Planned Value |
| CCB | Change Control Board | RACI | Responsible, Accountable, Consulted, Informed |
| CPI | Cost Performance Index | RAID | Risks, Assumptions, Issues, Dependencies |
| EAC | Estimate at Completion | RBAC | Role-Based Access Control |
| EV | Earned Value | RTM | Requirements Traceability Matrix |
| EVM | Earned Value Management | SPI | Schedule Performance Index |
| FHIR | Fast Healthcare Interoperability Resources | SRS | Software Requirements Specification |
| GDPR | General Data Protection Regulation | STP | Software Test Plan |
| HIPAA | Health Insurance Portability and Accountability Act | STR | Software Test Report |
| MVP | Minimum Viable Product | TDD | Technical Design Document |
| NFR | Non-Functional Requirement | UAT | User Acceptance Testing |
| PHI | Protected Health Information | VPAT | Voluntary Product Accessibility Template |
| PII | Personally Identifiable Information | WBS | Work Breakdown Structure |

Note. Add project-specific acronyms. Every acronym is also spelled out at first use in the body.

# Appendix C. Standard Forms and Templates

## C.1 Change Request Form

Table 63

Change Request Form

| Field | Entry |
| --- | --- |
| Project / Team | [ ] |
| CR ID | [ ] |
| Date submitted | [ ] |
| Requested by | [ ] |
| Change description | [ ] |
| Reason for change | [ ] |
| Classification (minor / moderate / major) | [ ] |
| Impact: scope | [ ] |
| Impact: schedule | [ ] |
| Impact: cost | [ ] |
| Impact: quality and risk | [ ] |
| Alternatives considered | [ ] |
| Recommended action | [ ] |
| Decision (approved / rejected / deferred) | [ ] |
| Decision rationale | [ ] |
| Approved by / date | [ ] |
| Documents to update | [ ] |
| Verification of implementation | [ ] |

Note. Keep the blank form in the repository so every request arrives in the same shape.

## C.2 Meeting Minutes Template

Table 64

Meeting Minutes

| Field | Entry |
| --- | --- |
| Meeting / date / time | [ ] |
| Attendees / absent | [ ] |
| Agenda items | [ ] |
| Discussion summary | [ ] |
| Decisions made (log IDs) | [ ] |
| Action items: what / who / by when | [ ] |
| Risks or issues raised (IDs) | [ ] |
| Next meeting | [ ] |

Note. Minutes with no owner and no due date against each action item are just notes.

## C.3 Architecture Decision Record Template

- Title and ADR number

- Status: proposed, accepted, deprecated, or superseded by ADR-n

- Context: the forces at play and the problem being solved

- Decision: what was chosen, stated in active voice

- Alternatives considered: each with why it was not chosen

- Consequences: what becomes easier, what becomes harder, what is now locked in

## C.4 Weekly Status Report Template

Use the contents defined in Table 50 (Section 18.5). Keep each report to one page.

# Appendix D. Full Requirements Traceability Matrix

[Insert the complete RTM here, or link to the controlled spreadsheet in the repository and state the file path and the date of the version reproduced at this milestone.]

# Appendix E. References

[Author, A. A. (Year). Title of work. Source. URL]

[Second reference, alphabetized, hanging indent 0.5 inch]

[Third reference]