# CareConnect

# Software Test Plan

Version 1.0

2026 Fall Cohort

University of Maryland Global Campus

Software Engineering 670 9040 Software Engineering Capstone

Professor Mir Mohammed Assadullah

<Date to be mentioned>

# Revision History

| Editor Name | Date | Reason for Change | Version |
| --- | --- | --- | --- |

# Team Members

Team A

Team B

Team C

Team D

Team E

Crystal Schelmety (Team Lead)

Kristopher Bickmore

Max Stine

Richard Galero

Camilla Mekonnen

Shayne Mcpherson

Abel Tabor

# Table of Contents

Revision History	2

Team Members	3

Table of Contents	5

List of Tables	8

List of Figures	13

1. Introduction	14

1.1 Purpose	15

1.2 Scope	16

1.3 Testing Team Boundaries	23

1.4 Definitions, Abbreviations, and Acronyms	24

1.5 Project Documentation	28

1.6 References	29

1.7 Intended Audience	31

2. Test Approach	33

2.1 Testing Overview	33

2.2 Testing Levels	39

2.3 Branching and Merge Gate	46

2.4 Test Tooling	48

2.5 Defect Handling	53

2.6 Entry and Exit Criteria	60

2.7 Test Schedule	68

2.8 Deliverables	73

2.9 Test Case Design Standards	75

3. Feature Test Cases	91

3.1 Video Call Pipeline	92

3.2 AI and Bedrock Integration	142

3.3 RBAC	182

3.4 Telemetry and Analytics	194

3.5 Deployment	207

3.13 Features to be Tested	229

4. Cross-Team Integration Testing	288

4.1 Dedicated Testing Team Handoff	292

4.2 Shared AWS Infrastructure Dependencies	293

5. Accessibility, Usability, and Compatibility Testing	294

5.1 Accessibility Testing	295

5.2 Usability Testing	299

5.3 Compatibility Testing	302

6. Security, Privacy, Performance, and Reliability Testing	306

6.1 Security and Privacy	306

6.2 Performance Testing	317

6.3 Reliability Testing	322

Table 6.3. Team D performance testing checks by workflow with method and pass conditions.	323

7. Requirements and Design Coverage Matrix	326

7.1 Coverage Summary	338

7.2 Traceability Maintenance	340

8. Test Data and Environment	340

8.1 Test Data Strategy	343

8.2 Mocking External Services	347

9. Risks, Assumptions, Constraints, and Dependencies	350

9.1 Risks	351

9.2 Assumptions	359

9.3 Constraints	361

9.4 Dependencies	363

10. Roles and Responsibilities	366

10.1 Scope Alignment With the Project Plan	366

10.2 Project Plan Testing Roles (Section 10.2.2)	367

10.3 Test Activity Responsibilities RACI	370

10.4 Requirement Ownership by Team Member	376

10.5 Stakeholders and External Parties	379

10.6 Defect Handling and Branching	380

10.7 Documentation Artifacts	381

11. Known Gaps and Deferred Tests	382

11.1 Deferred to the Testing Team	382

11.2 Out of Team A Daily CI (Section 3.1)	383

11.3 Out of Team A Daily CI (Sections 3.2–3.4)	384

11.4 HIPAA and Production Readiness (WBS 1.8.1)	385

11.5 Manual Deployment Validation (Section 3.5)	385

11.6 Inherited Product Limitations Tests Do Not Remove	386

11.7 Disposition	386

11.10 Acceptance Criteria	387

12. AI Usage Statement	388

13. Appendices	390

13.1 Appendix A: Test Case Inventory	390

13.2 Appendix B: Test Execution Log	430

Execution Log	433

13.3 Appendix C: Defect Log	438

13.4 Appendix D: AI Coordination Summary Template	442

14. Team B Testing Results — Shift Scheduling and Electronic Visit Verification	448

14.1 Purpose and Scope	448

14.2 Test Execution Results	450

14.3 Code Coverage Results	454

14.4 Dead Code Exceptions	458

14.5 Pull Request and Issue History	462

14.6 Defect Summary	463

14.7 Remaining Sprint 2 Activities	464

# List of Tables

- Table 1.1 — Definitions, Abbreviations, and Acronyms — Section 1.4

- Table 1.2 — Documents and Versions — Section 1.5

- Table 2.1 — Testing levels — Section 2.2

- Table 2.2 — Testing tools — Section 2.4

- Table 2.3 — Naming Id Parts — Section 2.9.1

- Table 2.4 — Required fields — Section 2.9.2

- Table 2.5 — Software test plan layout — Section 2.9.3

- Table 2.6 — Inherited test case table layout — Section 2.9.4

- Table 2.7 — Planned test case layout — Section 2.9.4

- Table 2.8 — Execution log table layout — Section 2.9.4

- Table 3.1 — Inherited non AWS tests — Section 3.1.1.3

- Table 3.2 — Inherited mock AWS tests — Section 3.1.1.3

- Table 3.3 — Inherited transcription tests — Section 3.1.1.3

- Table 3.4 — Inherited misconfiguration fallback tests — Section 3.1.1.3

- Table 3.6 — Existing startRecording tests — Section 3.1.2.3

- Table 3.7 — Existing stopRecording tests — Section 3.1.2.3

- Table 3.8 — Existing getRecordingStatus / generatePlaybackUrl tests — Section 3.1.2.3

- Table 3.9 — Existing Purge, Cleanup, Listings, and Infrastructure tests — Section 3.1.2.3

- Table 3.10 — Existing API tests — Section 3.1.2.4

- Table 3.11 — Existing tests for transcript storage — Section 3.1.3.3

- Table 3.12 — Existing tests for Transcript Endpoints — Section 3.1.3.3

- Table 3.13 — Existing transcript archive tests — Section 3.1.4.3

- Table 3.14 — Inherited cross references — Section 3.1.4.3

- Table 3.15 — Traceability to Planned Cases — Section 3.1.4.3

- Table 3.16 — Existing tests for call telemetry — Section 3.1.5.3

- Table 3.17 — Inherited cross reference tests — Section 3.1.5.3

- Table 3.18 — Traceability to planned cases — Section 3.1.5.3

- Table 3.19 — Existing Recording clean up — Section 3.1.6.3

- Table 3.20 — Cross references — Section 3.1.6.3

- Table 3.21 — Planned case traceability — Section 3.1.6.3

- Table 3.22 — Inherited summary retrieval tests — Section 3.2.1.3

- Table 3.23 — Inherited summary generation tests — Section 3.2.1.3

- Table 3.24 — Inherited summary deletion tests — Section 3.2.1.3

- Table 3.25 — Current coverage gaps — Section 3.2.1.3

- Table 3.26 — Planned Clinical Urgency Banner Tests — Section 3.2.2.4

- Table 3.27 — Planned Condition Detection Tests — Section 3.2.3.4

- Table 3.28 — Inherited text fallback tests — Section 3.2.4.3

- Table 3.29 — Inherited voice and video fallback tests — Section 3.2.4.3

- Table 3.30 — Inherited combined sentiment fallback tests — Section 3.2.4.3

- Table 3.31 — Inherited summary fallback tests — Section 3.2.4.3

- Table 3.32 — Current coverage gaps — Section 3.2.4.3

- Table 3.33 — Planned Bedrock Graceful Degradation Tests — Section 3.2.4.4

- Table 3.34 — Current AI pipeline coverage — Section 3.2.5.3

- Table 3.35 — Current coverage gaps — Section 3.2.5.3

- Table 3.36 — Planned End-to-End AI Pipeline Tests — Section 3.2.5.4

- Table 3.37 — Current Role Enforcement Tests — Section 3.3.1.3

- Table 3.38 — Current Unauthorized Access Tests — Section 3.3.2.2

- Table 3.39 — Current Permissions Tests — Section 3.3.3

- Table 3.40 — Current RBAC Regression Baseline Tests — Section 3.3.4

- Table 3.41 — Current Event Logging Tests — Section 3.4.1.2

- Table 3.42 — Current PII Filtering Tests — Section 3.4.2

- Table 3.43 — Existing analytics data sources — Section 3.4.3.3

- Table 3.44 — Existing analytics API coverage targets — Section 3.4.3.3

- Table 3.45 — Current analytics dashboard coverage gaps — Section 3.4.3.3

- Table 3.46 — Existing Deployment Smoke Tests — Section 3.5.1.1

- Table 3.47 — Required environment configuration areas — Section 3.5.2.3

- Table 3.48 — Existing validation behaviors — Section 3.5.2.3

- Table 3.49 — Current coverage gaps — Section 3.5.2.3

- Table 3.50 — Planned Environment Configuration Validation Tests — Section 3.5.2.4

- Table 3.51 — Existing mobile build requirements — Section 3.5.3.3

- Table 3.52 — Existing automated mobile test coverage — Section 3.5.3.3

- Table 3.53 — Current mobile build coverage gaps — Section 3.5.3.3

- Table 3.54 — Planned Mobile Build Validation Tests — Section 3.5.3.4

- Table 6.1 — Authentication tests — Section 6.1.1

- Table 6.2 — Authorization and RBAC Tests — Section 6.1.2

- Table 6.3 — Data Protection Tests — Section 6.1.3

- Table 6.4 — Privacy and PHI Protection Tests — Section 6.1.4

- Table 6.5 — Communication Security Tests — Section 6.1.5

- Table 6.6 — Security Regression Testing — Section 6.1.6

- Table 6.7 — Performance Objective Metrics — Section 6.2.1

- Table 7.1 — Requirements and Design Coverage Matrix — Section 7

- Table 7.2 — Coverage Status Summary by WBS Area — Section 7.1

- Table 8.1 — Mock data location map — Section 8.2.3

- Table 9.1 — Testing Risk Register — Section 9.1

- Table 9.2 — Likelihood and Impact Risk Matrix — Section 9.1

- Table 10.1 — Roles and testing responsibilities — Section 10.2

- Table 10.2 — RACI Matrix of testing activity responsibilities. — Section 10.3

- Table 10.3 — Roles and WBS ownership — Section 10.4

- Table 10.4 — Stakeholders and external parties — Section 10.5

- Table 10.5 — Documentation Artifacts and their owners — Section 10.7

- Table 13.1 — Test Inventory — Section 13.1

- Table 13.2 — Sample Execution Log table — Section 13.2

- Table 13.2 — Defect Log— Section 13.3

# List of Figures

Figure 2.1 — Testing Timeline Diagram — Section 2.7

# 1. Introduction

## 1.1 Purpose

## 1.2 Scope

## 1.3 Testing Team Boundaries

## 1.4 Definitions, Abbreviations, and Acronyms

## 1.5 Project Documentation

## 1.6 References

## 1.7 Intended Audience

## 2.1 Testing Overview

### 2.1.1 Testing Philosophy

### 2.1.2 Alignment to Project Plan Milestones

### 2.1.3 Testing Scope by Module

## 2.2 Testing Levels

Type of testing

Functional Testing:

Integration Testing:

User Acceptance Testing (UAT):

Security Testing:

Performance Testing:

Compliance & Audit Testing:

Offline & Chaos Testing:

## 2.3 Branching and Merge Gate

## 2.4 Test Tooling

## 2.5 Defect Handling

### 2.5.1 Developer-Discovered Defects

### 2.5.2 Testing-Team-Discovered Defects

### 2.5.3 Defect Lifecycle States

## 2.6 Entry and Exit Criteria

### 2.6.1 Entry Criteria

### 2.6.2 Exit Criteria

## 2.7 Test Schedule

Testing Timeline Diagram

Sprint-Level Testing Timeline

Milestone-Level Testing Activities

## 2.8 Deliverables

## 2.9 Test Case Design Standards

### 2.9.1 Test Case Naming and ID Convention

### 2.9.2 Test Case Template (Required Fields)

### 2.9.3 Software Test Plan Layout

### 2.9.4 Sample Test Case Rows

### 2.9.5 Execution and CI

# 3. Feature Test Cases

## 3.1 Video Call Pipeline

### 3.1.1 ChimeService Tests

#### 3.1.1.1 Component

#### 3.1.1.2 Test Harness

#### 3.1.1.3 Current Unit Coverage

##### 3.1.1.3.1 Local / AWS-disabled mode (awsEnabled=false)

##### 3.1.1.3.2 AWS-enabled mode (awsEnabled=true, mocked ChimeSdkMeetingsClient)

##### 3.1.1.3.3 Transcription-enabled mode (transcriptionEnabled=true)

##### 3.1.1.3.4 Misconfiguration fallback (awsEnabled=true, client null)

#### 3.1.1.4 Planned Team A tests (WBS 3.1 / 3.2)

#### 3.1.1.4 Pass Criteria Summary

### 3.1.2 CallRecordingService Tests

#### 3.1.2.1 Component

#### 3.1.2.2 Test harness

#### 3.1.2.3 Current Unit Coverage

##### 3.1.2.3.1 startRecording

##### 3.1.2.3.2 stopRecording

##### 3.1.2.3.3 getRecordingStatus / generatePlaybackUrl

##### 3.1.2.3.4 Purge, Cleanup, Listings, Infrastructure

#### 3.1.2.4 Current API coverage

#### 3.1.2.5 Planned Tests (WBS 3.2 / 3.3)

### 3.1.3 PostCallTranscriptionService Tests

#### 3.1.3.1 Component

#### 3.1.3.2 Test harness

#### 3.1.3.3 Current Unit Coverage

##### 3.1.3.3.1 Transcript Storage (CallTranscriptService)

##### 3.1.3.3.2 Transcript Endpoints

#### 3.1.3.4 Planned Tests (WBS 3.2)

### 3.1.4 Speaker Identification Tests

#### 3.1.4.1 Component

#### 3.1.4.2 Test harness

#### 3.1.4.3 Current Coverage

##### 3.1.4.3.1 Transcript Archive (CallTranscriptArchiveService)

##### 3.1.4.3.2 Inherited Cross-References to Current Cases

##### 3.1.4.3.3 WBS 3.2 Traceability to Planned Cases

#### 3.1.4.4 Planned Tests (WBS 3.2)

#### 3.1.4.5 Out of Scope (Handoff)

#### 3.1.4.6 Pass Criteria Summary

### 3.1.5 Sentiment Clip Playback Tests

#### 3.1.5.1 Component

#### 3.1.5.2 Test Harness

#### 3.1.5.3 Current Coverage

##### 3.1.5.3.1 Call Telemetry (CallTelemetryService)

##### 3.1.5.3.2 Inherited Cross-References to Current Cases

##### 3.1.5.3.3 WBS 3.3 Traceability to Planned Cases

#### 3.1.5.4 Planned Tests (WBS 3.3)

#### 3.1.5.5 Out of Scope

#### 3.1.5.6 Pass Criteria Summary

### 3.1.6 Post-Call Cleanup Tests

#### 3.1.6.1 Component

#### 3.1.6.2 Test harness

#### 3.1.6.3 Current Coverage

##### 3.1.6.3.1 Recording Cleanup (CallRecordingService)

##### 3.1.6.3.2 Inherited Cross-References to Current Cases

##### 3.1.6.3.3 WBS 3.2 Cleanup Traceability to Planned Cases

#### 3.1.6.4 Planned Tests (WBS 3.2)

#### 3.1.6.5 Out of Scope

#### 3.1.6.6 Pass Criteria Summary

## 3.2 AI and Bedrock Integration

### 3.2.1 CallSummaryService Tests

#### 3.2.1.1 Component

#### 3.2.1.2 Test Harness

#### 3.2.1.3 Current Unit Coverage

##### 3.2.1.3.1 Summary Retrieval and Parsing

##### 3.2.1.3.2 Summary Generation

##### 3.2.1.3.3 Summary Deletion

##### 3.2.1.3.4 Coverage Gaps

#### 3.2.1.4 Planned Team A Tests (WBS 3.4)

#### 3.2.1.5 Pass Criteria Summary

### 3.2.2 ClinicalUrgencyBanner Tests

#### 3.2.2.1 Component

#### 3.2.2.2 Test Harness

#### 3.2.2.3 Current Coverage

#### 3.2.2.4 Planned Team A Tests (WBS 3.4)

### 3.2.3 ConditionDetectionService Tests

#### 3.2.3.1 Component

#### 3.2.3.2 Test Harness

#### 3.2.3.3 Current Coverage

#### 3.2.3.4 Planned Team A Tests (WBS 3.4)

#### 3.2.3.5 Pass Criteria Summary

### 3.2.4 Bedrock Graceful Degradation Tests

#### 3.2.4.1 Component

#### 3.2.4.2 Test Harness

#### 3.2.4.3 Current Unit Coverage

##### 3.2.4.3.1 Text Sentiment Fallback Coverage

##### 3.2.4.3.2 Voice and Video Fallback Coverage

##### 3.2.4.3.3 Combined Sentiment Fallback Coverage

##### 3.2.4.3.4 Summary Generation Fallback Coverage

##### 3.2.4.3.5 Coverage Gaps

#### 3.2.4.4 Planned Team A Tests (WBS 3.4)

#### 3.2.4.5 Pass Criteria Summary

### 3.2.5 Integration AI Pipeline Test

#### 3.2.5.1 Component

#### 3.2.5.2 Test Harness

#### 3.2.5.3 Current Coverage

##### 3.2.5.3.1 Current Coverage Components

##### 3.2.5.3.2 Coverage Gaps

#### 3.2.5.4 Planned Team A Tests (WBS 3.4)

#### 3.2.5.5 Pass Criteria Summary

## 3.3 RBAC

### 3.3.1 Role Enforcement Tests

#### 3.3.1.1 Component

#### 3.3.1.2 Test Harness

#### 3.3.1.3 Current Unit Coverage

#### 3.3.1.4 Planned Team A Tests

#### 3.3.1.5 Pass Criteria Summary

### 3.3.2 Unauthorized Access Tests

#### 3.3.2.1 Component

#### 3.3.2.2 Test Harness

#### 3.3.2.3 Current Unit Coverage

#### 3.3.2.4 Planned Team A Tests

#### 3.3.2.5 Pass Criteria Summary

### 3.3.3 Grant and Revoke Tests

#### ​3.3.3.1 Component

#### ​3.3.3.2 Test Harness

#### ​3.3.3.3 Current Unit Coverage

#### 3.3.3.4 Planned Team A Tests

#### 3.3.3.5 Pass Criteria Summary

### 3.3.4 RBAC Regression Baseline

#### ​3.3.4.1 Component

#### ​3.3.4.2 Test Harness

#### ​3.3.4.3 Current Unit Coverage

#### 3.3.4.4 Planned Team A Tests

#### 3.3.4.5 Pass Criteria Summary

## 3.4 Telemetry and Analytics

### 3.4.1 Event Logging Tests

#### ​3.4.1.1 Component

#### 3.4.1.2 Test Harness

#### ​3.4.1.3 Current Unit Coverage

#### 3.4.1.4 Planned Team A Tests

#### 3.4.1.5 Pass Criteria Summary

### 3.4.2 PII Filtering Tests

#### ​3.4.2.1 Component

#### ​3.4.2.2 Test Harness

#### 3.4.2.3 Current Unit Coverage

#### 3.4.2.4 Planned Team A Tests

#### 3.4.2.5 Pass Criteria Summary

### 3.4.3 Analytics Dashboard Tests

#### 3.4.3.1 Component

#### 3.4.3.2 Test Harness

#### 3.4.3.3 Current Coverage

##### 3.4.3.3.1 Existing Analytics Data Sources

##### 3.4.3.3.2 Existing Analytics APIs

##### 3.4.3.3.3 Current Coverage Gaps

#### 3.4.3.4 Planned Team A Tests

## 3.5 Deployment

### 3.5.1 Deployment Smoke Tests

#### 3.5.1.1 Component

#### 3.5.1.2 Test Harness

#### 3.5.1.3 Current Unit Coverage

#### 3.5.1.4 Planned Team A Tests

#### 3.5.1.5 Pass Criteria Summary

### 3.5.2 Environment Configuration Validation

#### 3.5.2.1 Component

#### 3.5.2.2 Test Harness

#### 3.5.2.3 Current Configuration Coverage

##### 3.5.2.3.1 Required Configuration Areas

##### 3.5.2.3.2 Existing Validation Behavior

##### 3.5.2.3.3 Coverage Gaps

#### 3.5.2.4 Planned Team A Tests

#### 3.5.2.5 Pass Criteria Summary

### 3.5.3 Mobile Build Validation

#### 3.5.3.1 Component

#### 3.5.3.2 Test Harness

#### 3.5.3.3 Current Build Coverage

##### 3.5.3.3.1 Existing Mobile Build Requirements

##### 3.5.3.3.2 Existing Automated Test Coverage

##### 3.5.3.3.3 Coverage Gaps

#### 3.5.3.4 Planned Team A Tests

#### 3.5.3.5 Pass Criteria Summary

## 3.6 AI Services & Intelligent Recall (Team E)

### 3.6.1 SummariesService Tests

#### 3.6.1.1 Component

#### 3.6.1.2 Test Harness

#### 3.6.1.3 Current Unit Coverage

##### 3.6.1.3.1 Local / mock-LLM mode (bedrockEnabled=false)

##### 3.6.1.3.2 Bedrock-enabled mode (bedrockEnabled=true, mocked BedrockRuntimeClient)

#### 3.6.1.4 Planned Team E tests (WBS 5.1 / FR-SUM)

#### 3.6.1.5 Pass Criteria Summary

### 3.6.2 RetrievalService Tests (Ask AI)

#### 3.6.2.1 Component

#### 3.6.2.2 Test Harness

#### 3.6.2.3 Current Unit Coverage

#### 3.6.2.4 Planned Team E tests (WBS 5.2 / FR-AI)

#### 3.6.2.5 Pass Criteria Summary

### 3.6.3 MailIngestionService Tests (USPS Mail Agent)

#### 3.6.3.1 Component

#### 3.6.3.2 Test Harness

#### 3.6.3.3 Current Unit Coverage

##### 3.6.3.3.1 Local / mock-mailbox mode (oauthEnabled=false)

##### 3.6.3.3.2 OAuth-enabled mode (mocked Gmail client / mocked Textract)

#### 3.6.3.4 Planned Team E tests (WBS 5.3 / FR-USPS)

#### 3.6.3.5 Pass Criteria Summary

### 3.6.4 STMLService Tests

#### 3.6.4.1 Component

#### 3.6.4.2 Test Harness

#### 3.6.4.3 Current Unit Coverage

##### 3.6.4.3.1 Composed-service mode (mocked Summaries / Retrieval clients)

#### 3.6.4.4 Planned Team E tests (WBS 5.4 / STML-1..5)

#### 3.6.4.5 Pass Criteria Summary

### 3.6.5 SafetyValidationService Tests (Safety, Consent & Clarity)

#### 3.6.5.1 Component

#### 3.6.5.2 Test Harness

#### 3.6.5.3 Current Unit Coverage

#### 3.6.5.4 Planned Team E tests (WBS 5.5 / REQ-SC)

#### 3.6.5.5 Pass Criteria Summary

## 3.7 Team C Planned Test Cases :

### 3.7.1 Voice Command test cases (TC-C-VC-XXX)

### 3.7.2 Multilingual (L10N) test cases (TC-C-L10N-XXX)

### 3.7.3 Responsive UI test cases (TC-C-RUI-XXX)

## 3.13 Features to be Tested

# 4. Cross-Team Integration Testing

## 4.1 Dedicated Testing Team Handoff

## 4.2 Shared AWS Infrastructure Dependencies

# 5. Accessibility, Usability, and Compatibility Testing

## 5.1 Accessibility Testing

### 5.1.1 Scope of Accessibility Testing

### 5.1.2 Testing Approach

### Acceptance Criteria

## 5.2 Usability Testing

### 5.2.1 Key Usability Scenarios

### 5.2.2 Testing Method

## 5.3 Compatibility Testing

### 5.3.1 Platform Matrix

### 5.3.2 API Compatibility Validation

### 5.3.3 Chime SDK Compatibility

# 6. Security, Privacy, Performance, and Reliability Testing

## 6.1 Security and Privacy

### 6.1.1 Authentication Security Tests

### 6.1.2 Authorization and RBAC Tests

### 6.1.3 Data Protection Tests

### 6.1.4 Privacy and PHI Protection Tests

### 6.1.5 Communication Security Tests

### 6.1.6 Security Regression Testing

### 6.1.7 Test Completion Criteria

## 6.2 Performance Testing

### 6.2.1 Performance Objectives and Metrics

### 6.2.2 Load Testing Approach

### 6.2.3 Stress Testing

### 6.2.4 Performance Test Environment

## 6.3 Reliability Testing

### 6.3.1 Error Recovery Testing

### 6.3.2 Repeated Execution Testing

### 6.3.3 Degraded Mode Behavior

### 6.3.4 Reliability Metrics

# 7. Requirements and Design Coverage Matrix

## 7.1 Coverage Summary

## 7.2 Traceability Maintenance

# 8. Test Data and Environment

## 8.1 Test Data Strategy

### 8.1.1 Test User Profiles

### 8.1.2 Care-Circle Relationships

### 8.1.3 Call and Transcript Fixtures

### 8.1.4 Data Refresh and Isolation

## 8.2 Mocking External Services

### 8.2.1 Unit Test Mocking

### 8.2.2 Integration Test Configuration

### 8.2.3 Mock Response Definitions

# 9. Risks, Assumptions, Constraints, and Dependencies

## 9.1 Risks

## 9.2 Assumptions

## 9.3 Constraints

## 9.4 Dependencies

# 10. Roles and Responsibilities

## 10.1 Scope Alignment With the Project Plan

## 10.2 Project Plan Testing Roles (Section 10.2.2)

## 10.3 Test Activity Responsibilities RACI

## 10.4 Requirement Ownership by Team Member

## 10.5 Stakeholders and External Parties

## 10.6 Defect Handling and Branching

## 10.7 Documentation Artifacts

# 11. Known Gaps and Deferred Tests

## 11.1 Deferred to the Testing Team

## 11.2 Out of Team A Daily CI (Section 3.1)

## 11.3 Out of Team A Daily CI (Sections 3.2–3.4)

## 11.4 HIPAA and Production Readiness (WBS 1.8.1)

## 11.5 Manual Deployment Validation (Section 3.5)

## 11.6 Inherited Product Limitations Tests Do Not Remove

## 11.7 Disposition

## 11.10 Acceptance Criteria

# 12. AI Usage Statement

# 13. Appendices

## 13.1 Appendix A: Test Case Inventory

## Appendix A: Team C Test Case Inventory

## 13.2 Appendix B: Test Execution Log

## 13.3 Appendix C: Defect Log

## 13.4 Appendix D: AI Coordination Summary Template

## Appendix D: AI Coordination Summary team C

## Appendix E: Team C Pre-Code Testing Input

## Appendix F: Recommended Test Devices and Viewports

Mobile Landscape

Talet

Desktop

Web

## Appendix G: UI Platform-Specific Validation Matrix

## 14. Team B Testing Results — Shift Scheduling and Electronic Visit Verification

## 14.1 Purpose and Scope

## 14.2 Test Execution Results

### 14.2.1 Shift Scheduling

### 14.2.2 Electronic Visit Verification

## 14.3 Code Coverage Results

### 14.3.1 Backend Java Coverage

### 14.3.2 Frontend Flutter Coverage

## 14.4 Dead Code Exceptions

### 14.4.1 ScheduledVisitService.java

### 14.4.2 EvvService.java

## 14.5 Pull Request and Issue History

## 14.6 Defect Summary

## 14.7 Remaining Sprint 2 Activities