UNIVERSITY OF MARYLAND GLOBAL CAMPUS

School of Cybersecurity and Information Technology

SWEN 670: Software Engineering Capstone

TECHNICAL DESIGN DOCUMENT

Standard Template and Documentation Standard

Version 1.1 (Faculty Review Draft)

Prepared for the Fall 2026 term and subsequent cohorts

Prepared by Alireza Minagar, MD, MBA, MS, Adjunct Professor of Software Engineering

Status: circulated to SWEN 670 faculty for approval or revision

Comments requested by: <date>

# Document Control

## Revision History of This Standard

Table 1

Revision history of the SWEN 670 Technical Design Document standard

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| <date> | 1.0 | Initial standard drafted from three prior cohort Technical Design Documents | A. Minagar |
| <date> | 1.1 | Faculty review draft: added traceability, accessibility, artificial intelligence design, and milestone maturity model | A. Minagar |
| <date> | <x.y> | <Change made after faculty review> | <Reviewer> |
| <date> | <x.y> | <Change made after faculty review> | <Reviewer> |

## Faculty Approval and Sign-Off

Reviewing faculty: please mark one of Approve, Approve with revisions, or Revise and resubmit, and record specific changes in the Faculty Review Form in Appendix E. Detailed comments are more useful to the standard than a signature alone.

Table 2

Faculty approval record

| Role | Name | Decision (approve / approve with revisions / revise) | Date |
| --- | --- | --- | --- |
| Course author | Alireza Minagar | <decision> | <date> |
| Reviewing faculty | <name> | <decision> | <date> |
| Reviewing faculty | <name> | <decision> | <date> |
| Program chair or designee | <name> | <decision> | <date> |

## Scope of This Standard

This document is the required Technical Design Document (TDD) template for all teams in SWEN 670. It defines the mandatory section structure, the level of detail expected at each milestone, the formatting conventions shared across the SWEN 670 artifact set, and the checklist used when the artifact is graded. It applies to any capstone project regardless of domain, technology stack, or team size.

The template is written to the Fall 2026 syllabus, which requires that every artifact be delivered at every milestone, populated with real content for the features actually completed, and updated from Milestone 2 onward using the Word Track Changes feature.

# Table of Contents

Document Control	1

Revision History of This Standard	1

Faculty Approval and Sign-Off	1

Scope of This Standard	1

Table of Contents	1

Part I. How to Use This Template	1

1.1 Purpose of the Technical Design Document	1

1.2 Reading the Template Markup	1

1.3 Relationship to the Other SWEN 670 Artifacts	1

1.4 Milestone Maturity Model	1

1.5 Basis of This Standard: What Was Reviewed	1

1.5.1 Sample A: Spring 2026 CareConnect Technical Design Document	1

1.5.2 Samples B and C: Fall 2025 CareConnect Technical Design Document	1

1.5.3 Design Principles Applied to This Template	1

1.6 Formatting and Style Standards	1

1.7 Diagram Standards	1

1.8 Common Defects That Lose Points	1

1.9 Instructor Grading Checklist	1

Part II. Technical Design Document Template	1

Team Front Matter (replace with your own)	1

1. Introduction (Required)	1

1.1 Purpose	1

1.2 Intended Audience and Reading Guidance	1

1.3 Project Documents	1

1.4 Definitions, Acronyms, and Abbreviations	1

1.5 References	1

2. System Overview (Required)	1

2.1 System Summary	1

2.2 Users and Stakeholders	1

2.3 Delivered Capabilities in This Increment	1

2.4 Scope Boundaries	1

2.5 Operating Environment	1

2.6 Assumptions, Constraints, and Dependencies	1

3. Architecture (Required)	1

3.1 Architectural Overview and Style	1

3.2 System Context View	1

3.3 Logical and Component View	1

3.4 Deployment View	1

3.5 Data and Integration Flow View	1

3.6 Architectural Design Rationale	1

3.7 Architectural Risks (Conditional)	1

4. Technology Stack (Required)	1

4.1 Technology Constraints and Compatibility	1

5. Detailed Design of Delivered Features (Required)	1

5.n [Feature name and identifier]	1

5.n.1 Design Narrative	1

5.n.2 Control Flow	1

5.n.3 Error and Exception Handling	1

5.n.4 Design Decisions and Trade-offs for This Feature	1

6. Interface and Application Programming Interface Design (Required)	1

6.1 Interface Conventions	1

6.2 Authentication and Authorization	1

6.3 Interface Catalog	1

6.4 Representative Request and Response Examples	1

6.5 Error Model and Status Codes	1

6.6 Real-Time, Asynchronous, and Event Interfaces (Conditional)	1

6.7 Versioning, Compatibility, and Deprecation	1

6.8 Rate Limiting, Quotas, and Throttling (Conditional)	1

7. Data Design (Required)	1

7.1 Data Design Approach	1

7.2 Conceptual and Logical Data Model	1

7.3 Data Dictionary	1

7.4 Physical Design	1

7.5 Data Migration and Schema Evolution	1

7.6 Data Retention, Privacy Classification, and Disposal	1

7.7 Backup, Recovery, and Data Integrity	1

8. User Interface Design and Accessibility (Required)	1

8.1 Interface Architecture	1

8.2 Key Screens and Interaction Patterns	1

8.3 Accessibility Design	1

8.4 Internationalization and Localization (Conditional)	1

9. External Integration Design (Conditional but usually required)	1

9.1 Interface Contracts and Data Mapping	1

9.2 Resilience of Integrations	1

9.3 Regulatory Position of Integrated Data (Conditional)	1

10. Artificial Intelligence and Machine Learning Component Design (Conditional)	1

10.1 Data Handling and Privacy for Model Inputs	1

10.2 Prompt, Inference, and Post-Processing Design (Conditional)	1

10.3 Evaluation and Quality Measurement	1

10.4 Guardrails, Human Oversight, and Failure Modes	1

10.5 Cost and Quota Design (Conditional)	1

11. Security, Privacy, and Compliance Design (Required)	1

11.1 Trust Boundaries	1

11.2 Authentication and Identity	1

11.3 Authorization Model	1

11.4 Data Protection	1

11.5 Threat Model	1

11.6 Audit Logging	1

11.7 Regulatory and Policy Compliance (Conditional)	1

12. Error Handling, Logging, and Observability (Required)	1

12.1 Error Handling Strategy	1

12.2 Logging Standard	1

12.3 Metrics, Tracing, and Correlation	1

12.4 Health Checks and Alerting	1

13. Performance, Scalability, and Reliability (Required)	1

13.1 Quality Attribute Targets	1

13.2 Scalability Design	1

13.3 Bottlenecks and Mitigations	1

13.4 Reliability and Fault Tolerance	1

14. Design for Testability (Required)	1

14.1 Testability Decisions	1

14.2 Test Environments and Test Data	1

14.3 Coverage Expectations and Automation Points	1

15. Deployment, Environments, and Operations Design (Required)	1

15.1 Environments	1

15.2 Infrastructure Design	1

15.3 Continuous Integration and Delivery Pipeline	1

15.4 Configuration and Secrets Management	1

15.5 Release, Rollback, and Versioning	1

15.6 Operational Handover	1

16. Traceability (Required)	1

16.1 Coverage Summary	1

17. Known Issues, Limitations, Exclusions, and Technical Debt (Required)	1

17.1 Deferred Design Work	1

17.2 Recommendations for the Next Increment or the Next Cohort	1

18. Design Decision Log (Required)	1

Appendix A. Milestone Submission Checklists	1

Appendix B. Team Review Checklist Before Submission	1

Appendix C. Section Applicability Guide	1

Appendix D. Artificial Intelligence Usage and Attribution	1

Appendix E. Faculty Review Form	1

Questions the Course Author Would Like Reviewers to Answer	1

Appendix F. Maintenance of This Standard	1

To refresh this table in Word: click anywhere in the table, then press F9, or use References, Update Table, Update entire table.

# Part I. How to Use This Template

## 1.1 Purpose of the Technical Design Document

The Technical Design Document answers one question: how will the system be built. The Software Requirements Specification (SRS) states what the system must do and why; the TDD states how the delivered software satisfies those requirements, and records the reasoning behind each significant technical choice. A reader who has both documents and access to the repository should be able to locate any requirement, find the components that implement it, and understand why the design took the form it did.

A TDD is not a second copy of the SRS, and it is not a feature catalog. Restating requirements in design language is the single most common weakness in prior cohort documents, and it is graded as a defect.

## 1.2 Reading the Template Markup

Table 3

Markup conventions used throughout this template

| Convention | Meaning | Action required by the team |
| --- | --- | --- |
| Gray italic text in a bordered block | Guidance from the instructor on what the section must contain | Delete before submission |
| [Gray italic text in square brackets] | Placeholder for team content | Replace with real content |
| <angle brackets> in tables | Placeholder cell | Replace or delete the row |
| Dashed box | Location of a required diagram | Insert the diagram image and delete the box |
| Section marked Required | Mandatory in every submission | Never delete; write Not applicable with a justification if it truly does not apply |
| Section marked Conditional | Required only if the condition stated applies to the project | Keep the heading and state that the condition does not apply |

No required heading may be deleted. If a section does not apply to the project, keep the heading and write a one sentence justification. An empty section and a deleted section are both scored as missing.

## 1.3 Relationship to the Other SWEN 670 Artifacts

The TDD sits between the SRS and the implementation guides. Every identifier used here must match the identifiers used in the companion artifacts so that a grader, a client, or a future cohort can follow one thread from requirement to test result.

Table 4

Artifact interfaces and shared identifiers

| Companion artifact | Direction of dependency | Shared identifier or content |
| --- | --- | --- |
| Project Plan | Provides schedule, roles, and risk register | Milestone numbers, risk identifiers (RSK-nn) |
| Software Requirements Specification | Provides the requirements this design satisfies | Functional requirement identifiers (FR-nn), nonfunctional identifiers (NFR-nn), use case identifiers |
| Software Test Plan | Consumes the design to derive test cases | Component names, interface names, test case identifiers (TC-nn) |
| Test Report | Reports results against the tested design | Test case identifiers, defect identifiers |
| Programmer Guide | Expands the design into build and contribution instructions | Module names, repository paths, branch strategy |
| Deployment and Operations Guide | Expands the deployment design into runbooks | Environment names, service names, alert names |
| User Guide | Describes the delivered interface behavior | Screen names, workflow names |
| Voluntary Product Accessibility Template | Reports conformance of the delivered interface | Accessibility design decisions, Web Content Accessibility Guidelines success criteria |

## 1.4 Milestone Maturity Model

The syllabus treats each milestone as a self-contained mini project that delivers a tested increment plus the full artifact set. The TDD therefore grows across the term. The table below defines the minimum expected state of this document at each milestone. It is the reference used when the artifact is graded.

Table 5

Expected maturity of the Technical Design Document by milestone

| Milestone | Expected state of this document | Emphasis |
| --- | --- | --- |
| Milestone 1 | Sections 1 through 4 complete for the delivered increment. Detailed design, application programming interface, and data design complete for the features actually built and tested. Remaining sections present with an initial position and known open questions. | Establish architecture and technology choices with written rationale |
| Milestone 2 | Full document updated under Track Changes. Architecture confirmed by prototypes. Interface specifications, data model, security design, and design for testability advanced the most. Alternatives that were rejected are recorded in the decision log. | Technical design and test planning (per the syllabus focus for this milestone) |
| Milestone 3 | Design complete for the core functionality. Deployment, continuous integration and delivery, observability, and operational design brought to production quality. Traceability matrix complete for everything shipped. | Implementation and operational readiness |
| Milestone 4 | Final, polished, internally consistent with the delivered system. Every diagram matches the code as built. Known issues, limitations, exclusions, and technical debt stated honestly. | Delivery and validation |

Track Changes reminder: from Milestone 2 onward, turn on Review, Track Changes before editing, and submit with markup visible. Do not accept changes before submission. A resubmitted document with no visible markup cannot be graded for progress and will be scored as unchanged.

## 1.5 Basis of This Standard: What Was Reviewed

This subsection is written for reviewing faculty rather than for students. It records the evidence base for the template and may be removed from the student release if faculty prefer a shorter document.

Three Technical Design Documents from prior SWEN 670 cohorts were analyzed section by section. Two of the three files were identical copies of the same Fall 2025 document, so the effective sample is two distinct documents totaling roughly six hundred pages. The template keeps what worked in both and corrects the weaknesses that recurred.

### 1.5.1 Sample A: Spring 2026 CareConnect Technical Design Document

Table 6

Analysis of Sample A

| Strength retained in this template | Weakness corrected in this template |
| --- | --- |
| Multiple architecture views rather than a single diagram: logical components, persistence and infrastructure, artificial intelligence integration, and a deployment view | No revision history and no sign-off page, so the reader cannot tell which milestone the document represents |
| Explicit design rationale, for example why a persistent socket was chosen over polling and why a managed communications provider was chosen over a self-hosted stack | No traceability to the Software Requirements Specification, so no reader can confirm that every requirement has a design |
| Application programming interface conventions stated once and applied consistently: authentication, protected health information minimization, and permission enforcement points | Heading styles applied inconsistently, so table column labels appear in the table of contents as if they were sections |
| Versioning, backward compatibility, and deprecation policy for interfaces | A section left in the delivered document with the word placeholder in its title |
| Performance and scalability treated with named metrics and a bottleneck to mitigation table | No accessibility design and no link to the Voluntary Product Accessibility Template, although that artifact is required at every milestone |
| Deployment section with environments, cloud infrastructure, pipeline, and a rollback procedure | Scope tied so tightly to two specific modules that a reader cannot see the whole system |
| Known issues, limitations, exclusions, and future enhancements stated plainly rather than omitted | No record of decisions considered and rejected, so later cohorts cannot tell whether an option was evaluated |

### 1.5.2 Samples B and C: Fall 2025 CareConnect Technical Design Document

Table 7

Analysis of Samples B and C (identical files)

| Strength retained in this template | Weakness corrected in this template |
| --- | --- |
| Revision history table and a sign-off sheet naming the roles accountable for the document | Purpose stated in a single sentence, which is not enough to orient a reader or a client |
| A table of companion project documents with version numbers and delivery dates | Intended audience section copied from the Software Test Plan and never corrected, which signals that the document was not reviewed before submission |
| Data design carried through conceptual, logical, and physical levels, with a per entity data dictionary, enumerations, and data definition language | A conventions table left completely empty |
| Backup, recovery, and database security treated as design concerns rather than afterthoughts | Functional specification and user interface sections that restate the Software Requirements Specification at length, roughly one hundred and sixty pages of the document |
| Consistent numbered tables with explanatory notes in the style of the American Psychological Association | Design documented for features that were never built, with no separation between delivered and planned |
| Feature by feature interface listings grouped by domain | Testing strategy and deployment strategy compressed into two pages at the end, out of proportion to their weight in the course |
| Attribution of a generative artificial intelligence tool in the reference list | No traceability matrix, no threat model, no observability design, and no decision log |

### 1.5.3 Design Principles Applied to This Template

- Design, not requirements. Detailed design sections describe components, interfaces, data, and control flow. Requirements text belongs in the Software Requirements Specification and is referenced here by identifier.

- Traceability is mandatory. Section 16 requires a matrix linking requirement to design element to test case, so completeness can be verified rather than assumed.

- Rationale is graded. Every significant choice carries a stated alternative and a reason, recorded in the decision log in Section 18.

- Delivered work is separated from planned work. Sections describe what has been built and tested; anything not yet delivered is listed in Section 17.

- Operational and quality concerns are first class. Security and privacy, observability, performance, testability, deployment, and accessibility each have their own required section.

- The document is proportionate. Length is not a grading criterion. A concise, accurate, internally consistent design document scores higher than a long one that repeats other artifacts.

## 1.6 Formatting and Style Standards

These conventions apply to this artifact and, where relevant, to the whole SWEN 670 document set, so that a team submission reads as one package rather than as separate files.

Table 8

Formatting standards for SWEN 670 written artifacts

| Element | Standard |
| --- | --- |
| Page setup | United States Letter, one inch margins on all sides |
| Body text | Times New Roman 11 or 12 point, line spacing 1.15, spacing after paragraph 6 points |
| Headings | Numbered decimal headings to a maximum of three levels (for example 6.2.1), applied with Word built in heading styles so that the table of contents and navigation pane work |
| Tables and figures | Numbered sequentially and captioned in the style of the American Psychological Association, referenced by number in the body text, never left uncaptioned |
| Diagrams | Legible at one hundred percent zoom, exported as an image, with a caption and a short explanatory paragraph. Source files stored in the repository under docs/diagrams |
| Code and configuration | Monospaced font, syntax neutral, never longer than half a page inside the body text. Longer listings go in an appendix or in the repository, referenced by path |
| Terminology | Every acronym expanded at first use and listed in Section 1.4. Component names identical to the names used in the repository |
| Citations | Style of the American Psychological Association, seventh edition, for external sources and for generative artificial intelligence tools |
| File naming | TeamName_TDD_Mn_vX.Y.docx, for example TeamA_TDD_M2_v2.0.docx |
| Versioning | Major version increments at each milestone submission, minor version increments for interim revisions |
| Header and footer | Document title in the header, page number and version in the footer |
| Track Changes | Enabled from Milestone 2 onward, with markup visible in the submitted file |

## 1.7 Diagram Standards

Diagrams carry a large share of the technical content of this artifact and are graded on clarity, not on decoration. The following are required.

- Notation is declared once and used consistently. Unified Modeling Language, the C4 model, or a clearly labeled block notation are all acceptable; mixing notations without a legend is not.

- Every diagram has a figure number, a caption, a legend where symbols are not self explanatory, and a paragraph in the body that explains what the reader should take from it.

- Every box in an architecture diagram maps to a named component in Section 3.2 and, where implemented, to a directory or service in the repository.

- Diagrams are updated when the design changes. A diagram that contradicts the text or the code is a defect and is graded as one.

Table 9

Required diagram inventory

| Figure | Diagram | First required at |
| --- | --- | --- |
| 1 | System context: the system, its users, and its external systems | Milestone 1 |
| 2 | Logical component or container view | Milestone 1 |
| 3 | Deployment view: runtime nodes, networks, and boundaries | Milestone 1 |
| 4 | Sequence diagram for each critical delivered workflow | Milestone 1, extended each milestone |
| 5 | Entity relationship or logical data model | Milestone 1 |
| 6 | Interface or integration view for external systems | Milestone 2 |
| 7 | Security and trust boundary view | Milestone 2 |
| 8 | Continuous integration and delivery pipeline | Milestone 2 |
| 9 | State diagram for any entity with a nontrivial lifecycle | Milestone 2 |
| 10 | Observability and monitoring view | Milestone 3 |
| 11 | Scaling or failover view | Milestone 3 |

## 1.8 Common Defects That Lose Points

- Requirements text copied from the Software Requirements Specification into the detailed design sections.

- Design written for features that have not been built, presented as though they were delivered.

- Diagrams that do not match the narrative, the interface specification, or the repository.

- Placeholder text, template guidance, or another team's project name left in the submitted document.

- Technology choices listed without a reason and without a rejected alternative.

- Empty tables, uncaptioned figures, and headings with no content beneath them.

- Missing traceability, so that no reader can confirm coverage of the requirements.

- Track Changes disabled or changes accepted before submission from Milestone 2 onward.

- Generative artificial intelligence used without the attribution required by university policy and by Appendix D.

## 1.9 Instructor Grading Checklist

This checklist is applied to every submission of this artifact. Teams should self assess against it before submitting. Points are indicative and may be adjusted by the instructor of record.

Table 10

Grading checklist for the Technical Design Document

| Criterion | Points | Evidence sought |
| --- | --- | --- |
| Document control and completeness | 5 | Cover page, revision history, sign-off, no placeholder text, all required headings present |
| System overview and scope | 10 | Accurate summary, stakeholders, in scope and out of scope, assumptions, constraints, dependencies |
| Architecture and design rationale | 20 | Multiple views, named components with responsibilities, alternatives considered, decisions recorded |
| Detailed design of delivered features | 15 | Component level design, control flow, error paths, restricted to what was built and tested |
| Interface and data design | 15 | Complete interface specification, error semantics, versioning, logical and physical data model, data dictionary |
| Security, privacy, and compliance design | 10 | Authentication, authorization, encryption, secrets, audit, threat model, applicable regulatory analysis |
| Quality attributes: performance, reliability, observability, testability, accessibility | 10 | Named targets, measurement method, design decisions that achieve them |
| Deployment, environments, and operations design | 5 | Environments, pipeline, configuration, rollback, alignment with the Deployment and Operations Guide |
| Traceability | 5 | Matrix covering every delivered requirement, consistent identifiers across artifacts |
| Professional quality and milestone progression | 5 | Formatting, citations, diagram quality, visible Track Changes from Milestone 2 onward |
| Total | 100 |  |

End of Part I. Everything that follows is the template body. Teams begin their document at Part II and delete Part I before submission unless the instructor directs otherwise.

# Part II. Technical Design Document Template

Everything from this point forward is the document the team submits. Replace the front matter below with the team's own, then complete each section. Keep the numbering exactly as given so that graders, clients, and future cohorts can navigate any team's document the same way.

## Team Front Matter (replace with your own)

[Project name]

[Technical Design Document]

[University of Maryland Global Campus, SWEN 670 Software Engineering Capstone]

[Instructor and client names]

[Team name, team lead, technical lead, and contributing authors]

[Milestone number, version, and date]

Table 11

Revision history

| Date | Version | Milestone | Description of change | Author |
| --- | --- | --- | --- | --- |
| <date> | 1.0 | 1 | <Initial release covering the Milestone 1 increment> | <name> |
| <date> | 2.0 | 2 | <Changes since Milestone 1, recorded under Track Changes> | <name> |
| <date> | 3.0 | 3 | <Changes since Milestone 2> | <name> |
| <date> | 4.0 | 4 | <Final release for the delivered system> | <name> |

Table 12

Sign-off sheet

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project manager | <name> |  | <date> |
| Team lead | <name> |  | <date> |
| Technical lead or architect | <name> |  | <date> |
| Quality assurance lead | <name> |  | <date> |
| Client | <name> |  | <date> |

# 1. Introduction (Required)

## 1.1 Purpose

Two to four paragraphs. State what this document specifies, the increment it covers, the system it describes, and what a reader can do with it. Name the milestone. Do not reduce this to a single sentence.

[Purpose of this document and the increment it covers]

The Technical Design Document (TDD) serves as the technical outline for the Medicare-integration within CareConnect, an existing healthcare application inherited from previous capstone cohorts. This document aims to connect the requirements outlined in the Software Requirement Specification (SRS) document and their actual implementations. This document will cover the first increment of the project in line with Milestone 1.

## 1.2 Intended Audience and Reading Guidance

Identify each audience and tell that audience where to start. Check that this section names this document and not another artifact; copied audience text from a different document is a recurring defect in prior cohorts.

Table 13

Intended audiences and suggested entry points

| Audience | Interest | Start with |
| --- | --- | --- |
| Client and sponsor | Scope, feasibility, delivered capability | Sections 2 and 17 |
| Developers | Components, interfaces, data, control flow | Sections 3 through 7 |
| Quality assurance | Testable behavior, error paths, interfaces | Sections 5, 6, 12, and 14 |
| Operations | Environments, deployment, monitoring, rollback | Sections 12, 13, and 15 |
| Security reviewer | Trust boundaries, data protection, audit | Section 11 |
| Faculty and future cohorts | Rationale, traceability, known limitations | Sections 16, 17, and 18 |

## 1.3 Project Documents

List the companion artifacts with their current version and date. Update at every milestone so the set is internally consistent.

Table 14

Companion project documents

| Document | Version | Date | Location |
| --- | --- | --- | --- |
| Project Plan | <v> | <date> | <repository path or link> |
| Software Requirements Specification | <v> | <date> | <path> |
| Technical Design Document (this document) | <v> | <date> | <path> |
| Software Test Plan | <v> | <date> | <path> |
| Test Report | <v> | <date> | <path> |
| Programmer Guide | <v> | <date> | <path> |
| Deployment and Operations Guide | <v> | <date> | <path> |
| User Guide | <v> | <date> | <path> |
| Voluntary Product Accessibility Template | <v> | <date> | <path> |

## 1.4 Definitions, Acronyms, and Abbreviations

Every acronym used anywhere in the document appears here. Do not submit this table empty.

Table 15

Definitions, acronyms, and abbreviations

| Term | Expansion | Definition as used in this project |
| --- | --- | --- |
| <term> | <expansion> | <definition> |
| <term> | <expansion> | <definition> |
| <term> | <expansion> | <definition> |

## 1.5 References

Style of the American Psychological Association, seventh edition. Include standards, vendor documentation, client supplied material, and any generative artificial intelligence tool used, consistent with Appendix D.

[Reference list]

# 2. System Overview (Required)

## 2.1 System Summary

Describe the system in plain language a client can read: the problem, the users, the delivered capability, and the shape of the solution. Half a page to one page.

[System summary]

## 2.2 Users and Stakeholders

Table 16

Users and stakeholders

| User or stakeholder | Type | Primary goals | Design implications |
| --- | --- | --- | --- |
| <role> | <primary user, secondary user, or stakeholder> | <goals> | <what this forces in the design> |
| Patient | Primary User | View Medicare data from CareConnect. |  |
| Caregiver | Primary User | Check assigned patients’ Medicare data. | Role-based access to data to ensure patient data is viewed by those with permission. |

## 2.3 Delivered Capabilities in This Increment

List only what is complete and tested at this milestone. Each row must reference the requirement identifiers from the Software Requirements Specification. Anything partially built belongs in Section 17, not here.

Table 17

Capabilities delivered in this increment

| Feature identifier | Feature name | Requirement identifiers | Milestone delivered | Design section |
| --- | --- | --- | --- | --- |
| <F-01> | <name> | <FR-nn, FR-nn> | <1> | <5.1> |
| <F-02> | <name> | <FR-nn> | <1> | <5.2> |

## 2.4 Scope Boundaries

Table 18

In scope and out of scope for this design

| In scope | Out of scope | Reason for exclusion |
| --- | --- | --- |
| <item> | <item> | <reason, for example deferred to a later increment or owned by an external system> |
| <item> | <item> | <reason> |

## 2.5 Operating Environment

Client platforms and minimum versions, server or cloud environment, network assumptions, browsers, devices, and any external systems the design depends on at runtime.

[Operating environment]

## 2.6 Assumptions, Constraints, and Dependencies

Table 19

Assumptions, constraints, and dependencies

| Identifier | Type | Statement | Impact if it does not hold | Owner |
| --- | --- | --- | --- | --- |
| <A-01> | Assumption | <statement> | <impact> | <name> |
| <C-01> | Constraint | <statement> | <impact> | <name> |
| <D-01> | Dependency | <statement> | <impact> | <name> |

Cross reference: constraints and dependencies recorded here should appear in the risk register of the Project Plan where they carry schedule or delivery risk.

# 3. Architecture

Scope note (M1). This section documents the target architecture for Medicare linking and records retrieval, and the Blue Button 2.0 feasibility investigation, scoped for M1. No Medicare integration code exists in the repository as of this writing, and no working Medicare feature is delivered at M1 — that is investigation and architecture, not implementation. OQ-M1 (Medicare sandbox access), due 2026-08-22, remains open. Section 5's Medicare entry will report actual implementation status against this design once work begins.

## 3.1 Architectural Overview and Style

CareConnect's Medicare integration follows the same architectural style as the rest of the backend: a layered, modular monolith built on Spring Boot, with controllers, services, and repositories organized by feature area inside a single deployable application rather than as separate microservices. This fits the project's constraints — a single semester, a distributed student team, and a fixed client scope — because it lets the team add Medicare linking and data retrieval as new controllers and services inside the existing com.careconnect package structure, reusing the existing security, consent, and caregiver/family-member linkage code, rather than standing up new infrastructure, service discovery, or inter-service contracts that a one-semester, distributed-team project has no time to build or operate.

This is not a new pattern for the codebase: the existing EVV (electronic visit verification) integrations follow the same shape, with per-integration clients living under com.careconnect.service.evv (for example VirginiaMcoClient). The Medicare feature follows that precedent rather than introducing one. No new service boundary, message broker, or deployment target is introduced by this feature; the five new components described in Section 3.3 are ordinary Spring beans inside the existing application.

## 3.2 System Context View

Figure 1

System context: the system, its users, and external systems

Figure 1 shows CareConnect and the four user roles and two external systems involved in the Medicare feature. Solid boxes and edges are supported by the SRS as currently drafted; amber boxes and the dashed edge mark what is not yet decided or not yet committed.

Patient. A Medicare beneficiary first authenticates to CareConnect, then separately connects a Medicare account by activating Connect Medicare Account, which redirects to Medicare's own hosted authentication page (steps 1–2, FR-MCR-01, FR-MCR-02). Consent to share data happens on Medicare's page, not inside CareConnect — CareConnect never collects a Medicare password.

Caregiver. A caregiver assigned to the patient through the existing CaregiverPatientLink may view that patient's Medicare data, scoped to the assignment (step 5). This scoping is enforced in the backend on every request (FR-MCR-16), not just in the UI.

Family Member and Admin — not yet authorized. Figure 1 draws a Family Member (via the existing FamilyMemberLink model) and an Admin role, both in amber, because SRS §6 as currently drafted names only the patient and the assigned caregiver as authorized readers of Medicare data (FR-MCR-16, FR-MCR-17, FR-MCR-18). Whether Family Member or Admin should read Medicare data at all, and with what scope, is an open product decision, not a design gap this document can close. This is the same open question tracked as OQ-M6 in Section 3.6 (ADR-06) and flagged by the Testing Lead's redline as R4. Until the client or product owner answers it, no code should grant Family Member or Admin access to Medicare data.

Medicare Blue Button 2.0 API. CareConnect performs OAuth2 authorization against Medicare's CMS-hosted endpoint and, once linked, makes token-authorized FHIR pulls at defined trigger points (step 3) — initial link, and later a staleness-based refresh (FR-MCR-22). Medicare returns visit and billing records over FHIR.

Peer health-data source (second EHR system). The dashed edge to the peer source represents FEAT-03 (cross-source data comparison), which reconciles Medicare records against a second source — Epic, Aetna, or Oracle Health per SRS §6.3. It is drawn dashed because the SRS recommends it for M2, not M1, it depends on an integration another capstone team owns with no committed interface or date (OQ-M2), and it is not part of the five-step Medicare linking/retrieval flow this context view otherwise describes.

## 3.3 Logical and Component View

Figure 2

Logical component view

Five components are new (FEAT-01/FEAT-02 linking and retrieval); three existing components are reused as-is or with a small extension. Every box in Figure 2 appears as a row in Table 20.

Component responsibilities

| Component | Responsibility | Depends on | Interfaces exposed | Repository path |
| --- | --- | --- | --- | --- |
| MedicareConnectionController (new) | Handle the OAuth initiate/callback flow and the unlink entry point (FR-MCR-01–04, FR-MCR-10). | TokenCustodyService, MedicareSyncService | REST endpoints; not yet specified (TBD) | com.careconnect.controller.MedicareConnectionController (planned, not yet created) |
| MedicareSyncService (new) | Orchestrate trigger-based pulls of Medicare data — initial link and staleness refresh (FR-MCR-19, FR-MCR-20, FR-MCR-22). | MedicareApiClient, MedicareDataService | Internal service call; not yet specified | com.careconnect.service.medicare.MedicareSyncService (planned) |
| TokenCustodyService (new — no precedent, WBS 2.3.2) | Securely store, refresh, and delete the Medicare access token (NFR-SEC-02, FR-MCR-03, FR-MCR-09, FR-MCR-11). | MedicareApiClient | Internal; not yet specified | com.careconnect.service.medicare.TokenCustodyService (planned) |
| MedicareApiClient (new) | Speak Medicare Blue Button 2.0 OAuth2 + FHIR to Medicare's API; serves as the fault-injecting test seam ADR-07 names. | Medicare Blue Button 2.0 API (external) | Internal; not yet specified | com.careconnect.service.medicare.MedicareApiClient (planned) |
| MedicareDataService (new) | Normalize, persist, and serve Medicare records from cache, scoped by organization identifier (FR-MCR-18, FR-MCR-19, FR-MCR-28); delete on unlink (FR-MCR-11). | SecurityConfig / Role, ConsentGrant, CaregiverPatientLinkService + FamilyMemberService, database | Internal; not yet specified | com.careconnect.service.medicare.MedicareDataService (planned) |
| SecurityConfig / Role enum (existing) | Enforce, per request, which role may read whose Medicare data (FR-MCR-16). Family Member / Admin scope is pending — see R4 / OQ-M6. | None new | Existing Spring Security configuration | com.careconnect.config.SecurityConfig (existing) |
| ConsentGrant (existing, extended) | Record the patient's consent scope; extended with one new scope value for Medicare (for example MEDICARE_VIEW). | None new | Existing | com.careconnect.model.ConsentGrant (existing) |
| CaregiverPatientLinkService + FamilyMemberService (existing) | Determine which caregiver or family member may view a given patient's data. | None new | Existing | com.careconnect.service.CaregiverPatientLinkService, com.careconnect.service.FamilyMemberService (existing) |

## 3.4 Deployment View

Figure 3

Deployment view

Table 21

Deployment nodes

| Node or service | Hosted components | Environment | Sizing or tier | Notes |
| --- | --- | --- | --- | --- |
| AWS Amplify | Frontend — built Flutter web app | dev (tag: environment=dev) | Free tier | Connected to umgc/2026_fall_careconnect via GitHub; build command flutter build web --release, output build/web. Deployment blocked pending org-owner approval of Amplify's third-party GitHub access — see Section 3.7. |
| Amazon CloudFront | Edge / API facade in front of the backend | dev (tag: project=careconnect, environment=dev) | Free tier flat rate | Origin is currently a placeholder API Gateway endpoint, not the real backend. Rate limiting enabled. |
| Amazon API Gateway | Backend-facing endpoint behind CloudFront | dev | Placeholder | Placeholder API only (abc123.execute-api.us-east-1.amazonaws.com pattern) — not yet wired to a real backend integration. |
| Backend compute — not yet decided | Spring Boot backend (Section 3.1) | — | — | Hosting target (EC2, ECS, Elastic Beanstalk, or Lambda) has not been selected. CloudFront and API Gateway are staged ahead of this decision. |

## 3.5 Data and Integration Flow View

Figure 4

Sequence diagram: connect once, sync repeatedly, read from cache

Figure 4 traces the data-and-integration flow for the most important delivered workflow: opening the Medicare records screen once an account is linked. CareConnect renders any previously stored records immediately, before making any new call to Medicare (FR-MCR-20), and shows the retrieval timestamp of what is displayed (FR-MCR-21). If the stored records are older than the proposed 24-hour staleness threshold, a background refresh is triggered automatically (FR-MCR-22); newly retrieved records are normalized and persisted so they remain available on the next visit (FR-MCR-19).

Two distinct degraded-mode branches are drawn and must not be collapsed into one: a device with no network connection displays the stored records together with an offline indicator (FR-MCR-29), while a Medicare API rate-limit response triggers a bounded retry policy (FR-MCR-23) and, if retries are exhausted, the stored records are shown with a refresh-failed indicator rather than a blank screen (FR-MCR-24). A linked account that returns zero records is shown as an explicit empty state, not a blank screen (FR-MCR-28), and a first-time retrieval shows a loading state until it completes (FR-MCR-27).

Every read is authorization-checked in the backend, not the frontend (FR-MCR-16, FR-MCR-17, FR-MCR-18): a patient sees their own data, and a caregiver assigned to that patient sees the same data scoped to that assignment. Figure 4 also draws a Family Member and an Admin read path, both flagged rather than solid, because SRS §6 as currently drafted names only the patient and the assigned caregiver as authorized readers — this is the same open question as R4 / OQ-M6 in Section 3.2 and Section 3.6, unresolved as of this writing.

## 3.6 Architectural Design Rationale

This subsection is heavily weighted. For each significant architectural choice, state the alternatives considered, the criteria used, and the reason for the decision. Record the full entry in the decision log in Section 18 and summarize it here.

Table 22

Summary of architectural decisions

Insert Figure 3 here. Show runtime nodes, containers or instances, networks, and boundaries, including which components run where.

| Decision identifier | Decision | Alternatives considered | Deciding criterion |
| --- | --- | --- | --- |
| ADR-06 | Reuse existing RBAC/consent primitives: build Medicare view-scoping on the existing Role enum, CaregiverPatientLink, FamilyMemberLink, and ConsentGrant rather than a parallel Medicare-specific permission system. | Extending the Role enum pre-emptively for Medicare-specific access. | Extending the Role enum now is blocked on the open user-class-roster question (OQ-M6 / R4) and would be a platform-wide change; reusing the existing primitives holds regardless of how that question resolves — only the Role enum's membership is pending. |
| ADR-07 | Split OAuth/token/API-call responsibility into three components — MedicareConnectionController, TokenCustodyService, and MedicareApiClient — rather than one combined service. | A single combined Medicare service handling OAuth, token storage, and API calls together. | Matches the codebase's existing separation-of-concerns convention (for example TelemetryService vs. TelemetryToggleService); MedicareApiClient becomes the named test seam the SRS acceptance criteria that require a fault-injecting double (timeouts, error responses, rate-limit responses, a 5-second-delay double) inject at, independent of Medicare sandbox availability (OQ-M1). |

## 3.7 Architectural Risks (Conditional)

Deployment topology partially decided. Section 3.4 above. AWS Amplify (frontend hosting) and Amazon CloudFront (edge) are confirmed; the backend compute target (EC2, ECS, Elastic Beanstalk, or Lambda) and full environment sizing have not been selected, and Amplify deployment itself is currently blocked pending GitHub org-owner approval (see the Amplify access risk below). This remains a real gap against Table 9's diagram-inventory requirement for a complete Figure 3 deployment view at M1, not an oversight in this document.

OQ-M1 — Medicare sandbox availability. Due 2026-08-22. Blocks execution of every FR-MCR test case. MedicareApiClient (ADR-07) is the named seam a test double substitutes at if the sandbox is not ready in time.

OQ-M2 — peer-source integration for FEAT-03. Which peer team owns the Epic, Aetna, or Oracle Health integration, what interface it will expose, and by what date, is unconfirmed. FEAT-03 is recommended for M2, not M1, and every FEAT-03 test case would be Blocked, not Failed, if no peer source is available in the M1 window.

OQ-M6 / R4 — Family Member and Admin authorization scope. Whether Family Member or Admin roles may read Medicare data, and with what scope, is an open product decision (Sections 3.2, 3.3, 3.5; ADR-06). Note this is a proposed identifier, not yet an entry in SRS §3.5's OQ-M1–OQ-M5 list, since SRS §6 does not yet grant Family Member or Admin access at all.

TokenCustodyService's encryption mechanism is unproven. NFR-SEC-02 requires the stored Medicare access token be encrypted at rest, but no encryption mechanism has been implemented or selected yet — TokenCustodyService itself has no precedent elsewhere in the codebase (WBS 2.3.2).

Amplify third-party GitHub access blocked. AWS Amplify requires approval from the umgc GitHub organization (or repository) owner to connect to umgc/2026_fall_careconnect as a third-party app. That approval has not been granted as of this writing, and it has stopped deployment twice — once at the repository-access request, once at “save and deploy.” Frontend deployment cannot proceed until this is resolved; who owns granting that approval has not yet been identified. See Section 3.4.

# 4. Technology Stack (Required)

List only technologies actually used in the delivered increment. Every row needs a reason. A stack table with no rationale column is incomplete.

Table 23

Technology stack

| Layer | Technology | Version | Purpose | Reason chosen | License or cost |
| --- | --- | --- | --- | --- | --- |
| Client | <technology> | <version> | <purpose> | <reason and rejected alternative> | <license> |
| Service or application | <technology> | <version> | <purpose> | <reason> | <license> |
| Data | <technology> | <version> | <purpose> | <reason> | <license> |
| Infrastructure | <technology> | <version> | <purpose> | <reason> | <license> |
| Build and pipeline | <technology> | <version> | <purpose> | <reason> | <license> |
| Testing | <technology> | <version> | <purpose> | <reason> | <license> |
| Observability | <technology> | <version> | <purpose> | <reason> | <license> |
| Third party services | <technology> | <version> | <purpose> | <reason> | <license> |

## 4.1 Technology Constraints and Compatibility

Record minimum runtime versions, known incompatibilities, dependency management approach, and how the team pins and upgrades versions. Note anything that constrains a future cohort inheriting the code base.

[Technology constraints and compatibility notes]

# 5. Detailed Design of Delivered Features (Required)

Repeat the subsection pattern below once per delivered feature. Describe how the feature is built, not what the client asked for. If a paragraph could be moved into the Software Requirements Specification without anyone noticing, it does not belong here.

## 5.n [Feature name and identifier]

Table 24

Feature design summary (repeat this table for each feature)

| Attribute | Entry |
| --- | --- |
| Feature identifier | <F-nn> |
| Requirements satisfied | <FR-nn, NFR-nn> |
| Milestone delivered | <n> |
| Owning component or components | <components from Table 20> |
| Interfaces used | <interface identifiers from Section 6> |
| Data entities touched | <entities from Section 7> |
| External dependencies | <services> |
| Test cases | <TC-nn from the Software Test Plan> |
| Status | <complete and tested, or partially delivered with a reference to Section 17> |

### 5.n.1 Design Narrative

How the feature works internally: the components involved, the responsibilities of each, the algorithms or rules applied, and the state that is created or changed.

[Design narrative]

### 5.n.2 Control Flow

Figure 4

Sequence diagram for [feature name]

Insert the sequence diagram here. Show the actor, each component, each call, and the response, including the failure path.

### 5.n.3 Error and Exception Handling

Table 25

Error paths for this feature

| Condition | Detected by | System behavior | User visible result | Logged as |
| --- | --- | --- | --- | --- |
| <condition> | <component> | <behavior, including retry or compensation> | <message or state> | <log event and level> |
| <condition> | <component> | <behavior> | <result> | <log event> |

### 5.n.4 Design Decisions and Trade-offs for This Feature

[Decisions specific to this feature, cross referenced to Section 18]

# 6. Interface and Application Programming Interface Design (Required)

## 6.1 Interface Conventions

State the conventions once, then do not repeat them for each endpoint: base path, resource naming, request and response format, pagination, filtering, idempotency, time and identifier formats, and correlation identifiers.

[Interface conventions]

## 6.2 Authentication and Authorization

Describe the token or session mechanism, lifetimes, refresh, the role or permission model, and the exact point in the request path where authorization is enforced. Enforcement in the client only is a defect.

Table 26

Authorization model

| Role | Permissions | Enforcement point | Applies to interfaces |
| --- | --- | --- | --- |
| <role> | <permissions> | <gateway, filter, service, or data layer> | <interfaces> |
| <role> | <permissions> | <enforcement point> | <interfaces> |

## 6.3 Interface Catalog

One row per endpoint or operation actually implemented. Group by domain when the catalog is long. Planned endpoints go in Section 17.

Table 27

Interface catalog

| Identifier | Operation and path | Purpose | Authorization | Request | Response | Requirement |
| --- | --- | --- | --- | --- | --- | --- |
| <API-01> | <GET /resource> | <purpose> | <role> | <schema summary> | <schema and status codes> | <FR-nn> |
| <API-02> | <POST /resource> | <purpose> | <role> | <schema> | <schema> | <FR-nn> |

## 6.4 Representative Request and Response Examples

Provide at least one complete example per resource family, including a success and an error response. Keep examples short and realistic, and never include real personal or protected data.

[Request and response examples]

## 6.5 Error Model and Status Codes

Table 28

Error model

| Status code | Error code | Meaning | Client action | Retryable |
| --- | --- | --- | --- | --- |
| <400> | <code> | <meaning> | <action> | <yes or no> |
| <401> | <code> | <meaning> | <action> | <no> |
| <403> | <code> | <meaning> | <action> | <no> |
| <404> | <code> | <meaning> | <action> | <no> |
| <409> | <code> | <meaning> | <action> | <conditional> |
| <422> | <code> | <meaning> | <action> | <no> |
| <429> | <code> | <meaning> | <action> | <yes, with backoff> |
| <500> | <code> | <meaning> | <action> | <yes, with backoff> |

## 6.6 Real-Time, Asynchronous, and Event Interfaces (Conditional)

Complete this subsection if the system uses sockets, queues, streams, webhooks, or scheduled jobs. Describe the connection lifecycle, message types and payloads, delivery guarantees, ordering, replay, and behavior on disconnection.

[Real-time and asynchronous interface design, or a statement that none are used]

## 6.7 Versioning, Compatibility, and Deprecation

State the versioning scheme, what counts as a breaking change, how compatibility is preserved across cohorts and releases, and the deprecation notice period. This matters in a course where a later cohort inherits the code base.

[Versioning and deprecation policy]

## 6.8 Rate Limiting, Quotas, and Throttling (Conditional)

[Limits applied, the response when a limit is exceeded, and the reason for the values chosen]

# 7. Data Design (Required)

## 7.1 Data Design Approach

State the storage technologies used and why, the modeling approach, normalization decisions, and any deliberate denormalization with its justification.

[Data design approach]

## 7.2 Conceptual and Logical Data Model

Figure 5

Entity relationship diagram

Insert Figure 5 here. Show entities, primary keys, relationships, and cardinality.

Table 29

Entity summary

| Entity | Purpose | Key relationships | Approximate volume | Sensitivity classification |
| --- | --- | --- | --- | --- |
| <entity> | <purpose> | <relationships> | <rows expected> | <public, internal, confidential, regulated> |
| <entity> | <purpose> | <relationships> | <volume> | <classification> |

## 7.3 Data Dictionary

Repeat this table for each entity. Include every attribute of every entity that is implemented, not a selection.

Table 30

Data dictionary for [entity name]

| Attribute | Type | Constraints | Default | Description | Sensitive |
| --- | --- | --- | --- | --- | --- |
| <attribute> | <type> | <not null, unique, foreign key> | <default> | <description> | <yes or no> |
| <attribute> | <type> | <constraints> | <default> | <description> | <yes or no> |

## 7.4 Physical Design

Schema and naming conventions, enumerated types, indexes and the queries they serve, partitioning, and the data definition language for the delivered schema. Long listings may be referenced from the repository rather than pasted in full.

[Physical design, indexes, and schema listing or repository reference]

## 7.5 Data Migration and Schema Evolution

How schema changes are applied, versioned, and rolled back. Required from Milestone 2 onward, and essential where a later cohort inherits the database.

[Migration approach and tooling]

## 7.6 Data Retention, Privacy Classification, and Disposal

Table 31

Retention and protection by data class

| Data class | Examples | Retention period | Protection at rest and in transit | Disposal method |
| --- | --- | --- | --- | --- |
| <class> | <fields or entities> | <period> | <controls> | <method> |
| <class> | <fields> | <period> | <controls> | <method> |

## 7.7 Backup, Recovery, and Data Integrity

Backup frequency and location, restore procedure and the last date it was tested, recovery point objective, recovery time objective, and integrity controls such as constraints, transactions, and reconciliation.

[Backup, recovery, and integrity design]

# 8. User Interface Design and Accessibility (Required)

This subsection specifies the interface architecture, interaction patterns, and accessibility design for the Medicare data-display capability, in which CareConnect presents Medicare-derived visit and billing information retrieved through the CMS Blue Button 2.0 / FHIR integration described in Section 3. The design translates FHIR resources into role-appropriate, plain-language, accessible information rather than exposing resource names, codes, or identifiers to the user. It is consistent with the data-and-integration flow in Section 3.5 (connect once, sync on trigger, read from cache).

## 8.1 Interface Architecture

Navigation model. The Medicare views are reached from the existing CareConnect navigation as a dedicated area, entered after a patient has connected a Medicare account (FR-MCR-01, FR-MCR-02). New screens are added for Medicare-specific content and reuse the existing CareConnect design system, component library, and navigation conventions rather than introducing a parallel visual language.

State management and data source. Views are served from the local cache (the stored records persisted by MedicareDataService), rendering previously stored records immediately before any new Medicare call (FR-MCR-20). Each view shows the retrieval timestamp of what is displayed (FR-MCR-21) and visually distinguishes information imported from Medicare from information entered in CareConnect (N-FHIR-02, N-FHIR-03, N-PAT-01). When stored records exceed the staleness threshold, a background refresh is triggered (FR-MCR-22).

Client-to-service communication. The client calls CareConnect backend endpoints (not Medicare directly); per Section 3, the backend components (MedicareConnectionController, MedicareSyncService, MedicareApiClient, MedicareDataService) own the Blue Button OAuth2 / FHIR interaction, normalization, and persistence. The UI requests already-normalized, role-scoped data. Every read is authorization-checked in the backend, not the frontend (FR-MCR-16, FR-MCR-17, FR-MCR-18).

Figure 8-1. Interface architecture: the client reads role-scoped data from the backend cache; only the backend calls Medicare (consistent with TDD Section 3).

Responsive strategy. Views follow the existing responsive approach and reflow without loss of content or function to support magnification and small viewports (N-PAT-05, WCAG reflow).

Offline and degraded behavior. Loading (FR-MCR-27), empty (FR-MCR-28), offline (FR-MCR-29), and refresh-failed after exhausted retries (FR-MCR-23, FR-MCR-24) are treated as designed states rather than edge cases (N-CG-04, PS-05). In each case the UI presents the stored records with the appropriate indicator rather than a blank screen or an indefinite spinner, matching the two distinct degraded-mode branches in Section 3.5 (no-network vs. rate-limited).

Consent and sharing surfaces. Alongside the display views, the architecture includes consent surfaces: a pre-consent notice before linking, a share of confirmation before any data leaves through the messaging system, a patient-visible sharing-status view, and a disconnect / revoke flow. Consent scope is recorded through the existing ConsentGrant model extended with a Medicare scope value (ADR-06); the UI reflects whatever scope the backend records.

## 8.2 Key Screens and Interaction Patterns

Table 32

Key screens and their design characteristics

Table 32 records the key Medicare-display screens and their design characteristics. Figure 8-2 shows how a user moves between them. These are architectural design characteristics, not a screen walkthrough.

Figure 8-2. Screen flow for the Medicare data display, from account connection to the data, reconciliation, and sharing views. The reconciliation view is M2 scope (FEAT-03).

Figure 8-3. Consent and secure-sharing flow: connect with notice, share with confirmation, disconnect with explanation.

| Screen / view | Design purpose | Key interaction characteristics | Traces to |
| --- | --- | --- | --- |
| Pre-consent notice | Entry point summarizing available visit and billing information after linking | Cache-first load; retrieval-timestamp indicator; refresh control (active when a staleness refresh is available); role-scoped content | N-PAT-01, FR-MCR-20, FR-MCR-21, FR-MCR-22 |
| Connect / consent entry | Initiate linking a Medicare account | Redirects to Medicare's hosted authentication; CareConnect never collects a Medicare password; cancel and error paths handled | FR-MCR-01, FR-MCR-02, FR-MCR-04 |
| Medicare data overview | Entry point summarizing available visit and billing information after linking | Cache-first load; retrieval-timestamp indicator; refresh control (active when a staleness refresh is available, otherwise inactive); role-scoped content | N-PAT-01, FR-MCR-20, FR-MCR-21, FR-MCR-22 |
| Visit history | Chronological, filterable list of Medicare visits | Progressive disclosure (list to detail); pagination for the pull limit; plain-language labels, not resource or code names | N-PAT-02, N-FHIR-01 |
| Visit detail | Full detail for a single visit | Plain-language presentation with optional supporting detail; source and date shown; no implication of clinical completeness or diagnosis | N-PAT-02, N-PAT-03, A-03 |
| Financial / billing view | Summary of Medicare billing / claims information | Summary-first with drill-down; qualified language; never labeled as a complete medication, diagnosis, or treatment record | N-PAT-02, N-FHIR-01, 7.1 |
| Trend / measurement view | Interactive visualization of measurements that recur over time | Interactive graph (zoom, pan, hover-to-inspect values); non-visual equivalents provided (data table and announced values); no color-only meaning | Client req (interactive graphs), N-PAT-05, PS-02 |
| Reconciliation / review (M2, FEAT-03) | Surface possible duplicates or conflicts against a peer health-data source | Transparent status; user-reviewed resolution rather than silent overwrite; M2 scope and dependent on a peer-team integration (OQ-M2) and open policy (OQ-02) | N-PAT-03, N-FHIR-04, FEAT-03, OQ-M2, OQ-02 |
| Share confirmation | Confirm before Medicare data is shared | Shows who receives it and what is included; explicit confirm; nothing sent silently; routes through the messaging system | PS-06, N-CG-04 |
| Sharing status | Let the patient see current access | Patient-visible list of who has access and since when, for patient and assigned caregiver | N-CG-02, PS-03, FR-MCR-16 |
| Disconnect / revoke | End Medicare access and remove local data | Plain explanation of what stops, what local data is removed, and that source data is unchanged | N-FHIR-06, FR-MCR-10, FR-MCR-11 |
| Delta resolution view (M2, FEAT-03) | Review and resolve a conflict when a visit appears in two sources | Side-by-side sources; differing fields highlighted; user chooses or keeps both; choice remembered; no silent overwrite; provenance preserved | N-PAT-03, N-FHIR-04, FEAT-03, OQ-M2 |

### Interaction patterns common to all Medicare views

Cache-first with staleness refresh. Views load from stored records immediately (FR-MCR-20); the retrieval timestamp is shown (FR-MCR-21); a refresh triggers when records exceed the staleness threshold (FR-MCR-22).

Provenance and freshness on every material datum. Origin, retrieval time, and service or event date (where available) are shown, with a clear imported-versus-entered distinction (N-FHIR-02, N-FHIR-03, N-PAT-01, FR-MCR-21).

Plain language over raw data. Information is grouped by the user goal and labeled in plain language; FHIR resource names, JSON, and coding systems are never surfaced to the user (N-PAT-02, N-FHIR-01, PS-01).

Explicit, reversible consent. Every connect, share, and disconnect requires an explicit user action, is confirmed, and can be reversed; consent is never implied by navigation (N-PAT-04). Nothing confidential is shown or shared without asking first (PS-06).

Delegated, not shared. Caregiver access is delegated through the existing CaregiverPatientLink and is patient-visible; password sharing is never a substitute (N-CG-01, N-CG-02).

Safety of interpretation. The interface does not present billing-derived data as a complete or clinical record and does not lead the user to self-diagnose (N-PAT-03, A-03, 7.1).

Role-scoped rendering. The same components render different data scopes by role, enforced in the backend (FR-MCR-16, FR-MCR-17, FR-MCR-18) and reusing the existing Role and consent model. As currently authorized, only the patient (own data) and the assigned caregiver (scoped to the CaregiverPatientLink) may read Medicare data. Family Member and Admin access is an open product decision (OQ-M6 / R4) and is not designed as granted; the UI must not expose Medicare data to those roles until it is resolved.

Degraded-state messaging. Loading, empty, offline, and refresh-failed states each present an understandable message and a safe next action, shown over the stored records rather than a blank screen (FR-MCR-27, FR-MCR-28, FR-MCR-29, FR-MCR-24; PS-05, N-CG-04).

### Cross-source delta resolution (M2, FEAT-03)

As a forward-looking Milestone 2 design, when the same visit appears in Medicare and a peer health-data source, records are matched on a stable key (provider, service date, patient). Agreement is reconciled and shown once; a difference is surfaced as a delta for the user to review. The feature mechanics (matching engine, conflict data model) are Section 5 work in M2; this subsection covers only the UI behavior.

Figure 8-4. Matching two sources by key; agreement is reconciled, conflict is routed to user review; peer unavailability is an explicit state.

Figure 8-5. Delta resolution view (concept): side-by-side sources, differing fields highlighted, user chooses and the choice is remembered.

The user resolves; the system never silently picks a winner or overwrites a source. Resolving records the user's chosen value while preserving each source's original record and provenance, and the decision persists so the user is not re-asked (N-PAT-03, N-FHIR-04, N-FHIR-02). Field-level layout is finalized in M2 once the peer source's data shape is known (OQ-M2).

## 8.3 Accessibility Design Accessibility is designed in from the start, not remediated later. WCAG 2.1 AA is the minimum conformance target per the requirements briefing. Table 33 records the design decisions that produce conformance for the Medicare views, summarized in Figure 8-3. Per the template, every row here must be reflected in the VPAT submitted for the same milestone; a VPAT conformance claim with no corresponding design decision is unsupported.

Figure 8-6. Accessibility design decisions: each access context maps to a design decision, all under WCAG 2.1 AA.

Table 33. Accessibility design decisions (Medicare data display)

| Access context | Design decision | Traces to / VPAT area |
| --- | --- | --- |
| Vision / low vision / color | Text resizes and reflows without loss; contrast meets AA; no color-only meaning; descriptive labels and semantic structure for screen readers; non-visual status and error text | N-PAT-05, PS-02, WCAG 1.4.x / 1.3.x |
| Interactive graphs (non-visual equivalent) | Every trend graph provides an equivalent data-table view and screen-reader-announced values on focus or hover, so trend information is not conveyed visually only | Client req, N-PAT-05, WCAG 1.1.1 / 1.4.1 |
| Delta / conflict display | Differing fields indicated by text and structure, not color alone; each source option and action keyboard operable and labeled | N-PAT-05, N-PAT-03, WCAG 1.4.1 / 2.1.1 |
| Motor / dexterity | All Medicare flows are fully keyboard-operable; adequate target size and spacing; no drag-only or precision-only interaction; no time-critical gesture | N-PAT-05, PS-02, WCAG 2.1.1 / 2.5.x |
| Consent notices | All consent notices and confirmations are keyboard operable, screen-reader announced, and readable at increased text size; cancellation and error announced non-visually | N-PAT-04, N-PAT-05, WCAG 3.3 |
| Cognitive / memory / attention | Predictable flow; clear headings; plain language; visible progress and status; confirmation for consequential actions (connect, share, disconnect); error prevention and recovery | N-PAT-02, N-PAT-03, PS-02, WCAG 3.2 / 3.3 |
| Speech / language / literacy | No speech-only path; concise readable labels; English and Spanish support identified as a need (see 8.4); bilingual capability treated as an open need, not assumed | N-PAT-05, PS-02 |
| Situational / environmental | Clear offline, loading, empty, and refresh-failed states; resilient sessions; no assumption of stable connectivity or uninterrupted attention | PS-05, N-CG-04, FR-MCR-27/28/29 |

## Verification note. These decisions are verified by the testing sub-team through automated accessibility checks plus independent manual walkthroughs using assistive technologies, not by the developer who built the screen (separation of duties). Conformance claims require evidence in the VPAT and Test Report.

## 8.4 Internationalization and Localization (Conditional)

Blue Button web authentication supports English and Spanish, and CareConnect already includes a localization mechanism. Medicare view text is externalized for translation, and English and Spanish are identified as target locales for user-facing Medicare content. Bilingual capability is recorded as an open need pending confirmation rather than an assumed capability (N-PAT-05, User Needs Analysis section 6).

# 9. External Integration Design (Conditional but usually required)

Complete this section for every external system the product depends on, including cloud services, payment providers, messaging providers, wearable platforms, electronic health record sandboxes, and any interoperability standard such as Fast Healthcare Interoperability Resources.

Table 34

External integrations

| External system | Purpose | Protocol and standard | Authentication | Environment used | Failure behavior |
| --- | --- | --- | --- | --- | --- |
| <system> | <purpose> | <protocol> | <mechanism> | <sandbox or production> | <degradation, retry, queue, or fail> |
| <system> | <purpose> | <protocol> | <mechanism> | <environment> | <behavior> |

## 9.1 Interface Contracts and Data Mapping

For each integration, show the mapping between the external representation and the internal model, including units, code systems, identifiers, and any lossy conversion.

[Contract and mapping detail]

## 9.2 Resilience of Integrations

Timeouts, retries with backoff, circuit breaking, idempotency, reconciliation of partial failures, and what the user sees while an external system is unavailable.

[Resilience design]

## 9.3 Regulatory Position of Integrated Data (Conditional)

Where health, financial, or educational data crosses an organizational boundary, state which regime applies on each side of the boundary and what the design does about it. In health projects this commonly includes the shift in obligations once data leaves a covered entity.

[Regulatory analysis, or a statement that no regulated data crosses a boundary]

# 10. Artificial Intelligence and Machine Learning Component Design (Conditional)

Complete this section if any delivered feature uses a machine learning model, a large language model, speech recognition, computer vision, or a recommendation component. A feature that calls a model is a designed component and must be documented like any other.

Table 35

Artificial intelligence components

| Component | Model or service | Task | Inputs | Outputs | Where it runs |
| --- | --- | --- | --- | --- | --- |
| <component> | <model and version> | <task> | <inputs> | <outputs> | <device, service, or provider> |
| <component> | <model> | <task> | <inputs> | <outputs> | <location> |

## 10.1 Data Handling and Privacy for Model Inputs

State exactly what data leaves the system boundary, whether it is minimized or de-identified, whether the provider retains or trains on it, and what the contractual position is. This is the most common gap in student designs that use a hosted model.

[Data handling for model inputs and outputs]

## 10.2 Prompt, Inference, and Post-Processing Design (Conditional)

[Prompt or feature construction, parameters, output parsing, validation, and fallback when output is malformed]

## 10.3 Evaluation and Quality Measurement

Table 36

Evaluation of artificial intelligence components

| Component | Metric | Target | Evaluation data | Result at this milestone |
| --- | --- | --- | --- | --- |
| <component> | <accuracy, latency, refusal rate, error rate> | <target> | <data set and size> | <result> |
| <component> | <metric> | <target> | <data> | <result> |

## 10.4 Guardrails, Human Oversight, and Failure Modes

State what the component is not permitted to do, how that is enforced, where a human remains in the loop, and what the system does when the model is unavailable, slow, or wrong. In health related projects, state clearly that outputs are not clinical advice and how the interface communicates that.

[Guardrails and oversight design]

## 10.5 Cost and Quota Design (Conditional)

[Expected call volume, cost per call, quota limits, and what happens when a quota is exhausted]

# 11. Security, Privacy, and Compliance Design (Required)

## 11.1 Trust Boundaries

Figure 7

Trust boundary view

Insert Figure 7 here. Show every boundary crossed by data, with the control applied at each crossing.

## 11.2 Authentication and Identity

[Identity provider, credential storage and hashing, multifactor authentication, session and token lifetimes, account recovery, and lockout]

## 11.3 Authorization Model

[Role or attribute model, least privilege analysis, and the enforcement points already listed in Section 6.2]

## 11.4 Data Protection

Table 37

Data protection controls

| Control area | Design decision | Implementation | Verification |
| --- | --- | --- | --- |
| Encryption in transit | <decision> | <implementation> | <how verified> |
| Encryption at rest | <decision> | <implementation> | <verification> |
| Secrets and key management | <decision> | <implementation> | <verification> |
| Input validation and output encoding | <decision> | <implementation> | <verification> |
| Logging of sensitive data | <decision, including what is deliberately not logged> | <implementation> | <verification> |
| Backup protection | <decision> | <implementation> | <verification> |

## 11.5 Threat Model

Use a recognized method such as spoofing, tampering, repudiation, information disclosure, denial of service, and elevation of privilege. One row per credible threat to this system, not a generic list.

Table 38

Threat model

| Identifier | Threat | Category | Asset at risk | Mitigation in this design | Residual risk |
| --- | --- | --- | --- | --- | --- |
| <T-01> | <threat> | <category> | <asset> | <mitigation> | <low, medium, high> |
| <T-02> | <threat> | <category> | <asset> | <mitigation> | <level> |

## 11.6 Audit Logging

Table 39

Audit events

| Event | Triggered by | Fields recorded | Retention | Who may read it |
| --- | --- | --- | --- | --- |
| <event> | <action> | <actor, subject, timestamp, outcome> | <period> | <role> |
| <event> | <action> | <fields> | <period> | <role> |

## 11.7 Regulatory and Policy Compliance (Conditional)

Identify each regime that applies to the delivered increment and state the design response to each. Do not claim compliance with a regime the team has not analyzed; an honest statement of scope and gaps scores better than an unsupported claim.

Table 40

Applicable regulatory obligations

| Regime or standard | Applies because | Obligation relevant to this design | Design response | Status |
| --- | --- | --- | --- | --- |
| <regime> | <reason> | <obligation> | <response> | <met, partial, out of scope> |
| <regime> | <reason> | <obligation> | <response> | <status> |

# 12. Error Handling, Logging, and Observability (Required)

## 12.1 Error Handling Strategy

State the system wide approach: where errors are caught, how they are classified, how they propagate across boundaries, and how the user experience degrades. Feature specific paths stay in Section 5.

[Error handling strategy]

## 12.2 Logging Standard

Table 41

Logging levels and usage

| Level | Used for | Example event | Contains sensitive data |
| --- | --- | --- | --- |
| Error | <usage> | <example> | No |
| Warning | <usage> | <example> | No |
| Information | <usage> | <example> | No |
| Debug | <usage> | <example> | <no, and how that is enforced> |

## 12.3 Metrics, Tracing, and Correlation

Name the metrics collected, how a single request is correlated across components, and where the data is stored and viewed.

Table 42

Monitored metrics

| Metric | Source | Target or threshold | Alert action | Owner |
| --- | --- | --- | --- | --- |
| <metric> | <component> | <threshold> | <action> | <role> |
| <metric> | <component> | <threshold> | <action> | <role> |

## 12.4 Health Checks and Alerting

[Health endpoints, probes, alert routing, and escalation, aligned with the Deployment and Operations Guide]

# 13. Performance, Scalability, and Reliability (Required)

## 13.1 Quality Attribute Targets

Every target must be measurable and must trace to a nonfunctional requirement. A statement that the system will be fast is not a target.

Table 43

Quality attribute targets

| Attribute | Target | Requirement | Measurement method | Result at this milestone |
| --- | --- | --- | --- | --- |
| Response time | <value at a stated percentile and load> | <NFR-nn> | <method and tool> | <measured value or not yet measured> |
| Throughput | <value> | <NFR-nn> | <method> | <result> |
| Concurrent users | <value> | <NFR-nn> | <method> | <result> |
| Availability | <value> | <NFR-nn> | <method> | <result> |
| Recovery time objective | <value> | <NFR-nn> | <method> | <result> |
| Recovery point objective | <value> | <NFR-nn> | <method> | <result> |

## 13.2 Scalability Design

Describe how the system scales and where it cannot. Cover stateless service scaling, session or connection state, data layer scaling, caching, and any component that must remain single instance.

[Scalability design]

## 13.3 Bottlenecks and Mitigations

Table 44

Known bottlenecks and mitigation

| Bottleneck | Evidence | Impact | Mitigation | Implemented |
| --- | --- | --- | --- | --- |
| <bottleneck> | <measurement or reasoning> | <impact> | <mitigation> | <yes, planned, or accepted> |
| <bottleneck> | <evidence> | <impact> | <mitigation> | <status> |

## 13.4 Reliability and Fault Tolerance

[Redundancy, failover, graceful degradation, data durability, and the failure modes the design accepts]

# 14. Design for Testability (Required)

This section explains how the design makes the system testable. Test cases, schedules, and results belong to the Software Test Plan and the Test Report; reference them by identifier rather than restating them.

## 14.1 Testability Decisions

- Dependency boundaries that allow substitution of external services.

- Interfaces or hooks that expose internal state for verification without weakening production security.

- Deterministic behavior for time, randomness, and identifier generation during tests.

- Feature flags or configuration that isolate an increment under test.

[Testability decisions specific to this design]

## 14.2 Test Environments and Test Data

Table 45

Test environments and data

| Environment | Purpose | Data used | External systems | Owner |
| --- | --- | --- | --- | --- |
| <environment> | <purpose> | <synthetic data only, never real personal data> | <stubs, sandboxes, or live> | <role> |
| <environment> | <purpose> | <data> | <systems> | <role> |

## 14.3 Coverage Expectations and Automation Points

[Unit, integration, system, security, accessibility, and performance testing, with the automation stage at which each runs]

Cross reference: every automation point named here should appear as a stage in the pipeline described in Section 15.3.

# 15. Deployment, Environments, and Operations Design (Required)

## 15.1 Environments

Table 46

Environments

| Environment | Purpose | Infrastructure | Data | Access | Promotion path |
| --- | --- | --- | --- | --- | --- |
| Development | <purpose> | <infrastructure> | <data> | <who> | <to test> |
| Test or staging | <purpose> | <infrastructure> | <data> | <who> | <to production> |
| Production or demonstration | <purpose> | <infrastructure> | <data> | <who> | <not applicable> |

## 15.2 Infrastructure Design

Networks, compute, storage, load balancing, certificates, domain names, and infrastructure as code if used. Show what is provisioned, not what could be provisioned.

[Infrastructure design]

## 15.3 Continuous Integration and Delivery Pipeline

Figure 8

Continuous integration and delivery pipeline

Insert Figure 8 here. Show trigger, build, test stages, quality gates, artifact storage, and deployment steps.

Table 47

Pipeline stages

| Stage | Trigger | Actions | Quality gate | Failure behavior |
| --- | --- | --- | --- | --- |
| <stage> | <trigger> | <actions> | <gate, for example tests pass or coverage threshold> | <behavior> |
| <stage> | <trigger> | <actions> | <gate> | <behavior> |

## 15.4 Configuration and Secrets Management

[How configuration differs by environment, where secrets are stored, how they are rotated, and how they are kept out of the repository]

## 15.5 Release, Rollback, and Versioning

[Branching strategy, release tagging, deployment approval, rollback procedure, and the last date rollback was exercised]

## 15.6 Operational Handover

State what a future cohort or an operator needs in order to run this system, and point to the corresponding sections of the Programmer Guide and the Deployment and Operations Guide. This is graded from Milestone 3 onward.

[Operational handover notes and cross references]

# 16. Traceability (Required)

The matrix below is how completeness is verified. Every delivered functional and nonfunctional requirement must appear with a design element and at least one test case. Requirements with no design entry are treated as undelivered.

Table 48

Requirement to design to test traceability matrix

| Requirement | Requirement summary | Design section | Component | Interface or data element | Test case | Milestone |
| --- | --- | --- | --- | --- | --- | --- |
| <FR-01> | <summary> | <5.1> | <component> | <API-01> | <TC-01> | <1> |
| <FR-02> | <summary> | <5.2> | <component> | <API-02> | <TC-02> | <1> |
| <NFR-01> | <summary> | <13.1> | <component> | <metric> | <TC-nn> | <2> |

## 16.1 Coverage Summary

Table 49

Traceability coverage at this milestone

| Category | Total requirements | Designed | Implemented | Tested | Coverage |
| --- | --- | --- | --- | --- | --- |
| Functional | <n> | <n> | <n> | <n> | <percent> |
| Nonfunctional | <n> | <n> | <n> | <n> | <percent> |
| Accessibility | <n> | <n> | <n> | <n> | <percent> |

# 17. Known Issues, Limitations, Exclusions, and Technical Debt (Required)

Honesty here is graded positively. An accurate statement of what does not yet work is worth more than a document that implies everything is finished.

Table 50

Known issues and limitations

| Identifier | Type | Description | Impact | Planned resolution | Milestone |
| --- | --- | --- | --- | --- | --- |
| KI-01 | Limitation | The only telemetry ingestion endpoint (DevTelemetryController, POST /v1/api/dev/telemetry) is annotated @Profile("dev") and wired only into the dev Spring Security filter chain (devChain, @Order(0)). The Flutter client hardcodes this path in two places. ApiConstants.telemetryV3 (api_service.dart:64) is the constant the event POST actually uses, via ApiService.sendTelemetryEventV3 (api_service.dart:809). Telemetry._devEndpoint (telemetry.dart:15) is used only for the GET and PUT of the /enabled toggle. There is no alternate endpoint and no environment-driven override, and any change to the route must move both constants. No other profile-independent ingestion path for the generic telemetry_events table exists. A separate call-telemetry subsystem does exist (CallController, CallTelemetryService, call_telemetry_events, in migrations V51 and V59); it is not profile-gated, does not share this limitation, and is outside the scope of Handoff 1.6–1.10. Its retention and authorization posture is raised separately as [TBD-10]. | In any deployment where the dev Spring profile is not active (staging, production, or any environment matching the client's stated concern), the DevTelemetryController bean is never created and the endpoint does not exist. Telemetry POSTs then fail with 404 — but not silently, and not once. The client posts through ApiServiceOffline.httpClient (api_service.dart:76) and reads the x-offline-queued response header (telemetry.dart:172), so the behavior to characterize is a client-side offline queue retrying against a route that will never exist. The queue's depth bound, retry cadence, and eviction behavior under a persistent 404 are not established by this excerpt and must be measured before this impact can be stated more precisely (see §14.1). | Promote telemetry ingestion to a profile-independent controller per ADR-01. Proposed — requires a decision on the endpoint's auth posture (see ADR-01) before implementation. | M1 |
| KI-02 | Limitation | The telemetry_events table (created in V34/V34.2__create_telemetry_events.sql, extended by V60 and V75) has no retention policy, TTL, or scheduled purge job. Every row persists indefinitely. | Unbounded growth of a table that, per TelemetryGuardrails' own PII/PHI threat model, is designed to hold only de-identified analytics — but an unbounded table is itself a data-minimization and storage-cost concern, and there is no mechanism to honor a future data-deletion request against it. | Add a scheduled cleanup job mirroring the ChatCleanupService / LinkMaintenanceService @Scheduled pattern already in the codebase. Retention period is Proposed, not yet team-confirmed — see ADR-02 and OQ-01 (HIPAA applicability) in the SRS draft. | 2 (per WBS 2.4.1) |
| KI-03 | Limitation | TelemetryService.record() persists any TelemetryEvent it is given with no server-side validation — it checks only whether the telemetry feature toggle is enabled, then calls repository.save(event) directly. The event-name whitelist and property blacklist in TelemetryGuardrails.sanitize() exist only in the Flutter client. TelemetryService persists through two paths, neither validated. record() (lines 28–34) checks the feature toggle and saves. recordAnonymous() (lines 67–84) constructs a TelemetryEvent and calls repository.save(event) directly, never routing through record(). A validation change applied to record() alone does not resolve this row. | A client that bypasses or has a bug in TelemetryGuardrails (or any future non-Flutter client, e.g. a future web or partner integration) can write arbitrary event names and arbitrary property payloads directly into telemetry_events, including fields the client-side blacklist was specifically designed to block (name, dob, ssn, mrn, diagnosis, medication, freetext, etc.). | Re-implement the whitelist/blacklist check server-side in TelemetryService.record(), mirroring TelemetryGuardrails' allowedEvents/blockedKeys logic, per ADR-03. Proposed. | 1 (per WBS 1.5.2) |
| KI-04 | Limitation | TelemetryGuardrails.allowedEvents whitelists seven medication-tracker events (feature.medications.view_all, view_active, view_pending, add, approve, delete_soft, delete_hard). A repository-wide search found zero call sites emitting any of these seven event names anywhere in frontend/lib. | The medication-tracker feature emits only a single coarse page-open event — Telemetry.event('feature_use', {'feature': 'medications_tracker'}) at medication-tracker.dart:41 — and none of the seven granular events the whitelist implies — any analytics, adoption metrics, or usage-based prioritization work planned around this feature has no data to draw on. | Either implement emission at the seven call sites (medication list view, filter views, add/approve/delete actions) or remove the unused whitelist entries so the whitelist reflects reality. Recommendation and rationale in ADR-04. Proposed — needs product/team confirmation of which direction. | 2 (per WBS 2.4.3) |
| KI-05 (new — not in original handoff) | Defect — live in delivered code | The backend MedicationType enum (Medication.java, PRESCRIPTION / OVER_THE_COUNTER / SUPPLEMENT / HERBAL / EMERGENCY) and the frontend MedicationType enum (medication-model.dart, PRESCRIPTION / OTC / SUPPLEMENT) do not match — the frontend is missing HERBAL and EMERGENCY, and uses OTC where the backend uses OVER_THE_COUNTER. | Any backend value the frontend does not recognize is silently displayed as PRESCRIPTION. The frontend parses the field with MedicationType.values.firstWhere((e) => e.name == json['medicationType'], orElse: () => MedicationType.PRESCRIPTION) (medication-model.dart:55–58). There is no throw, no dropped field, and no crash — there is a wrong medication type rendered with full confidence. This affects three of the five backend constants today, with no photo feature involved: HERBAL and EMERGENCY have no frontend member, and OVER_THE_COUNTER never matches the frontend's OTC. All three display as Prescription. The write path is broken in the opposite direction: medication-add-input-form.dart:570 sends _selectedMedicationType.name — the literal string "OTC" — to a backend enum with no OTC constant and no @JsonCreator (Medication.java:92–97). Predicted: Jackson rejects the value and the add fails. This prediction has not been executed and is not recorded here as a test result. The defect has not surfaced because frontend/test/features/health/medication_tracker/models/medication_model_test.dart:158 — test('medicationType falls back to PRESCRIPTION for unknown value', …) — asserts the coercion as correct behavior and passes. An identical duplicate of this assertion also exists at frontend/test/features/health/models/medication_model_test.dart:80, uncited elsewhere in this table. This does affect Handoff 1.10, since a photo-derived medication reading as herbal or emergency would hit the same gap — but the defect is not contingent on it and is present in delivered code today. | Reconcile the two enums and remove the silent coercion. The reconciliation approach and the owner are [TBD-01] — that is the medication-tracker package owner's call, not this document's. Two constraints on whatever approach is chosen. First, medication_model_test.dart:158 — and an exact duplicate of the same assertion at frontend/test/features/health/models/medication_model_test.dart:80 — currently pin the defect: any fix turns both passing tests red, so re-baselining both is part of the same change rather than a follow-up. Second, separation of duties applies: the engineer who reconciles the enum may not be the sole approver of the re-baselined test. Raised separately as a defect record against the medication-tracker package, independently of this document. | 1 — corrective |

## 17.1 Deferred Design Work

A production-hardened telemetry pipeline is only partly out of scope for this excerpt, and the distinction matters to KI-01's impact analysis.

Client-side offline queueing and replay is not deferred — it already exists. Telemetry POSTs run through ApiServiceOffline.httpClient (api_service.dart:76) and the client reads the x-offline-queued response header (telemetry.dart:172). What is undocumented is its behavior — queue depth, retry cadence, and what happens against a permanently absent route — which is a characterization task recorded in §14.1, not deferred design work.

Genuinely deferred: client-side event batching; a shared schema layer that would remove the hand-maintained Dart/Java duplication described in ADR-03; server-side sampling or cardinality control on event names.

The handoff issues as written ask for ingestion to work at all in deployed environments, retention to exist, and server-side validation to exist, not for the pipeline to be optimized. Those are reasonable next-increment items once the basics above are in place.

Rate limiting and payload-size capping on the ingestion route (E12): the excerpt makes this route unauthenticated and public under ADR-01 while, in this section, deferring the only control that bounds abuse of it. That is a contradiction in the current draft, and it resolves either of two ways. This is the backend owner's decision, not the testing workstream's or the TDD author's alone.

Option A — bring the controls into ADR-01's scope: a request payload-size cap and a per-session or per-device rate limit on the ingestion route are in scope for the change ADR-01 describes, not deferred. ADR-01's own Consequences state that the endpoint becomes “a standing target for junk or malicious payloads”; template §6.8 (Rate Limiting) becomes applicable the moment that change lands. Values are [TBD-04].

Option B — accept the risk explicitly: backend rate limiting and payload-size capping on the ingestion route are deferred, and the team accepts the resulting exposure for this increment: an unauthenticated public POST endpoint with no bound on request volume or size. Accepted by [TBD-04] on [date]. Revisit before any production deployment.

## 17.2 Recommendations for the Next Increment or the Next Cohort

Resolve KI-01 and KI-03 together where possible — the same PR that promotes DevTelemetryController out of the dev-only profile is a natural place to add server-side payload validation, since both changes touch the same request path. Resolve KI-05 before or during Handoff 1.10 implementation rather than after, since a mismatched enum will otherwise surface as a defect discovered late in medication-photo testing rather than caught in design.

# 18. Design Decision Log (Required)

One entry per significant decision, in the format below. Decisions are never deleted once recorded; a decision that is later reversed gets a new entry that supersedes it, so the reasoning history stays visible.

Table 51

Design decision record (repeat for each decision)

| Field | Entry |
| --- | --- |
| Identifier | <ADR-nn> |
| Title | <short decision title> |
| Date and milestone | <date, milestone n> |
| Status | <proposed, accepted, superseded by ADR-nn> |
| Context | <the forces at play: constraints, requirements, team capability, schedule> |
| Options considered | <option A, option B, option C with the main property of each> |
| Decision | <what was chosen> |
| Rationale | <why, against the criteria stated> |
| Consequences | <what becomes easier, what becomes harder, what is now locked in> |
| Affected sections | <sections of this document> |

Table 52

Decision log index

### ADR-01

| Identifier | ADR-01 |
| --- | --- |
| Title | Promote telemetry ingestion out of the dev-only profile |
| Date and milestone | 2026-08-16, Milestone 1 (WBS 1.5.1) |
| Status | Proposed |
| Context | DevTelemetryController is the only telemetry ingestion endpoint in the codebase and is gated with @Profile("dev"), wired into a separate Spring Security filter chain (devChain, @Order(0)) that permits unauthenticated POSTs to it. The client (telemetry.dart) has no alternate endpoint configured. The client's own comments and the handoff item both indicate the intent was for telemetry to work in real (deployed) environments, not just local dev. Some telemetry events fire from pre-login screens (per the client-side whitelist including session_start/session_end and screen_view, which are not gated behind authentication in the UI), which constrains the auth options below. devChain is @Order(0), @Profile("dev"), securityMatcher("/v1/api/dev/**"), and terminates in .anyRequest().denyAll() (SecurityConfig.java:30–55). This constrains the options below: if the ingestion route keeps its /v1/api/dev/ path and is also declared in apiChain, then under the dev profile devChain matches first and the apiChain rules never apply — two chains claiming one path, with the effective policy depending on which profile is active. This decision must state whether the path changes. If it does, both client constants named in KI-01 change with it. |
| Options considered | (A) Leave as-is and treat telemetry as dev-only tooling. Rejected — contradicts the explicit handoff ask and the fact the client already ships telemetry-emitting code to all environments. (B) Remove the @Profile("dev") restriction and move the endpoint into the main (non-dev) filter chain (apiChain) as an authenticated route. Simple, but breaks pre-login telemetry (session_start, screen_view before login) since the user has no session yet. (C) Remove the @Profile("dev") restriction, move the endpoint into apiChain, and permitAll it specifically for the ingestion POST while keeping the existing admin-only GET /recent and PUT /enabled routes authenticated — mirroring how apiChain already permitAll's other unauthenticated-by-design routes (e.g. /v1/api/invite/*, /actuator/health). |
| Decision | Option C: make the controller profile-independent, keep it in (or move it to) the main filter chain, and permitAll only the ingestion POST route. Keep the existing role-gated behavior for /recent and /enabled unchanged. |
| Rationale | This is the only option that satisfies both constraints already present in the code: telemetry must work before login (proven by the existing whitelist), and the admin-facing read/toggle endpoints must stay protected (already enforced today and should not regress). It also follows an existing precedent in the same SecurityConfig file — permitAll is already used for other intentionally-open, write-light routes. |
| Consequences | Easier: telemetry actually functions once deployed outside a dev profile, which is the entire point of Handoff 1.6. Harder / now locked in: an unauthenticated POST endpoint is a standing target for junk or malicious payloads, which is exactly why KI-03 / ADR-03 (server-side validation) must land in the same change, not as a separate future task — shipping ADR-01 without ADR-03 would open the data-integrity gap described in KI-03 to the public internet instead of just to dev-profile testers. Client-side consequence: both hardcoded client constants change together — ApiConstants.telemetryV3 (api_service.dart:64), which governs event delivery, and Telemetry._devEndpoint (telemetry.dart:15), which governs the /enabled toggle calls. Changing only the second compiles, passes review, and delivers nothing; because the client posts through the offline queue, the mismatch does not fail loudly — it queues. Rollout ordering: the backend route must exist before the client is repointed, or queued events accumulate against a 404. State the deployment order in §15.5. |
| Affected sections | Section 6.2 and Table 26 (Authorization Model — this decision edits it), Section 6.3 Table 27 (Interface Catalog), Section 6.5 (Error Model — see ADR-03), Section 6.8 (Rate Limiting — becomes applicable), Section 11.2 (Authentication and Identity), Section 11.3 (Authorization Model), Section 15.5 (rollout ordering), Section 17 KI-01, KI-03 |

### ADR-02

| Identifier | ADR-02 |
| --- | --- |
| Title | Telemetry event retention policy |
| Date and milestone | 2026-08-16, Milestone 2 (WBS 2.4.1) |
| Status | Proposed |
| Context | telemetry_events has no retention mechanism today; every event persists indefinitely. The codebase already has an established, working retention pattern in ChatCleanupService (hourly @Scheduled job, configurable cutoff via chatMemoryConfig.getCleanupAfterDays(), default documented in-code as 30 days for “Healthcare Compliance” reasons) and in LinkMaintenanceService (multiple @Scheduled jobs at different cadences, including a daily cron job). Whether HIPAA applies to CareConnect's data at all is still an open question in the Milestone 1 SRS draft (OQ-01) — telemetry events are designed to be de-identified analytics (per TelemetryGuardrails' blocklist), which is a materially different data class than chat message content, so the same 30-day figure used for chat is not automatically the right number here. CallController already exposes DELETE /{callId}/telemetry and DELETE /patients/{patientUserId}/telemetry — an existing in-repo mechanism for subject-scoped telemetry deletion, on a different table. |
| Options considered | (A) No retention policy (status quo). Rejected — this is the issue being resolved. (B) Reuse ChatCleanupService's exact 30-day window for telemetry_events on the reasoning that it is an existing, reviewed precedent. (C) Define a separate, telemetry-specific retention window and scheduled job, following the same @Scheduled pattern but not necessarily the same duration, since telemetry data (de-identified, high-volume, operational) has different retention drivers than chat content (potentially clinically relevant, lower volume). |
| Decision | Option C: implement a dedicated TelemetryCleanupService following the ChatCleanupService pattern (configurable cutoff, @Scheduled job, log the count of deleted rows), but leave the actual retention period as a configurable value with no default asserted in this document. |
| Rationale | Following the existing @Scheduled + configurable-cutoff pattern is a low-risk, precedented implementation approach the team already has working code and tests for (ChatCleanupService, LinkMaintenanceService). But asserting a specific number of days here would be inventing a compliance-relevant figure without authority to do so — that number depends on the still-open HIPAA-applicability question (SRS OQ-01) and on whatever data classification the team ultimately assigns telemetry data in Section 7.6. Making it configurable means the number can be set correctly later without a code change once that question is answered. |
| Consequences | Easier: unbounded growth stops, and the mechanism is ready to receive a real number as soon as the team (or the client) supplies one. Harder: this ADR is incomplete by design — it must be revisited (a new ADR, not an edit to this one, per the template's decision-log convention) once a retention period is actually confirmed, and the table in Section 7.6 below is written the same way (period left as a placeholder, not guessed). Escalation: SRS OQ-01 (HIPAA applicability) is now on the critical path for a Milestone 2 deliverable. It should be escalated as a blocking open question with a named owner and a date, not carried as a cross-reference. Until it resolves, the cleanup job can be built and tested against a configured value but cannot be given a defensible production value. Testability: a @Scheduled job with a time-based cutoff is not testable against wall-clock time. The cutoff boundary must be exercisable deterministically, and the deletion work must be invocable independently of the scheduler. See §14.1. |
| Affected sections | Section 7.6 (Data Retention), Section 15.4 (Configuration and Secrets Management), Section 17 KI-02, SRS OQ-01 |

### ADR-03

| Identifier | ADR-03 |
| --- | --- |
| Title | Server-side re-validation of telemetry payloads |
| Date and milestone | 2026-08-16, Milestone 1 (WBS 1.5.2) |
| Status | Proposed |
| Context | TelemetryGuardrails.sanitize() (frontend/lib/features/telemetry/telemetry_guardrails.dart) is a well-designed client-side filter: an event-name allowlist, a property-key blocklist explicitly covering PII/PHI-shaped keys (name, dob, ssn, mrn, diagnosis, medication, freetext, etc.), a type restriction to primitives, and a 64-character length cap intended to catch leaked free text. None of this logic is duplicated on the server; TelemetryService.record() persists whatever TelemetryEvent object it receives. TelemetryService has two persistence paths, not one: record() (lines 28–34) and recordAnonymous() (lines 67–84), the latter calling repository.save() directly and bypassing record() entirely. A validation change scoped to record() alone leaves recordAnonymous() a wide-open write into telemetry_events. There is currently no TelemetryServiceTest anywhere under backend/core/src/test/. |
| Options considered | (A) Leave validation client-only. Rejected — this is the issue being resolved, and client-only validation cannot be trusted once ADR-01 makes the endpoint reachable from outside the shipped Flutter app. (B) Add a generic bean-validation annotation layer (e.g. size limits via Jakarta Validation) without porting the specific allowlist/blocklist semantics. Simpler, but does not actually close the gap the client-side guardrails were built to close — an attacker or buggy client could still send blocked keys or non-whitelisted event names, just within size limits. (C) Port TelemetryGuardrails' allowlist/blocklist/type/length logic into TelemetryService.record() (or a new TelemetryValidationService it calls) so the same rules are enforced twice, once for UX (client) and once for integrity (server). |
| Decision | Option C: mirror the client-side allowlist and blocklist server-side, with the same reject-vs-strip semantics the client already uses (unknown event name → drop the whole event; blocked property key → strip that key and keep the rest). Response contract: [TBD-03]. This decision specifies semantics (unknown event → drop the whole event; blocked property key → strip that key and keep the rest) but not what the caller receives — status code, body, and whether the client can tell that anything was dropped or stripped. A row set in §6.5 (Error Model) is owed as part of this decision. |
| Rationale | Duplicating the same semantics keeps behavior predictable for whoever reads both sides of the code, and keeps a single source of truth for “what is an allowed telemetry event” in spirit even though it must exist as two lists (Dart and Java) given the current architecture (no shared schema layer between frontend and backend was found in this investigation). Option B was rejected because it would give a false sense that the gap was closed while leaving the actual PII/PHI-shaped-key risk (the reason the client-side blocklist exists at all) open. |
| Consequences | Easier: the ingestion endpoint from ADR-01 can be safely exposed outside the dev profile. Harder: the two lists (Dart allowedEvents/blockedKeys and their Java mirror) must be kept in sync by hand going forward — and a code comment is not sufficient to keep them in sync — a comment is documentation and it will drift silently. A control that fails the build on divergence is owed: a shared fixture both suites read, or a test that fails when the two sets differ, so drift is caught by .github/workflows/team-b-ci.yml rather than by a reader. Mechanism is [TBD-08]. A shared-schema refactor remains a candidate for a future increment and is noted in Section 17.1, not undertaken here. Coverage interaction: there is no TelemetryServiceTest today, so this is net-new backend test surface. New uncovered production code moves the JaCoCo ratio in scripts/coverage-gate.sh — land the tests with the code, or the gate fails on the same PR. |
| Affected sections | Section 6.5 (Error Model and Status Codes), Section 11.4 (Data Protection), Section 17 KI-03 |

### ADR-04

| Identifier | ADR-04 |
| --- | --- |
| Title | Disposition of the seven unimplemented medication telemetry events |
| Date and milestone | 2026-08-16, Milestone 2 (WBS 2.4.3) |
| Status | Proposed — recommendation only, not a settled decision |
| Context | TelemetryGuardrails.allowedEvents whitelists feature.medications.view_all, view_active, view_pending, add, approve, delete_soft, and delete_hard. A repository-wide search of frontend/lib found no call site emitting any of these seven names. The medication-tracker feature (frontend/lib/features/health/medication-tracker/) is fully implemented and in use — this is a gap in instrumentation, not a gap in the feature itself. |
| Options considered | (A) Implement emission at the corresponding seven call sites in the medication-tracker feature (list view load, filtered-view loads, add/approve/soft-delete/hard-delete actions). (B) Remove the seven unused entries from the whitelist so it accurately reflects what the app actually emits, and revisit instrumentation later if usage analytics on this feature become a stated priority. (C) Leave as-is. |
| Decision | Recommend Option A (implement emission), contingent on product/team confirmation — this ADR does not unilaterally commit the team to the work, since it affects WBS 2.4.3 which Rich is the named implementer for and should be scoped with Max as package owner. |
| Rationale | The presence of a distinct delete_soft vs. delete_hard event pair suggests deliberate design intent to track medication-list hygiene and possibly data-loss-relevant actions (hard deletes), which is a reasonable thing to want analytics on for a health-adjacent feature. Removing the whitelist entries (Option B) is the lower-effort choice and is not unreasonable, but it discards signal the whitelist's own design implies was wanted, on the basis of absence-of-implementation rather than a decision that the signal isn't needed. Recommending implementation, subject to confirmation, keeps the door open without presuming the team's actual analytics priorities. |
| Consequences | Easier: once implemented, the medication-tracker feature gets the same usage visibility other instrumented features already have. Harder: this is seven distinct emission call sites to add, review, and test, and each must be checked against ADR-03's server-side validation once that lands, plus KI-05's enum mismatch should be resolved first so any properties attached to these events (e.g. medication type) don't propagate a known-bad value. Whichever direction is chosen, telemetry_guardrails_test.dart:147–149 moves with it in the same PR. That test asserts feature.medications.add passes the guardrail — today it verifies an allowlist entry with no producer, which is coverage of nothing. |
| Affected sections | Section 5 (feature design, medication-tracker if it gains its own 5.n block in a future increment), Section 17 KI-04, KI-05 |

Table 52.  Decision log index (this excerpt)

| ID | Title | Status | Milestone | Sections affected |
| --- | --- | --- | --- | --- |
| ADR-01 | Promote telemetry ingestion out of the dev-only profile | Proposed | 1 | 6, 11.2, 11.3, 17 |
| ADR-02 | Telemetry event retention policy | Proposed | 2 | 7.6, 15.4, 17 |
| ADR-03 | Server-side re-validation of telemetry payloads | Proposed | 1 | 6.5, 11.4, 17 |
| ADR-04 | Disposition of the seven unimplemented medication telemetry events | Proposed (recommendation only) | 2 | 5, 17 |
| ADR-05 | Medication photo capture: OCR/LLM prefill pattern and in-memory image handling | Proposed | 3 | 5.n (F-01), 7.6, 8.3, 9, 10, 11.4 |

# Appendix A. Milestone Submission Checklists

Complete the checklist for the milestone being submitted and include it in the document. The instructor uses the same list.

Table 53

Milestone 1 checklist

| Item | Complete | Location |
| --- | --- | --- |
| Cover page, revision history, and sign-off completed | <yes or no> | <page> |
| Sections 1 through 4 complete for the delivered increment | <yes or no> | <page> |
| Figures 1, 2, 3, 4, and 5 present, captioned, and legible | <yes or no> | <page> |
| Detailed design covers only features built and tested | <yes or no> | <page> |
| Interface catalog matches the implemented endpoints | <yes or no> | <page> |
| Data dictionary matches the implemented schema | <yes or no> | <page> |
| Security, accessibility, and observability sections have an initial position | <yes or no> | <page> |
| Traceability matrix covers every delivered requirement | <yes or no> | <page> |
| No template guidance or placeholder text remains | <yes or no> | <page> |
| Artificial intelligence attribution appendix completed | <yes or no> | <page> |

Table 54

Milestone 2 checklist (additions to Milestone 1)

| Item | Complete | Location |
| --- | --- | --- |
| Track Changes enabled and markup visible throughout | <yes or no> | <whole document> |
| Architecture confirmed by prototype evidence and updated where it changed | <yes or no> | <page> |
| Interface versioning, error model, and asynchronous interfaces complete | <yes or no> | <page> |
| Threat model and data protection controls complete | <yes or no> | <page> |
| Design for testability complete and aligned with the Software Test Plan | <yes or no> | <page> |
| Pipeline design and figure present | <yes or no> | <page> |
| Decision log records rejected alternatives | <yes or no> | <page> |

Table 55

Milestone 3 checklist (additions to Milestone 2)

| Item | Complete | Location |
| --- | --- | --- |
| Design complete for all core functionality | <yes or no> | <page> |
| Deployment, environments, configuration, and rollback at production quality | <yes or no> | <page> |
| Observability design complete with metrics, alerts, and owners | <yes or no> | <page> |
| Performance targets measured, with results recorded | <yes or no> | <page> |
| Operational handover written for a reader outside the team | <yes or no> | <page> |
| Traceability complete for everything shipped to date | <yes or no> | <page> |

Table 56

Milestone 4 checklist (final)

| Item | Complete | Location |
| --- | --- | --- |
| Document matches the delivered system in every diagram and table | <yes or no> | <whole document> |
| Known issues, limitations, exclusions, and technical debt stated honestly | <yes or no> | <page> |
| Accessibility design consistent with the final Voluntary Product Accessibility Template | <yes or no> | <page> |
| Recommendations written for the next cohort | <yes or no> | <page> |
| All internal cross references and companion document versions correct | <yes or no> | <whole document> |
| Final proofread completed by a team member who did not write the section | <yes or no> | <whole document> |

# Appendix B. Team Review Checklist Before Submission

- Does any paragraph in Sections 5 through 9 restate a requirement instead of describing a design? If so, cut it and cite the requirement identifier.

- Does every figure match the current text and the current code?

- Does every component in a diagram appear in Table 20 and in the repository?

- Does every interface in the catalog exist and behave as documented?

- Does the document name the correct project, client, instructor, and milestone throughout?

- Has a team member who did not write a section read it for sense?

- Are all acronyms defined, all tables captioned, and all placeholders removed?

- Is Track Changes on, with markup visible, from Milestone 2 onward?

# Appendix C. Section Applicability Guide

Table 57

Which conditional sections apply to which project types

| Section | Applies when | If it does not apply |
| --- | --- | --- |
| 6.6 Real-time and asynchronous interfaces | The system uses sockets, queues, streams, webhooks, or scheduled jobs | State the request and response model used instead |
| 8.4 Internationalization | More than one locale is supported or required | State the single supported locale |
| 9 External integration | Any external system is called at runtime | State that the system has no runtime external dependency |
| 9.3 Regulatory position of integrated data | Regulated data crosses an organizational boundary | State that it does not and why |
| 10 Artificial intelligence components | Any delivered feature uses a model | State that no model is used in the delivered increment |
| 11.7 Regulatory compliance | The domain is regulated, for example health, finance, or education | State the analysis performed and the conclusion |
| 13.4 Reliability and fault tolerance | Always, with depth proportional to the availability target | Not applicable |

# Appendix D. Artificial Intelligence Usage and Attribution

University policy permits the use of generative artificial intelligence for tasks such as idea generation, background research, and clarifying concepts, provided the use aligns with the assignment and is attributed. This appendix is the attribution record for this artifact and is required at every milestone. Complete it even if the answer is that no tool was used.

Table 58

Artificial intelligence usage record for this document

| Tool and version | Section or task | How it was used | How the output was verified | Contributor |
| --- | --- | --- | --- | --- |
| <tool and version> | <section> | <drafting, summarizing, diagram generation, code explanation> | <review method> | <name> |
| <tool and version> | <section> | <use> | <verification> | <name> |

Reference list entries for the tools recorded above must also appear in Section 1.5 in the style of the American Psychological Association. Note that artificial intelligence used inside the product is documented in Section 10, which is a design question and separate from this attribution record.

# Appendix E. Faculty Review Form

For reviewing faculty only. This appendix is removed from the student release once the standard is approved.

Table 59

Faculty review comments

| Reviewer | Section | Comment or concern | Recommended change | Disposition |
| --- | --- | --- | --- | --- |
| <name> | <section> | <comment> | <change> | <accepted, deferred, declined> |
| <name> | <section> | <comment> | <change> | <disposition> |
| <name> | <section> | <comment> | <change> | <disposition> |
| <name> | <section> | <comment> | <change> | <disposition> |

## Questions the Course Author Would Like Reviewers to Answer

- Is the required section set correct, or should any section become optional, merged, or removed?

- Is the milestone maturity model in Section 1.4 realistic for a twelve week term with distributed teams?

- Is the grading checklist in Section 1.9 weighted appropriately, particularly the twenty points on architecture and rationale?

- Should Part I remain in the student release, or should it be issued as a separate instructor standard with only the template body given to teams?

- Should the traceability matrix in Section 16 live in this document, in the Software Requirements Specification, or in a single shared matrix maintained across artifacts?

- Are the conditional sections on artificial intelligence, accessibility, and regulatory analysis appropriate for the range of capstone projects the program runs?

- Should this template be released as a Word template file with locked styles, or as an ordinary document that teams edit freely?

# Appendix F. Maintenance of This Standard

This standard is reviewed once per term by the instructor of record. Proposed changes are recorded in the revision history in the Document Control section, with the reviewing faculty member named. Changes that affect grading take effect at the start of a term and are not applied mid term.

The companion standards in this set are the Project Plan template, the Software Requirements Specification template, the Software Test Plan template, the Test Report template, the Programmer Guide template, the Deployment and Operations Guide template, the User Guide template, and the Voluntary Product Accessibility Template guidance. All templates share the formatting standards in Section 1.6, the identifier conventions in Section 1.3, and the milestone maturity approach in Section 1.4, so that a team submission reads as one coherent package.

End of document.